Kingsbury County

Pre-Disaster Mitigation Plan

2019-2024

Prepared by: First District Association of Local Governments

124 1st Avenue NW

Watertown, SD 57201

Phone:  605-882-5115

Fax:  605-882-5049

www.1stdistrict.org

For:  Federal Emergency Management Administration

##### TABLE OF CONTENTS

CHAPTER 1 – INTRODUCTION	5

- Introduction	5

- Authority for Pre-disaster Mitigation Plan	6

- Purpose	6

- Use of Plan	6

- Scope of Plan	7

- What is Hazard Mitigation	7

- Kingsbury County Profile	8

  - Population	8

  - Social and Economic Description	11

  - Physical Description and Climate	11

  - Hydrology	11

  - Transportation and Utility Infrastructure	12

  - Medical and Emergency Services	13

CHAPTER 2 – PREREQUISITES	14

- Adoption by Local Governing Body	14

- Multi-jurisdictional Plan Participation	14

CHAPTER 3 – PLANNING PROCESS	18

- Background	18

- Documentation of Planning Process	19

  - Methodology	19

  - Planning Framework	19

  - Risk Identification & Assessment/Mitigation Strategy/Review of Plan	23

CHAPTER 4 – RISK ASSESSMENT	26

- Identification of Hazards	26

- Types of Natural Hazards in the PDM Jurisdiction Area	28

- Hazard Profile	31

  - Dam Failure	32

  - Drought and Wildfire	33

  - Flood	35

  - Hail 	36

  - Lightning	39

  - Tornado	38

  - Extreme Temperatures	41

  - Thunderstorm and High Wind	42

  - Winter Storms	44

- Assessing Vulnerability: Overview	46

- Assessing Vulnerability: National Flood Insurance Program Compliance	52

- Assessing Vulnerability: Repetitive Loss Properties	53

- Assessing Vulnerability: Severe Repetitive Loss Properties	54

- Assessing Vulnerability: Identifying Structures	54

- Assessing Vulnerability: Community Capabilities	60

- Assessing Vulnerability: Estimating Potential Losses	65

  - Flooding	70

  - Tornado	72

- Assessing Vulnerability: Analyzing Development Trends 	73

- Unique or Varied Risk Assessment	75

CHAPTER 5 – MITIGATION STRATEGY	87

- Mitigation Overview	87

- Implementation of Mitigation Actions	123

CHAPTER 6 – PLAN MAINTENANCE	124

- Monitoring, Evaluating, and Updating The Plan	124

- Continued Public Participation/Involvement	124

- Annual Reporting Procedures	125

- Five-Year PDM Review	125

- Plan Amendments	125

- Incorporation into Existing Planning Mechanisms	126

- Potential Funding Sources	126

- Federal	127

- Local	130

- Non-Governmental	130

LIST OF TABLES

- 1.1:   Kingsbury County Municipalities 	9

- 1.2:   Kingsbury County Townships	9

- 2.1:   Plan Participants	14

- 2.2:   Dates of Plan Adoption by Jurisdiction	15

- 2.3:   Record of Participation 	16

- 3.1:   Participation in Plan Development 	20

- 3.2:   Opportunities for Public Comment 	22

- 3.3:   Record of Review (Summary)	25

- 4.1:   Significant Hazard Occurrences 	26

- 4.2:   Hazards Categorized by Likelihood of Occurrence 	27

- 4.3:   Presidential Disaster Declarations in Kingsbury County 	32

- 4.5:   Kingsbury County Ten Year Drought History	33

- 4.6:   Kingsbury County Structural, Vehicle and Outside (Wildfire) Department Responses	35

- 4.7:   Kingsbury County 10-year Flood History	35

- 4.8:   Kingsbury County 10-year Hail History 	37

- 4.9: Kingsbury County 10-year Tornado History 	40

- 4.10: Kingsbury County 10-year History of Extreme Temperatures 	41

- 4.11: Kingsbury County 10-year History for Thunderstorms/High Wind 	42

- 4.12:  Kingsbury County 10-year History of Snow and Ice Storms	44

- 4.13: Overall Summary of Vulnerability by Jurisdiction	47

- 4.14: Communities Participating in the National Flood Program, Kingsbury County, SD	52

- 4.15: Kingsbury County National Flood Insurance Program Statistics	53

- 4.16: Critical Structures in Kingsbury County	55

- 4.17: Administrative and Technical Capabilities	61

- 4.18: Capabilities of Growth Guidance Instruments	63

- 4.19:  Kingsbury County (Rural Area) Estimated Potential Dollar Losses

to Vulnerable Structures	66

- 4.20: Arlington Estimated Potential Dollar Losses to Vulnerable Structures	66

- 4.21: Badger Estimated Potential Dollar Losses to Vulnerable Structures	66

- 4.22: Bancroft Estimated Potential Dollar Losses to Vulnerable Structures	66

- 4.23: De Smet Estimated Potential Dollar Losses to Vulnerable Structures	67

- 4.24: Erwin Estimated Potential Dollar Losses to Vulnerable Structures	67

- 4.25: Hetland Estimated Potential Dollar Losses to Vulnerable Structures	67

- 4.26: Iroquois Estimated Potential Dollar Losses to Vulnerable Structures	67

- 4.27: Lake Preston Estimated Potential Dollar Losses to Vulnerable Structures	68

- 4.28: Oldham Estimated Potential Dollar Losses to Vulnerable Structures	68

- 4.29: Kingsbury County (Total) Estimated Potential Dollar Losses to Vulnerable Structures	68

- 4.30: Sioux Valley Energy Vulnerable Structures.	69

- 4.31: Kingsbury Electric Vulnerable Structures.	69

- 4.32: HAZUS-MH Base Flood (1 Percent Chance) Loss Estimation Results (2014)	72

- 4.33: Kingsbury County Annualized Losses from Tornadoes	72

- 4.34: Kingsbury County (Unincorporated Area) Potential Floodplain

Development – By Land Use Type	73

- 4.35: City of Arlington Potential Floodplain Development – By Land Use Type	74

- 4.36: Town of Bancroft Potential Floodplain Development – By Land Use Type	74

- 4.37: City of De Smet Potential Floodplain Development – By Land Use Type	74

- 4.38: City of Lake Preston Potential Floodplain Development – By Land Use Type	75

- 4.39: Town of Oldham Potential Floodplain Development – By Land Use Type	75

- 5.1:   Actions/Projects to Reduce Flood Risk through Policy Implementation	89

- 5.2:   Actions/Projects to Change the Characteristics or Impacts of Flood Hazards	92

- 5.3:   Actions/Projects to Reduce Loss Potential of Infrastructure to Flood Hazards	93

- 5.4:   Actions/Projects to Reduce Severe Weather Risk through Policy Implementation	94

- 5.5:   Actions/Projects to Change the Characteristics or Impacts of Severe Weather Hazards	95

- 5.6:   Actions/Projects to Reduce Loss Potential of Infrastructure to Severe Weather Hazards	96

- 5.7:   Actions/Projects to Reduce Fire and Drought Risk Through Policy Implementation	98

- 5.8:   Actions/Projects to Reduce Loss Potential of Infrastructure to Fire and Drought Hazards	99

- 5.9:   Actions/Projects to Change the Characteristics or Impacts of Fire and Drought Hazards	99

- 5.10: Technological Activities	100

- 5.11: Planning Activities	100

- 5.12: Administration/Coordination Activities	101

- 5.13: Proposed Mitigation Activities	104

LIST OF FIGURES

- 1.1:   Political Map 	10

- 4.1:   HAZUS-MH Base Flood (1 Percent Chance) Loss Estimation Results (2010) 	71

- 4.2:   Kingsbury County Hazard Vulnerability Map	77

- 4.3:   City of Arlington Hazard Vulnerability Map	78

- 4.4:   Town of Badger Hazard Vulnerability Map	79

- 4.5:   Town of Bancroft Hazard Vulnerability Map	80

- 4.6:   City of De Smet Hazard Vulnerability Map	81

- 4.7:   Town of Erwin Hazard Vulnerability Map	82

- 4.8:   Town of Hetland Hazard Vulnerability Map	83

- 4.9:   City of Iroquois Hazard Vulnerability Map	84

- 4.10:   City of Lake Preston Hazard Vulnerability Map	85

- 4.11:   Town of Oldham Hazard Vulnerability Map	86

- 5.1:   Kingsbury County Potential Mitigation Project Map 	114

- 5.2:   City of Arlington Potential Mitigation Project Map 	115

- 5.3:   Town of Badger Potential Mitigation Project Map 	116

- 5.4:   Town of Bancroft Potential Mitigation Project Map 	117

- 5.5:   City of De Smet Potential Mitigation Project Map 	118

- 5.6:   Town of Erwin Potential Mitigation Project Map 	119

- 5.7:   Town of Hetland Potential Mitigation Project Map	120

- 5.8:   City of Iroquois Potential Mitigation Project Map 	121

- 5.9:   City of Lake Preston Potential Mitigation Project Map	122

APPENDIX											       131

- Appendix A – Resolution of Adoption by Jurisdiction	132

- Appendix B – PDM Planning Team Agendas, Minutes, and Sign-in Sheets	145

- Appendix C – Community Meeting Agendas, Sign-in Sheets, and Minutes	155

- Appendix D – Hazard Identification/vulnerability Worksheets by Jurisdiction	183

- Appendix E – Township Vulnerable and Potential Mitigation Project Site Maps	206

- Appendix F – Comprehensive Land Use Maps	211

- Appendix G – Review of 2014 PDM Mitigation Project Implementation	216

- Appendix H – References	221

CHAPTER 1

INTRODUCTION

INTRODUCTION

Kingsbury County (County) is vulnerable to natural hazards that have the possibility of causing serious threat to the health, welfare, and security of our citizens.  The cost of response and recovery, in terms of potential loss of life or loss of property, from potential disasters can be lessened when attention is turned to mitigating their impacts and effects before they occur or re-occur.

This plan is an update of the Pre-Disaster Mitigation Plan (PDM) that was developed by the County in 2014. The document will serve as a strategic planning tool for use by the county and its communities in its efforts to mitigate against future disaster events.  The plan identifies and analyzes the natural disasters that may occur in the County in order to understand the county’s vulnerabilities and propose mitigation strategies that minimize future damage caused by those hazards.  This knowledge will help identify solutions that can significantly reduce threat to life and property. The plan is based on the premise that hazard mitigation works.  With increased attention to mitigating natural hazards, communities can do much to reduce threats to existing citizens and avoid creating new problems in the future.  In addition, many mitigation actions can be implemented at minimal cost.

In the past 10 years, there have been 607 Major Disaster Declarations (all hazards) have been made in the United States, of those 607 declarations, 16 have occurred fully or partially within the state of South Dakota.  With three of those declarations including the county, Kingsbury County is not a stranger to natural and man-made disasters.  In order to prevent and reduce the cost that is incurred by businesses, citizens, and property owners from these disasters, the Kingsbury County Pre-Disaster Mitigation Plan developed.  This plan identifies hazards that occur throughout Kingsbury County and mitigation projects that will aid in preventing and reducing the effects of those disasters on the property and lives within. In addition, many mitigation actions can be implemented at minimal cost.

This is not an emergency response or emergency management plan.  Certainly, the plan can be used to identify weaknesses and refocus emergency response planning. Enhanced emergency response planning is an important mitigation strategy.  However, the focus of this plan is to support better decision making directed toward avoidance of future risks and the implementation of activities or projects that will eliminate or reduce the risk for those that may already have exposure to a natural hazard threat.

AUTHORITY FOR PRE-DISASTER MITIGATION PLAN

In October of 2000, the Disaster Mitigation Act (DMA2K) was signed to amend the 1988 Robert T. Stafford Disaster Relief and Emergency Assistance Act.  Section 322 (a-d) requires that local governments, as a condition of receiving federal disaster mitigation funds, have a pre-disaster mitigation (PDM) plan in place that:

- Identifies hazards and their associated risks and vulnerabilities;

- Develops and prioritizes mitigation projects; and

- Encourages cooperation and communication between all levels of government and the public.

The objective of this plan is to meet the hazard mitigation planning needs for the County and participating entities. Consistent with the Federal Emergency Management Agency’s guidelines, this plan will review all possible activities related to disasters to reach efficient solutions, link hazard management policies to specific activities, educate and facilitate communication with the public, build public and political support for mitigation activities, and develop implementation and planning requirements for future hazard mitigation projects.

PURPOSE

The County PDM is a planning tool to be used by the County, as well as other local, state and federal units of government, in their efforts to fulfill federal, state, and local hazard mitigation planning responsibilities; to promote pre and post disaster mitigation measures, short/long range strategies that minimize suffering, loss of life, and damage to property resulting from hazardous or potentially hazardous conditions to which citizens and institutions within the county are exposed; and to eliminate or minimize conditions which would have an undesirable impact on our citizens, economy, environment, or the well-being of the County. This plan will aid city, township, and county agencies and officials in enhancing public awareness to the threat hazards have on property and life, and what can be done to help prevent or reduce the vulnerability and risk of each County jurisdiction.

USE OF PLAN

The plan will be used to help the county and communities and their elected and appointed officials:

- Plan, design and implement programs and projects that will help reduce their community’s vulnerability to natural hazards

- Facilitate inter-jurisdictional coordination and collaboration related to natural hazard mitigation planning and implementation.

- Develop or provide guidance for local emergency response planning.

- Be compliant with the Disaster Mitigation Act of 2000.

SCOPE OF PLAN

- Provide opportunities for public input and encourage participation and involvement regarding the mitigation plan.

- Identify hazards and vulnerabilities within the county and local jurisdictions.

- Combine risk assessments with public and emergency management ideas.

- Develop goals based on the identified hazards and risks.

- Review existing mitigation measures for gaps and establish projects to sufficiently fulfill the goals.

- Prioritize and evaluate each strategy/objective.

- Review other plans for cohesion and incorporation with the PDM.

- Establish guidelines for updating and monitoring the plan.

- Present the plan to the Kingsbury County Commissioners and the participating communities within the county for adoption.

WHAT IS HAZARD MITIGATION?

Hazard mitigation is defined as any cost-effective action(s) that has the effect of reducing, limiting, or preventing vulnerability of people, property, and the environment to potentially damaging, harmful, or costly hazards. Hazard mitigation measures, which can be used to eliminate or minimize the risk to life and property, fall into three categories.  First are those that keep the hazard away from people, property, and structures.  Second are those that keep people, property, and structures away from the hazard.  Third are those that do not address the hazard at all but rather reduce the impact of the hazard on the victims such as insurance.  This mitigation plan has strategies that fall into all three categories.

Hazard mitigation measures must be practical, cost effective, and environmentally and politically acceptable.  Actions taken to limit the vulnerability of society to hazards must not in themselves be more costly than the value of anticipated damages.

The primary focus of hazard mitigation actions must be at the point at which capital investment decisions are made and based on vulnerability.  Capital investments, whether for homes, roads, public utilities, pipelines, power plants, or public works, determine to a large extent the nature and degree of hazard vulnerability of a community.  Once a capital facility is in place, very few opportunities will present themselves over the useful life of the facility to correct any errors in location or construction with respect to hazard vulnerability.  It is for these reasons that zoning and other ordinances, which manage development in high vulnerability areas, and building codes, which ensure that new buildings are built to withstand the damaging forces of hazards, are often the most useful mitigation approaches a jurisdiction can implement.

Previously, mitigation measures have been the most neglected programs within emergency management.  Since the priority to implement mitigation activities is generally low in comparison to the perceived threat, some important mitigation measures take time to implement.  Mitigation success can be achieved, however, if accurate information is portrayed through complete hazard identification and impact studies, followed by effective mitigation management.  Hazard mitigation is the key to eliminating long-term risk to people and property in South Dakota from hazards and their effects.  Preparedness for all hazards includes:  response and recovery plans, training, development, management of resources, and mitigation of each jurisdictional hazard.

This plan evaluates the impacts, risks and vulnerabilities of natural hazards within the jurisdictional area of the entire county.  The plan supports, provides assistance, identifies and describes mitigation projects for each of the local jurisdictions who participated in the plan update. The suggested actions and plan implementation for local governments could reduce the impact of future natural hazard occurrences.  Lessening the impact of natural hazards can prevent such occurrences from becoming disastrous, but will only be accomplished through coordinated partnership with emergency managers, political entities, public works officials, community planners and other dedicated individuals working to implement this program.

# KINGSBURY COUNTY PROFILE

Population

Kingsbury County is located in the east central portion of South Dakota. It borders Clark and Hamlin Counties to the north, Brookings County to the east, Lake, Sanborn and Minor Counties to the south, and Beadle County to the west. The county has a geographic area of 832 square miles and its Census 2010 population was 5,148, which averages to 6.2 persons per square mile. Just under twenty-three percent of the population is older than age 65. Education levels of persons twenty-five and older include ninety percent high school graduates and twenty-two percent college level.

Figure 1.1 contains a map of Kingsbury County. The county seat is De Smet, which is situated at the intersection of US Highway 14 and US Highway 25. Table 1.1 shows the population and number of housing units of the county’s municipalities.  Table 1.2 lists the thirteen townships and populations.  The County has started to experience a slight population decline since 2000.  However, due to the proximity to larger employment centers such as Huron, Brookings, and Watertown some willing to commute find Kingsbury County a suitable place to live.  In addition, the recent development of an Industrial Park in De Smet is an example of Kingsbury County’s history of attracting industries of various sizes.

Table 1.1:  Kingsbury County Municipalities

| Name | Population | Location | Elevation | Housing Units |
| --- | --- | --- | --- | --- |
| Arlington | 907 | 44 21'52'' N 97 07'59'' W | 1,844 feet | 487 |
| Badger | 107 | 44 29'07'' N 97 12'17'' W | 1,732 feet | 57 |
| Bancroft | 19 | 44 29'17'' N 97 45'00'' W | 1,572 feet | 13 |
| De Smet | 1,089 | 44 23'15'' N 97 33'01'' W | 1,726 feet | 552 |
| Erwin | 45 | 44 29'15'' N 97 26'42'' W | 1,873 feet | 29 |
| Hetland | 46 | 44 22'41'' N 97 14'06'' W | 1,732 feet | 24 |
| Iroquois | 200 | 44 21'59'' N 97 50'54'' W | 1,398 feet | 106 |
| Lake Preston | 559 | 44 21'49'' N 97 22'38'' W | 1,722 feet | 346 |
| Oldham | 133 | 44 13'39'' N 97 18'28'' W | 1,722 feet | 98 |
| Osceola* | 28 | 44 28'03'' N 97 50'19'' W | 1,457 feet |  |
| Esmond* | 12 | 44 15'44'' N 97 46'17'' W | 1,424 feet |  |
| Rural Area | 2,003 |  |  | 1,011 |
| Kingsbury County | 5,148 | 44 22'00'' N 97 29'01'' W | 1,709 feet | 2,720 |

Source:  2010 Census, www.Lat-Long.com, www.usbeacon.com

*Unincorporated

Table 1.2:  Kingsbury County Townships

| Township | Population | Township | Population |
| --- | --- | --- | --- |
| Badger | 199 | Le Sueur | 113 |
| Baker | 220 | Manchester | 66 |
| Denver | 196 | Mathews | 120 |
| De Smet | 309 | Spirit Lake | 130 |
| Esmond | 61 | Spring Lake | 290 |
| Hartland | 132 | White Wood | 96 |
| Iroquois | 71 |  |  |

Source:  2010 Census

Figure 1.1 Political Map

Social and Economic Description

Kingsbury County’s economy is dependent upon its agricultural and manufacturing sectors. Most non-agricultural employment is in manufacturing, education, health care, or service industries. De Smet is the governmental, employment and retail hub for the county.  De Smet, Arlington and Lake Preston provide for necessary retail needs of the residents of those communities and the smaller towns.  Retail, medical, and other service needs which cannot be provided in the larger towns within the County are provided for in the communities of Brookings, Huron, and Watertown.  Commuting patterns are scattered with multiple industries in various communities within Kingsbury County.  However, many residents also travel outside of Kingsbury County for work.   21st Century Manufacturing is located in Lake Preston; CMI Architectural Products Inc, Lyle Signs, DeSo Architectural Inc, American Engineered Products, Sheyenne Dakota, and Shin America Inc. are all located in De Smet.

Also, Lake Thompson State Recreation area is located in the county providing camping facilities, swimming beaches, biking trails, boat docks and excellent fishing opportunities.

Physical Description and Climate

Kingsbury County is located in the east central portion of South Dakota. It borders Clark and Hamlin Counties to the north, Brookings County to the east, Lake, Sanborn, and Minor Counties to the south, and Beadle County to the west. Geographically, the western portion of Kingsbury County is relatively flat and the land east of Highway 25 is more rolling. There are several lakes in the county with the largest being Lake Thompson. During the floods of 1984, 85 and 86, Lake Thompson overtook Lake Poinsett in Hamlin County, as being the largest natural lake in South Dakota. Whitewood and Henry are adjacent to Lake Thompson and the West Vermillion Creek runs south from Lake Thompson. Eventually this creek enters the Vermillion River in south east South Dakota. Lake Preston, Spirit Lake and Lake Albert being of lesser size are north of Highway 14. There are several smaller lakes and sloughs throughout the county.

The County’s climate is considered Mid-Continental with hot summers and cold winters. Normal summer temperatures are eighty degrees Fahrenheit and winter temperature twenty-one degrees (about twelve degrees in January). Average annual precipitation is twenty inches (approximately eighty percent of the precipitation falls between the months of April and September), and the average annual snowfall is twenty-four inches, although as much as eighty inches and as little as five inches have fallen annually. Due to the strong winds that usually accompany the snowfall, it is common to find open fields bare while snow piles up in the sheltered areas.

Hydrology

Kingsbury County is split by eleven watersheds. These watersheds work their way by means of surface and groundwater to the James, Big Sioux, East Vermillion and West Vermillion Rivers before entering the Missouri River in southern South Dakota.

Esmond, Iroquois, Le Sueur (with the exception of portions of two Sections) and portions of Sprit Lake, DeSmet, and Matthews Townships drain toward the James River.  Slightly less than one third of the total area of Kingsbury County drains into these watersheds which are referred to as Pearl Creek Watershed, and the Redstone Creek watersheds.  While the James River Lowland is generally characterized by exceptionally flat topography, the western slope of the Coteau de Prairie slopes toward the James River from approximately 200 feet of elevation.

The majority of Spirit Lake, Hartland, Badger, DeSmet, and Denver Townships drain toward the Big Sioux River, as well as the eastern 1-3 miles of Spring Lake Township and approximately six (6) square miles of Baker Township.  Drainage patterns on the Coteau de Prairie, west of the Big Sioux River are typically characterized by poorly defined drainage channels and slow absorbing soils; such is the case with much of Kingsbury County.

Water originating in all of Whitewood Township, most of Baker and Spring Lake Townships and portions of Denver, DeSmet, Matthews, Hartland, and Badger Townships all drain into the East Vermillion River via the Lake Whitewood Watershed.  The West Vermillion River draws from the Rock Creek and Upper West Fork- Vermillion River watersheds.  Those two watersheds include much of Matthews Township and the southwest corner of DeSmet Township.  Drainage patterns of the East and West Vermillion River(s), similar to those patterns west of the Big Sioux River on the Coteau des Prairie, are also characterized with generally poor drainage and numerous wetlands and small lakes. Drainage courses do tend to be better defined in the Vermillion Rivers(s) watershed(s) than their counterparts which drain into the Big Sioux River to the east.

Lake Thompson, in central Kingsbury County is the dominant water feature in the county.  Historically the “lake” included several thousand acres of marsh land.  From 1983 to 1988 the elevation of the lake increased by nearly 23 feet.  The total area of the lake increased to approximately 20,000 acres.  In 2012, Kingsbury County worked with the State of South Dakota to establish the official outlet elevation of the lake at 1687.5 feet above sea level.

Transportation and Utility Infrastructure

Kingsbury County meets its current transportation needs through 1,481 miles of a mixture of state and federal highways, railroads, county roads, municipal roads systems and township roads. The rural road system performs two basic functions: (1) providing general mobility for the residents in rural areas, and (2) accommodating the movements of agricultural products to market. The rural transportation system was not designed to accommodate large volumes of traffic on a daily basis.

Major transportation infrastructure in the county includes roads. South Dakota State Highway y 14 is the main east-west route through the county with Highway 25 being the main north-south route.

The County’s road system includes 357-miles of roads.  More specifically those roads are composed of 154 gravel road miles, 203 hard surface rural road miles, and 34 bridges (according to South Dakota Department of Transportation). In Kingsbury County, the transportation choices are limited to mostly private automobiles traveling over state highways and county roads.

Kingsbury County has three small airports in the county located in Arlington, Lake Preston, and De Smet. They are used primarily by local pilots, crop sprayers and other light aircrafts. None of the airports have any nav-aid, communications or flight service capabilities.

The Canadian Pacific Railroad Line runs east to west in the central part of the county going from Brookings to Huron.

The Northern Natural Gas Pipeline runs southeast to northwest through the center of the county servicing Arlington, De Smet, Lake Preston and Oldham. The TransCanada Pipeline also runs through the western portion of the county (from north to south).  The Kingbrook Rural Water home office is in Arlington with a water treatment plant located 4 miles north of De Smet on Highway 25 and a reservoir located at Lake Preston. The system services many communities within the county.  Electric power is provided to rural county residents and people in the communities by Dakota Energy, East River Electric, Northwestern Energy, Kingsbury Electric Cooperative, Sioux Valley Energy Cooperative, and Otter Tail Power.

Medical and Emergency Services

De Smet Memorial Hospital is located in Kingsbury County as well as 5 medical clinics throughout the county, and two long term care facilities, Golden Living Center in Arlington, Kingsbury, and Good Samaritan Center in De Smet.

The County is governed by five member board of commissioners. The Sheriff, 4 deputies and 1 city police officer provide law enforcement throughout the county.

CHAPTER 2

PREREQUISITES

ADOPTION BY LOCAL GOVERNING BODY

The local governing body that oversees the update of the Kingsbury County Pre-Disaster Mitigation Plan is the Kingsbury County Board of Commissioners.  The Commission has tasked the Kingsbury County Emergency Management Office with the responsibility of ensuring that the PDM is compliant with Federal Emergency Management Agency (FEMA) Guidelines and corresponding regulations.

MULTI-JURISDICTIONAL PLAN PARTICIPATION

Requirement 201.6(c)(5).  Local Mitigation Plan Review Tool – E2.

Requirement 201.6(c)(5).  Local Mitigation Plan Review Tool – E1.

This plan is a multi-jurisdictional plan which serves the entire geographical area located within the boundaries of Kingsbury County, South Dakota. The County has nine incorporated municipalities. Table 2.1 shows the participating local jurisdictions include the following municipalities:

Table 2.1:  Plan Participants

| Continuing Participants | Do Not Participate |
| --- | --- |
| Arlington | Osceola |
| Badger | Esmond |
| De Smet | All 13 Townships |
| Hetland |  |
| Iroquois |  |
| Kingsbury County |  |
| Lake Preston |  |
| Oldham |  |
| Bancroft |  |
| Erwin |  |
| Sioux Valley Energy |  |
| Kingsbury Electric |  |

Non-participating communities are still eligible for hazard mitigation funding, however may not directly apply for assistance.  Instead any assistance would need to be applied for on behalf of the non-participating communities by Kingsbury County.  Non-participants include the unincorporated communities with very small populations: Osceola is located approximately 5 miles west of Bancroft; and Esmond which is located approximately 15 miles south east of Iroquois.

The unincorporated villages and townships are not direct participating entities in the plan because these entities are too small, both in population and in resources, to be capable of handling disaster needs on their own.  The villages are governed by the township boards and are served by the County whenever necessary.  The township supervisors were asked to review and identify hazard risks, vulnerability and critical infrastructure and return them to the team for incorporation into the plan. After requests being mailed, five out of thirteen townships responded to the request.

The Kingsbury County Commission and each of the listed participating municipalities will pass resolutions to adopt the updated PDM.

Table 2.2:  Dates of Plan Adoption by Jurisdiction

| Jurisdiction | Date of Adoption |
| --- | --- |
| Kingsbury County Commission |  |
| Arlington |  |
| Badger |  |
| De Smet |  |
| Hetland |  |
| Iroquois |  |
| Lake Preston |  |
| Oldham |  |
| Bancroft |  |
| Erwin |  |
| Sioux Valley Energy |  |
| Kingsbury Electric |  |

All of the participating jurisdictions were involved in the plan update.  Representatives from each municipality, the County, the Townships, local fire departments, education facilities, utility providers, businesses, and media were invited to the planning meetings.  Those in attendance provided valuable perspective on the changes required for the plan. All representatives in attendance took part in the risk assessment exercise at the November 1st meeting.

Representatives in attendance took information from the PDM planning meetings back to their respective councils/organizations and presented the progress of the plan update. First District staff travelled to each community and met with their local governing board to present community specific information regarding critical infrastructure, hazard vulnerability and identification information and potential mitigation projects for the updated plan. Representatives of the PDM Team met with First District staff to provide feedback and oversight into the draft plan. Those participants identified in Table 2.1 that did not attend a PDM Planning Team meetings participating in the planning process by reviewing information relevant to their communities and feedback by email or telephone conversations. A final meeting was held to make final comments and corrections and provide a motion to submit the plan to the State Office of Emergency Management. The local jurisdictions/organizations have also presented the Resolution of Adoption to their councils/boards and will pass the resolutions upon FEMA approval of the PDM update.  The Resolutions are included in the Appendix.

Table 2.3 was derived to help define “participation” for the local jurisdictions who intend on adopting the plan.  To be considered “participating”, each jurisdiction must have at least seven of the ten participation requirements fulfilled.

Table 2.3:  Record of Participation

| Nature of Participation | Arlington | Badger | Bancroft | De Smet | Erwin |
| --- | --- | --- | --- | --- | --- |
| Attended Meetings or work sessions (a minimum of 1 meeting will be considered satisfactory). | X | X | X | X | X |
| Submitted inventory and summary of reports and plans relevant to hazard mitigation. | X | X | X | X | X |
| Submitted the Risk Assessment Worksheet. | X | X | X | X | X |
| Submitted description of what is at risk (including local critical facilities and infrastructure at risk from specific Hazards worksheet) | X | X | X | X | X |
| Submitted a description or map of local land-use patterns (current and proposed/ expected). | X | X |  | X |  |
| Developed goals for the community. | X | X | X | X | X |
| Developed mitigation actions with an analysis/ explanation of why those actions were selected. | X | X | X | X | X |
| Prioritized actions emphasizing relative cost-effectiveness. | X | X | X | X | X |
| Reviewed and commented on draft Plan. | X | X | X | X | X |
| Hosted opportunities for public involvement (allowed time for public comment at a minimum of 1 city council meeting after giving a status report on the progress of the PDM update) | X | X | X | X | X |

Table 2.3:  Record of Participation (continued)

| Nature of Participation | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County | Sioux Valley Energy | Kingsbury Electric |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Attended Meetings or work sessions (a minimum of 1 meeting will be considered satisfactory). | X | X | X | X | X | X | X |
| Submitted inventory and summary of reports and plans relevant to hazard mitigation. | X | X | X | X | X | X | X |
| Submitted the Risk Assessment Worksheet. | X | X | X | X | X | X | X |
| Submitted description of what is at risk (including local critical facilities and infrastructure at risk from specific Hazards worksheet) | X | X | X | X | X | X | X |
| Submitted a description or map of local land-use patterns (current and proposed/ expected). |  |  | X | X | X | X | X |
| Developed goals for the community. | X | X | X | X | X | X | X |
| Developed mitigation actions with an analysis/ explanation of why those actions were selected. | X | X | X | X | X | X | X |
| Prioritized actions emphasizing relative cost-effectiveness. | X | X | X | X | X | X | X |
| Reviewed and commented on draft Plan. | X | X | X | X | X | X | X |
| Hosted opportunities for public involvement (allowed time for public comment at a minimum of 1 city council meeting after giving a status report on the progress of the PDM update) | X | X | X | X | X | X | X |

CHAPTER 3

PLANNING PROCESS

BACKGROUND

The effort that led to the development of this plan is part of the larger, integrated approach to hazard mitigation planning in South Dakota that is led by the South Dakota Office of Emergency Management.  Production of the plan was the ultimate responsibility of the Kingsbury County Emergency Management Director, who served as the county’s point of contact for all activities associated with this plan.  Input was received from the PDM Planning Team that was put together by the Emergency Management Director and whose members are listed below in Table 3.1.

The plan itself was written by an outside contractor, First District Association of Local Governments (First District) of Watertown, South Dakota, one of the state’s six regional planning entities.  The office has an extensive amount of experience in producing various kinds of planning documents, including municipal ordinances, land use plans, and zoning ordinances, and it is an acknowledged leader in geographic information systems (GIS) technology in South Dakota. First District assisted the County in the development of the county’s original PDM in 2006. The following staff members of the First District Association of Local Governments were involved in the production of the plan.  Thomas Nealon, Planner, serves as the project manager of the plan.  Nealon attended the PDM Planning Team meetings as the plan was being developed while Luke Muller, Senior Planner, prepared valuation data and floodplain analysis for the plan.  Amy Arnold, Geographic Information Systems Coordinator, produced all the maps for the plan and completed the county land cover analysis discussed in the previous chapter.

Additional research and information gathering was provided by Mark McLaughlin, a planning intern with the First District.  Several other individuals at the state level provided additional support and information that was quite useful.  They include:

- Marc Macy, South Dakota National Flood Insurance Program Coordinator – provided classification and information regarding value and number of flood insurance policies and claims, as well as guidance and direction as the plan was being developed.

- SD State Fire Marshall Office – provided information on fire calls in the county.

- Tim Schaal, South Dakota State Dam Inspector – provided information on dams located in the county.

- Greg Pollreisz, SD Department of Transportation – provided bridges and road mileage information for county.

DOCUMENTATION OF THE PLANNING PROCESS

Methodology

Mitigation planning is a process that communities use to identify policies, activities, and tools to implement mitigation actions.  The process that was used to develop this plan consisted of the following steps:

- Planning Framework

- Risk Identification and Assessment

- Mitigation Strategy

- Review of Plan

- Plan Adoption and Maintenance

Planning Framework

The planning framework component identified five objectives:

- Develop Plan to Plan;

- Establish PDM Planning Team;

- Define Scope of the Plan;

- Identify Governmental Entities/Stakeholders; and

- Establish PDM Planning Team

Prior to receiving funding public meetings were held at the Kingsbury County Courthouse to inform the public about the required PDM update. Funding from FEMA and the South Dakota Office of Emergency Management to prepare the mitigation plan was received by the county in July 2018.  Once funding was secured, the Kingsbury County Emergency Management Director and the First District acted as the PDM Planning Team began to discuss the strategy to be used to develop the plan.  The first task was to identify those entities/stakeholders that would have direct and indirect interests in the update of the PDM.

Prior to the first public informational meeting, the Chairman of the Kingsbury County Commissioners and Kingsbury County Emergency Management Director wrote letters to all the stakeholders, community organizations, municipalities, townships, utility providers and emergency responders and concerned residents who might wish to volunteer their time and serve on a committee, and to those who would act as a resource for the PDM Planning Team. The letters included a brief description of the PDM. Public input was solicited via notices regarding the PDM planning process in local media outlets and via the Internet.

Each individual who was contacted for the PDM Planning Team had at least one of the following attributes to contribute to the planning process:

- Significant understanding of how hazards affect the county and participating jurisdictions.

- Substantial knowledge of the county’s infrastructure system.

- Resources at their disposal to assist in the planning effort, such as maps or data on past hazard events.

Table 3.1 lists the PDM Planning Team members, and it includes their attendance at the planning meetings, all of which were open to the public, that were held as the plan was being developed.  An agenda was sent out to the PDM Planning Team prior to each meeting, and the meeting minutes were sent to them afterward to keep everybody informed of what was discussed and any decisions that were made.

Table 3.1:  Participation in Plan Development

| Last Name | First Name | Entity Represented | Job Title | Meeting Attendance |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Meeting 1 | Meeting 2 | Meeting 3 |
| Holland | Curt | Town of Badger | Mayor |  |  |  |
| Bell | Sherry | Town of Erwin | Mayor |  |  |  |
| Stroud | Keith | Town of Iroquois | Mayor |  |  |  |
| Wienk | Andrew | City of Lake Preston | Mayor |  |  |  |
| Strande | Steven | Kingsbury County Sheriff’s Office | Sheriff |  |  |  |
| Buckmiller | Evan | Kingsbury Electric | General Manager | X |  |  |
| Anderson | Rachel | Kingsbury Electric | Accountant |  |  |  |
| Erstad | Eric | Arlington Fire Department | Fire Chief |  |  |  |
| Erstad | Jared | Badger Fire Department | Fire Chief |  |  |  |
| Wolkow | Shawn | De Smet Fire Department | Fire Chief |  |  |  |
| Adkins | Bryon | Iroquois Fire Department | Fire Chief |  |  |  |
| Buer | Josh | Lake Preston Fire Department | Fire Chief |  |  |  |
| Boyd | Alan | Oldham Fire Department | Fire Chief |  |  |  |
| Downes | Justin | Arlington School District | Superintendent |  |  |  |
| VanRegenmorter | Abi | De Smet School District | Superintendent | X |  |  |
| Ruth | Mike | Iroquois School District | Superintendent |  |  |  |
| Smith | Traci | Avera De Smet Memorial Hospital | Coordinator |  |  |  |
| Falconer | Sue | City of Arlington | Finance Officer | X |  |  |
| Redfish | Amiel | City of Arlington | Mayor |  |  | X |
| Jennings | Paul | Town of Bancroft | Mayor |  |  |  |
| Wolkow | Gary | City of De Smet | Mayor |  | X | X |
| Steffensen | Joann | Town of Hetland | Mayor |  |  |  |
| Bau | Cindy | Kingsbury County Emergency Management | Emergency Manager | X | X | X |
| Casper | Tim | Lake Preston School District | Superintendent |  |  |  |
| Jencks | Randy | Kingbrook Rural Water | General Manager |  |  |  |
| Krogman | Gary | Town of Oldham | Mayor |  |  |  |
| Nielson | Michele | Sioux Valley Energy | Manager of Engineering | X | X |  |
| Larson | Tracey | City of De Smet | Finance Officer | X | X | X |

Leadership and guidance in the planning effort and at the planning meetings was provided by the First District staff and the Kingsbury County Emergency Management Director.  An agenda was distributed to each PDM Planning Team member prior to each meeting, but free-flowing discussion was always encouraged.  When PDM Planning Team members had questions about a topic of discussion, either First District staff or the Emergency Management Director would step in.

Generally speaking, the planning process associated with the plan’s development was relaxed and informal.  No subcommittees were formed, and all decisions were made by mutual consensus of the PDM Planning Team members - no votes were taken or motions made.  Everyone’s opinion was respected, nobody was discouraged from voicing their opinion, and no one was made to feel any less important than anyone else.

As the PDM Planning Team was being assembled, arrangements were made for the first PDM Planning Team meeting, which took place at the Office of the Kingsbury County Emergency Management Director in De Smet in November of 2018.  An agenda was distributed to prospective PDM Planning Team members.  The Appendix includes a copy of each meeting agenda, the signup sheet from each meeting, and the minutes from each meeting.

Those who attended the November 2018 meeting for the PDM update were asked to volunteer to serve on the PDM Planning Team.  The PDM Planning Team was tasked with fostering coordination between the various entities involved; reviewing the drafts and providing comments after First District Association of Local Governments staff initiated changes to the existing plan.  There were no external contributors such as contractors or private businesses, other than Sioux Valley Energy Cooperative and Kingsbury Electric Cooperative.  Each of the local jurisdictions had a member of their respective councils represent the municipalities in the plan.

The representatives from the municipalities were asked to share the progress of the plan at their council meetings and to ensure that those attending the council meetings were aware that they are invited to make comments on and participate in the process of updating the new plan.  Comments provided by local residents at the city council and PDM Planning Team meetings were collected and incorporated into the plan. Representatives from jurisdictions who did not attend a PDM Planning Team meeting were informed of meeting outcomes and provided comment during the drafting stages and when Staff met with the local governing body.

The public was provided several opportunities to comment on the plan during the drafting stages at the PDM Planning Team Meetings and City Council Meetings. There were several work sessions and public hearings held to keep the public updated and involved in the plan.   Primarily, public input included the involvement in hazard assessment and mitigation projects.    Those who were most involved were the representatives PDM Planning Team and representatives from the municipalities. The municipalities put the PDM update on the agenda at their council meetings and allowed people to comment at the meetings.  Table 3.2 identifies the location and date of each opportunity that was provided for the public to comment and how it was advertised.

The first meeting of the PDM Planning Team served to introduce the participants to the concept of mitigation planning; why the plan was being updated and how the process would proceed in the months to come (scheduling, assigning responsibilities, etc.).  The meeting also included a review of the existing plan, which led to two important decisions.  First, it was the consensus opinion of the PDM Planning Team that a comprehensive rewrite of the plan would be needed.  The PDM Planning Team decided that:

- The 2014 PDM did not include all of the necessary requirements found in the Local Hazard Plan Review Tool (2011).  Thus, to ensure that the updated plan included everything required by the plan review tool, the PDM Planning Team and community meetings used the plan review tool to guide the discussions.  The 2014 PDM was then compared to the new plan review tool and any portion of the 2014 PDM that was not needed to fulfill the new crosswalk requirements was eliminated and deficiencies were noted as areas of focus.

- More information and data regarding the risk assessment was needed, more informative tables and maps would be helpful, and the mitigation strategy needed to be rethought.

- The risk identification and assessment as well as the identification of critical infrastructure and local municipal goals and objectives should be completed by the First District prior to the next meeting of the PDM Planning Team.

Table 3.2: Opportunities for Public Comment

| Location of Opportunity | Date | Type of Participation |  |  | How Was Meeting Advertised |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | City Council or County Commission Meeting | PDM Meeting | City Staff/Township Annual Mtg/Survey | Public Notice | Website |
| City of Arlington | 01/07/2019 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| Town of Badger | 12/10/2018 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| Town of Bancroft | 01/07/2019 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| City of De Smet | 12/12/2018 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| Town of Erwin | 01/07/2019 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| Town of Hetland | 12/19/2018 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| City of Iroquois | 12/17/2018 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| City of Lake Preston | 01/07/2019 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| Town of Oldham | 03/05/2019 | X |  |  | X |  |
|  | Adoption Date |  |  |  |  |  |
| Kingsbury County | PDM Grant Application 06/28/2018 | x |  |  |  |  |
|  | 11/01/2018 |  | X |  | X |  |
|  | 03/20/2019 |  | X |  | X |  |
|  | 05/08/2019 |  | X |  | X |  |
|  | Adoption Date |  |  |  |  |  |

Risk Identification & Assessment/Mitigation Strategy/Review of Plan

Requirement 201.6(b)(1).  Local Mitigation Plan Review Tool – A3.

Requirement 201.6(c)(1).  Local Mitigation Plan Review Tool – A1.

Requirement 201.6(b)(3).  Local Mitigation Plan Review Tool – A4.

The Risk Identification and Assessment component identified three objectives:  Collect and Organize Data, Develop GIS Data, and Analyze Data.  The Mitigation Strategy component identified five objectives:  Review Existing PDM and other plans Formation of Goals/Objectives, compile existing resources to accomplish goals/objectives, Public review of Goals/Objectives, and PDM Planning Team Review of goals/objectives.  The Review of PDM component identified three objectives:  Writing of PDM, Public Review of PDM, PDM Planning Team Review of PDM.

Based upon the discussions and information provided at the first meeting, it was determined that the existing PDM Risk Assessment and Mitigation Strategies were sufficient and that an update and review of sections were needed.  Before the second meeting, First District Staff revised or created the Introduction, Pre-requisites, Risk Assessment, Mitigation Strategy, and Plan Implementation components of the PDM.  First District also met with each participating jurisdiction to review proposed mitigation actions, including estimated costs, responsibility and priority.

Prior to the second PDM Planning Team meeting, First District Staff met with the participating municipalities and the Kingsbury County Townships at public noticed meetings to identify hazards and critical facilities, assess vulnerability, discuss development trends, and develop mitigation goals.  Meeting dates are referenced in Table 3.2.  Staff members from Kingsbury County, Kingsbury County Townships, and rural electric providers were asked to identify hazards and critical facilities and assess vulnerability within Kingsbury County. In addition, they were asked to develop mitigation activities and review these items with their respective governing body (if applicable). First District staff also conducted research regarding the history of disaster events in the county, including events that occurred since the original plan was developed.

First District also conducted a technical review of existing documents. This review incorporated existing plans, studies, reports, technical information, zoning and flood damage prevention ordinances into the PDM Update.  It should be noted that most of the planning documents of each of the communities had been previously developed by the First District.  However, some of the smaller communities did not have such planning documents.  Additionally, the 2014 PDM plan was used as a resource for the new plan because most of the natural hazard profile research had already been completed when it was drafted.  In addition to the PDM, the First District reviewed several other existing documents including but not limited to the State of South Dakota Hazard Mitigation Plan, Kingsbury County Hazardous Materials Plan, and Flood Insurance Rate Maps for the local jurisdictions.  A summary of the technical review and incorporation of existing plans is included in Table 3.3.

The list of hazards that the PDM Planning Team decided to focus on is presented in Chapter 4.  A profile of each of the hazards was begun at this meeting.  The profile included information from each of the participating jurisdictions about how the hazard affected their community.  Discussion also occurred regarding the existing strategies being used to mitigate each hazard, with a particular emphasis on the critical and essential facilities in each community.

The PDM Planning Team also dealt with the Mitigation Strategy at the November 2018 meeting. Formation of the strategy began with a review of the results of the risk assessment, which led to discussion about the goals to be achieved with the mitigation plan.  The list of goals is included in Chapter 5.

At the second meeting, in March 2019, Risk Identification/Assessment was discussed.  The PDM Planning Team reviewed the updates prepared by the First District.  This included first a review of the hazards identified in the State of South Dakota Hazard Mitigation Plan and that risk assessment portion of the 2014 PDM plan.  First District staff also provided an overview of the information regarding critical facilities, risk identification, hazard vulnerability and mitigation goals identified by the County’s municipalities.

At the meeting, the PDM Planning Team identified goals for the PDM Update and compared those goals to those identified in the 2014 PDM plan.   In addition, the PDM Planning Team reviewed the list of proposed actions included in the previous mitigation plan and discussion followed about the progress that had been made on implementing the actions.  Specific mitigation actions recently identified by the participating jurisdictions were also discussed.

The rest of the meeting was spent prioritizing the mitigation actions and discussing how the plan would be implemented. It was emphasized that cooperation between the county and the participating jurisdictions was especially important, and discussion occurred about how this could best be achieved.  Representatives from the jurisdictions were made aware of the critical role they needed to play to ensure the success of the mitigation strategy, such as implementing specific mitigation actions.  The Emergency Management Director emphasized the importance of ensuring that no local decisions be made or actions taken contrary to the goals of this plan.  Also, responsible parties were identified for reporting on progress being made to implement the proposed mitigation actions, for evaluating the plan’s overall effectiveness, and for getting the public more involved in the planning process.

At the end of the meeting the First District was instructed to conduct an internal review of the document and forward the document to the South Dakota Office of Emergency Management for their review and comment. The draft plan was also to be posted on the First District Association of Local Governments and Kingsbury County websites and emailed to all of the participants and to the emergency managers in the neighboring counties of: Hamlin, Clark, Beadle, Sanborn, Miner, Lake, and Brookings.  Everyone who received an email copy of the plan draft was allowed forty-five days to comment on the draft.

The final meeting of the PDM Planning Team was subsequently held in May 2019 review and discuss final draft as amended based upon comments from the planning team and communities.  At the meeting the PDM Planning Team recommended that the plan be submitted to FEMA.  The final draft of the plan was again posted on the First District Association of Local Governments website and emailed to all of the participants.

Table 3.3:  Record of Review (Summary)

| Existing Program/Policy/Technical Documents | Local Jurisdiction |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County | Referenced in Plan |
| Comprehensive Plan |  |  | NA | NA | NA | NA |  | NA | NA |  | Appendix F |
| Flood Damage Prevention Ordinance |  | NA | NA |  | NA | NA | NA |  | NA | NA | Pg. 54 |
| Economic Development Plan | NA | NA | NA |  | NA | NA | NA | NA | NA |  | Pg. 104 |
| Local Emergency Operations Plan |  |  | NA |  | NA |  |  |  |  |  | Pg. 23 |
| Transportation Plan |  | NA | O |  | NA | NA | NA |  | NA |  | Pg. 12 |
| Flood Insurance Studies or Engineering studies for streams |  | NA | NA |  | NA | NA | NA |  | NA | NA | Pg. 52-53 |
| Hazard Vulnerability Analysis (by the local Emergency Management Agency) | C | C | C | C | C | C | C | C | C |  | Pg. 26 |
| Emergency Operations Plan | NA | NA | NA | NA | NA | NA | NA | NA | NA |  | Pg. 54 |
| Zoning Ordinance |  | NA |  |  | NA | NA | O |  |  |  | Pg. 63-64 |
| Site Plan Review |  | NA | NA |  | NA | NA | NA |  |  |  | Pg. 101 |
| Subdivision Ordinance |  | NA | NA |  | NA | NA | NA |  | NA |  | Pg. 64, Appendix H |
| Existing Land Use maps |  | NA |  |  | NA | NA |  |  | NA |  | Appendix F |
| State Hazard Mitigation Plan |  |  |  |  |  |  |  |  |  |  | All Chapters |

NA 	The jurisdiction does not have this program/policy/technical document

O 	The jurisdiction has the program/policy/technical document, but did not review/incorporate it in the mitigation plan

C 	The jurisdiction is regulated under the County’s policy/program/technical document

- The jurisdiction reviewed the program/policy/technical document

CHAPTER 4

RISK ASSESSMENT

IDENTIFICATION OF HAZARDS

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – 	.

In this chapter, the hazards that were identified by the PDM Planning Team as having the most significance for the County are analyzed.  As part of the analysis, various maps and tables were produced and are included within this chapter.  The planning participants began the risk assessment process by reviewing the State of South Dakota Hazard Mitigation Plan.  The PDM Planning Team also reviewed records of hazard events that have occurred in the county since 2000, relying primarily on the Spatial Hazard Events and Losses Database for the United States (SHELDUS), compiled by the University of South Carolina’s Hazards and Vulnerability Research Institute and data from the National Climatic Data Center’s (NCDC) Storm Events Database.  A summary of the findings for hazard occurrences from the past ten years is provided below in Table 4.1: The PDM Planning Team also identified potential hazards by observing development patterns, interviews from towns and townships, public meetings, PDM work sessions, previous disaster declarations and research of the history of hazard occurrences located within the County.

Table 4.1: Hazard Occurrences

| Type of Hazard | # of Occurrences Since 2008 | Source |
| --- | --- | --- |
| Drought | 8 | NOAA & U of Neb-Lincoln |
| Fire | 186 | NOAA & State Fire Marshall's Office |
| Flood | 7 | NOAA |
| Hail | 52 | NOAA & SHELDUS |
| Lightning | 0 | NOAA |
| Tornado | 3 | NOAA & SHELDUS |
| Temperature Extremes | 15 | NOAA |
| Winter Storms | 34 | NOAA |
| Thunderstorm and High Wind | 30 | NOAA & SHELDUS |

Hazards were analyzed in terms of the hazard’s probability of occurrence in the county. Representatives from each participating jurisdiction and the PDM Planning Team were asked to complete worksheets that categorized hazards by the likelihood of occurrence for either their specific geographical location, or for county-wide risks.

Every possible hazard or disaster was evaluated and placed into one of three separate columns depending on the likelihood of the disaster occurring in the PDM jurisdiction. Hazards that occur at least once a year or more were placed in the High Probability column; hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis were placed in the low probability column; and hazards or disasters that have never occurred in the area before and are unlikely to occur in the PDM jurisdiction any time in the future were placed in the Unlikely to Occur column.  While man-made hazards were discussed briefly during the completion of the worksheets, the PDM Planning Team decided to eliminate man-made hazards from the PDM because those types of hazards are difficult to predict and assess due to wide variations in the types, frequencies, and locations.  Types and scopes of manmade hazards are unlimited.

Due to the topographical features of the County and the nature of the natural hazards that affect the geographical area covered by this PDM, most areas of the county have similar likelihood of being affected by the natural hazards identified.  Only the natural hazards from the High Probability and Low Probability Columns will be further evaluated throughout this plan, with an emphasis on the High Probability hazards.  All hazards in the Unlikely to Occur column, except Dam Failures, will not be further evaluated in the plan.  Table 4.2 is an adjusted list of hazards produced from the FEMA worksheets completed by each participating jurisdiction and the PDM Planning Team.

Table 4.2:  Hazards Categorized by Likelihood of Occurrence

| High Probability | Low Probability | Unlikely to Occur |
| --- | --- | --- |
| Extreme Cold | Drought | Earthquake** |
| Extreme Heat | Flood | Ice Jam |
| Hail | Tornado | Subsidence |
| Lightning | Urban Fire | Dam Failure |
| Strong Winds | Wild Fire |  |
| Thunderstorm |  |  |
|  | . **Earthquakes are marked with an asterisk because they may occur but are so small that the effects are minimal. Thus, mitigation measures specifically for earthquakes are not a priority. |  |

TYPES OF NATURAL HAZARDS IN THE PDM JURISDICTION AREA

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B1.

Some descriptions of the natural hazards likely to occur in the County were taken directly from the 2014 Kingsbury County PDM.  Most of the descriptions were revised for better clarity. For the purpose of consistency throughout the plan, additional definitions were included to reflect all of the hazards that have a chance of occurring in the area and all of the hazards are alphabetized. For all of the hazards identified the probability of future occurrence is expected to be the same for all of the jurisdictions covered in the PDM.

Blizzards are a snow storm that lasts at least three hours with sustained wind speeds of thirty-five miles per hour (mph) or greater, visibility of less than one-quarter mile, temperatures lower than 20°F and white out conditions. Snow accumulations vary, but another contributing factor is loose snow existing on the ground which can get whipped up and aggravate the white out conditions. When such conditions arise, blizzard warnings or severe blizzard warnings are issued. Severe blizzard conditions exist when winds obtain speeds of at least forty-five mph plus a great density of falling or blowing snow and a temperature of 10°F or lower. At least one blizzard should occur each year in Kingsbury County.

Drought is an extended period of months or years when a region notes a deficiency in its water supply. Generally, this occurs when a region receives consistently below average precipitation. It can have a substantial impact on the ecosystem and agriculture of the affected region.  Although droughts can persist for several years, even a short, intense drought can cause significant damage and harm the local economy.  This global phenomenon has a widespread impact on agriculture. The Keetch-Byron Drought Index measures drought impact. There is an 8% chance of drought occurring annually.

Dam Failure Dams function to serve the needs of flood control, recreation, and water management. During a flood, a dam’s ability to serve as a control agent may be challenged. An excessive amount of water may result in a dam breach, simply an overflowing. Dams that are old or unstable, dams that receive extreme amounts of water, or dams that get debris pile-up behind their face may result in dam failure, a cracking and/or breaking.  The County has six dams, with none of the dams having the potential to endanger lives and damage property. Dam Failure was considered unlikely to occur by the PDM Planning Team and Communities, however is detailed here because it was determined to be the most likely of the “Unlikely to Occur” hazards.

Earthquakes are a sudden rapid shaking of the earth caused by the shifting of rock beneath the earth's surface. Earthquakes can cause buildings and bridges to collapse, disrupt gas, electric and phone lines, and often cause landslides, flash floods, fires, avalanches, and tsunamis. Larger earthquakes usually begin with slight tremors but rapidly take the form of one or more violent shocks, and are followed by vibrations of gradually diminishing force called aftershocks. The underground point of origin of an earthquake is called its focus; the point on the surface directly above the focus is the epicenter. The Richter Scale measures earthquake intensity. The potential for an earthquake to occur in the County is .68% annually.

Extreme Cold What constitutes extreme cold and its effects can vary across different areas of the country.  In regions relatively unaccustomed to winter weather, near freezing temperatures are considered “extreme cold,” however, Eastern South Dakota is prone to much more extreme temperatures than other areas in the country.  Temperatures typically range between zero degrees Fahrenheit and 100 degrees Fahrenheit, so extreme cold could be defined in the Kingsbury County PDM jurisdiction area as temperatures below zero. The Wind Chill Chart is used to measure extreme cold. At least one extreme cold event should occur each year.

Extreme Heat, also known as a Heat Wave, is a prolonged period of excessively hot weather, which may be accompanied by high humidity.  There is no universal definition of a heat wave; the term is relative to the usual weather in the area.  Temperatures in the County have a very wide range typically between 0 to 100 degrees Fahrenheit, therefore anything outside those ranges could be considered extreme.  The term is applied both to routine weather variations and to extraordinary spells of heat which may occur only once a century. The Heat Index measures the impact of extreme heat on people and livestock.

Flooding is an overflow of water that submerges land, producing measurable property damage or forcing evacuation of people and vital resources. Floods can develop slowly as rivers swell during an extended period of rain, or during a warming trend following a heavy snow. Even a very small stream or dry creek bed can overflow and create flooding.  Two different types of flooding hazards are present within the County.

- Inundation flooding occurs most often in the spring. The greatest risks are realized typically during a rapid snowmelt, before ice is completely off all of the rivers.

- Flash flooding is more typically realized during the summer months. This flooding is primarily localized, though enough rain can be produced to cause inundation flooding.  Heavy, slow moving thunderstorms often produce large amounts of rain. The threat of flooding would be increased during times of high soil moisture.

National Flood Insurance Rate maps designate 100 year and 500 year floodplain zones. Areas subject to inundation by the 1-percent-annual-chance flood event are designated 100 year floodplain. Moderate risk areas within the 0.2-percent-annual-chance floodplain are designated 500 year floodplain. Kingsbury County should anticipate having one flood event each year.

Freezing Rain/Ice occurs when temperatures drop below thirty degrees Fahrenheit and rain starts to fall.  Freezing rain coats objects with ice, creating dangerous conditions due to slippery surfaces, platforms, sidewalks, roads, and highways. Sometimes ice is unnoticeable and is then referred to as black ice. Black ice creates dangerous conditions, especially for traffic. Additionally, a quarter inch of frozen rain can significantly damage trees, electrical wires, weak structures, and other objects due to the additional weight bearing down on them.

Hail is formed through rising currents of air in a storm. These currents carry water droplets to a height at which they freeze and subsequently fall to earth as round ice particles. Hailstones usually consist mostly of water ice and measure between 5 and 150 millimeters in diameter, with the larger stones coming from severe and dangerous thunderstorms. The County has a 100% potential for hail occurring each year

Heavy Rain is defined as precipitation falling with intensity in excess of 0.30 inches (0.762 cm) per hour. Short periods of intense rainfall can cause flash flooding while longer periods of widespread heavy rain can cause rivers to overflow. At least one heavy rain event will occur in the County annually.

Ice Jams occur when warm temperatures and heavy rain cause snow to melt rapidly. Snow melt combined with heavy rains can cause frozen rivers to swell, which breaks the ice layer on top of the river. The ice layer often breaks into large chunks, which float downstream and often pile up near narrow passages and other obstructions, such as bridges and dams.

Landslide is a geological phenomenon which includes a wide range of ground movement, such as rock falls, deep failure of slopes and shallow debris flows, which can occur in offshore, coastal and onshore environments.  Although the action of gravity is the primary driving force for a landslide to occur, there are other contributing factors build up specific sub-surface conditions that make the area/slope prone to failure, whereas the actual landslide often requires a trigger before being released.

Lightning results from a buildup of electrical charges that happens during the formation of a thunderstorm. The rapidly rising air within the cloud, combined with precipitation movement within the cloud, results in these charges. Giant sparks of electricity occur between the positive and negative charges both within the atmosphere and between the cloud and the ground. When the potential between the positive and negative charges becomes too great, there is a discharge of electricity, known as lightning. Lightning bolts reach temperatures near 50,000˚ F in a split second. The rapid heating and expansion, and cooling of air near the lightning bolt causes thunder. There is a 100% chance of lightning occurring in Kingsbury County each year.

Severe Winter Storms deposit four or more inches of snow in a twelve-hour period or six inches of snow during a twenty-four hour period. Such storms are generally classified into four categories with some taking the characteristics of several categories during distinct phases of the storm. These categories include: freezing rain, sleet, snow, and blizzard.  Generally winter storms can range from moderate snow to blizzard conditions and can occur between October and April. The months of May, June, July, August, and September could possibly see snow, though the chances of a storm are very minimal.  Like summer storms, winter storms are considered a weather event not a natural hazard, and thus will not be evaluated as a natural hazard throughout this PDM.

Sleet does not generally cling to objects like freezing rain, but it does make the ground very slippery. This also increases the number of traffic accidents and personal injuries due to falls. Sleet can severely slow down operations within a community. Not only is there a danger of slipping, but with wind, sleet pellets become powerful projectiles that may damage structures, vehicles, or other objects.

# Snow is a common occurrence throughout the County during the months from October to April. Average annual snowfall for the county is thirty-two inches.  Accumulations in dry years can be as little as five to ten inches, while wet years can see yearly totals up to eighty inches. Snow is a major contributing factor to flooding, primarily during the spring months of melting.

Strong winds are usually defined as winds over forty miles per hour, are not uncommon in the area. Winds over fifty miles per hour can be expected twice each summer. Strong winds can cause destruction of property and create safety hazards resulting from flying debris. Strong winds also include severe localized wind blasting down from thunderstorms.  These downward blasts of air are categorized as either microbursts or macrobursts depending on the amount geographical area they cover. Microbursts cover an area less than 2.5 miles in diameter and macrobursts cover an area greater than 2.5 miles in diameter. Multiple strong wind events will occur in the County annually.

Subsidence is defined as the motion of a surface as it shifts downward relative to a datum. The opposite of subsidence is uplift, which results in an increase in elevation. There are several types of subsidence such as dissolution of limestone, mining-induced, faulting induced, isostatic rebound, extraction of natural gas, ground-water related, and seasonal effects.

Summer Storms are generally defined as atmospheric hazards resulting from changes in temperature and air pressure which cause thunderstorms that may cause hail, lightning, strong winds, and tornados. Summer storms are considered a weather event rather than a natural hazard; therefore, summer storms are not evaluated as a natural hazard throughout this PDM.

Thunderstorms are formed when moisture, rapidly rising warm air, and a lifting mechanism such as clashing warm and cold air masses combine. The three most dangerous items associated with thunderstorms are hail, lightning, and strong winds.

Tornados are violent windstorms that may occur singularly or in multiples as a result of severe thunderstorms.  They develop when cool air overrides warm air, causing the warm air to rapidly rise. Many of these resulting vortices stay in the atmosphere, though touchdown can occur.  The Fujita Tornado Damage Scale categorizes tornadoes based on their wind speed:

F0=winds less than 73 m/h

F1=winds 73-112 m/h

F2=winds 113-157 m/h

F3=winds 158-206 m/h

F4=winds 207-260 m/h

F5=winds 261-318 m/h

F6=winds greater than 318 m/h

Wildfires are uncontrolled conflagrations that spread freely through the environment. Other names such as brush fire, bushfire, forest fire, grass fire, hill fire, peat fire, vegetation fire, and wild fire may be used to describe the same phenomenon.  A wildfire differs from the other fires by its extensive size; the speed at which it can spread out from its original source; its ability to change direction unexpectedly; and to jump gaps, such as roads, rivers and fire breaks.

Fires start when an ignition source is brought into contact with a combustible material that is subjected to sufficient heat and has an adequate supply of oxygen from the ambient air.  Ignition may be triggered by natural sources such as a lightning strike or may be attributed to a human source such as “discarded cigarettes, sparks from equipment, and arched power lines. The Keetch-Byram Drought Index assesses the risk of fire due to drought. Multiple wildfires will occur in the County annually.

Climate Change is a long term change in the earth’s climate, especially a change due to an increase in the average atmospheric temperature. In particular, a change apparent from the mid to late 20th century onwards and attributed largely to the increased levels of atmospheric carbon dioxide produced by the use of fossil fuels. Rising temperatures will lead to more climate and weather hazards of greater intensity such as flooding, drought, severe storms, and winter storms. Climate change is considered a global phenomenon.

HAZARD PROFILE

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B1.

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B2.

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B3.

It should be stated that most of the hazards identified in the previous section have the potential of occurring anywhere in the County.  A brief section about the history of each hazard’s occurrence in the county is provided.  Table 4.3 below shows all of the Presidential Disaster Declarations that have involved the county.  Information on previous occurrences – the location, the extent (i.e., magnitude or severity) of each hazard, probability of future events (i.e., chance or occurrence) are listed individually by the type of hazard in the following tables.

Table 4.3: Presidential Disaster Declarations in South Dakota Including Kingsbury County

| Date | Disaster Dec # | Type | Total Damage | Public Assistance Cost |
| --- | --- | --- | --- | --- |
| 04/18/1969 | 257 | Flooding | $4,599,306 |  |
| 07/19/1984 | 717 | Flooding |  |  |
| 05/03/1986 | 764 | Flooding | $5,158,130 |  |
| 07/02/1992 | 948 | Tornadoes |  |  |
| 07/19/1993 | 999 | Tornadoes | $53,068,748 |  |
| 06/21/1994 | 1031 | Flooding | $8,187,938 |  |
| 05/26/1995 | 1045 | Kingsbury |  |  |
| 05/26/1995 | 1052 | Kingsbury | $35,649,349 |  |
| 01/05/1996 | 1075 | Ice Storm | $13,085,649 |  |
| 01/10/1997 | 1156 | Blizzard | $19,455,263 |  |
| 01/07/1997 | 1173 | Flooding | $87,069,429 |  |
| 06/01/1998 | 1218 | Tornadoes | $16,853,902 |  |
| 05/17/2001 | 1375 | Sever Storm | $5,097,818 |  |
| 10/20/2005 | 1620 | Winter Storm | $24,647,039 |  |
| 05/02/2007 | 1702 | Tornadoes and Flooding | $6,226,611 |  |
| 05/13/2010 | 1915 | Flooding |  | $21,498,619 |
| 05/13/2011 | 1984 | Flooding |  | $52,090,678 |
| 08/02/2013 | 4137 | Tornadoes and Flooding |  | $1,159,221 |

Source: https://www.fema.gov/disasters

While the PDM Planning Team reviewed all hazard occurrences that have been reported in the last 60 years, the list for some of the hazards was extremely long. The information provided in the tables is not a complete history report, but rather an overview of the hazard events which have occurred over the last ten years.  The PDM Planning Team felt the hazard trend for the last ten years could be summarized in this section and decided to include any new occurrence that have taken place since the 2014 PDM was drafted.

DAM FAILURE

Dam breach or failure is of lesser concern for the citizens of the County than flooding.  Kingsbury County has a number of structures which control or regulate flow from one water body to another. Such as the earthen dam which is not considered a risk to residents.  South Dakota Department of Environment and Natural Resources identifies six dams in the County (listed below).  None of the dams are listed as vulnerable to failure.

4.4 Dam Locations in Kingsbury County

| Ownership Type | Location | Water Body |
| --- | --- | --- |
| State | SE1/4 NW1/4 20-T112N-R57W | Marsh Creek - tributary |
| State | NE1/4 NW1/4 32-T112N-R58W | Pearl Creek - tributary |
| State | SW1/4 NW1/4 8-T110N-R58W | S. Fork Pearl Creek - tributary |
| Federal | NE1/4 SE1/4 31-T111N-R53W | Lake Preston - tributary |
| Private | SW1/4 NW1/4 2-T111N-R57W | Redstone Creek - tributary |
| Private | SW1/4 NW1/4 4-T110N-R53W | Lake Preston - tributary |

DROUGHT

South Dakota's climate is characterized by cold winters and warm to hot summers. There is usually light moisture in the winter and marginal to adequate moisture for the growing season for crops in the eastern portion of the state. Semi-arid conditions prevail in the western portion. This combination of hot summers and limited precipitation in a semi-arid climatic region places South Dakota present a potential position of suffering a drought in any given year. The climatic conditions are such that a small departure in the normal precipitation during the hot peak growing period of July and August could produce a partial or total crop failure.

The fact South Dakota's economy is closely tied to agriculture only magnifies the potential loss which could be suffered by the state's economy during drought conditions.  Roughly every fifty years a significant drought is experienced within the county, while many less severe droughts can occur at times every three years.  Table 4.5 identifies the ten-year drought history based upon the Palmer Drought Severity Index for the County. Data regarding droughts is only available at the county level.

Table 4.5:  Kingsbury County Ten Year Drought History

| Location | Date Start | Date End | Type |
| --- | --- | --- | --- |
| Kingsbury County | 07/24/2007 | 08/28/2007 | Moderate to Severe Drought |
| Kingsbury County | 09/02/2008 | 10/07/2008 | Moderate Drought |
| Kingsbury County | 09/13/2011 | 05/08/2012 | Moderate Drought |
| Kingsbury County | 07/17/2012 | 05/14/2013 | Moderate to Extreme Drought |
| Kingsbury County | 08/27/2013 | 10/15/2013 | Moderate Drought |
| Kingsbury County | 03/31/2015 | 07/07/2015 | Moderate to Severe Drought |
| Kingsbury County | 07/11/2017 | 08/08/2017 | Moderate Drought |
| Kingsbury County | 06/19/2018 | 08/07/2018 | Moderate Drought |

https://droughtmonitor.unl.edu/Data/DataTables.aspx

Major Drought Occurrences:

- 1987-1990: An abnormally low amount of precipitation in the summer of 1987 combined with a hot and dry summer during 1988, left South Dakota in dire straits. Agricultural income was down 0.8% and wheat price per bushel decreased significantly.

- 1930s: During the infamous dust bowl years, Kingsbury County was not spared a fair share of problems. Particularly dry summers were in 1934 and 1936.

- 1880s-1890s: The years 1887, 1894-1896, 1898-1901 were very dry years. The National Weather Service has several fire danger informational items located on their website.

Based on historical records notable droughts have occurred somewhere in the state in average about every 12 years, which is equivalent of an 8% chance any given year. Climate change could increase the frequency of drought in South Dakota in the future. Changing extremes in precipitation are projected across all seasons, including higher likelihoods of both increasing heavy rain and snow events and more intense droughts.

WILDFIRE

A strong possibility exists for simultaneous emergencies during droughts. Wildfires are the most common. While researching the hazard occurrences that have taken place in the County, it became evident that the information found on the NOAA and SHELDUS websites was incomplete.  Therefore, other sources were contacted whenever possible.  Specifically, NOAA had zero occurrences listed for wildfires in the County, but the State Fire Marshal’s Office (SFMO) was contacted to verify that information.  The SMFO information provided is derived from the reports submitted by the local fire departments who respond to the fires.  Representatives from the SMFO explained that since many of the fire departments in the County are Volunteer Fire Departments many times wildfires are extinguished, and reports are never filed with the State. Thus, the information provided by the SFMO is not entirely complete either.  For the purpose of this PDM we have used the numbers provided by the SFMO as a point of reference in determining the likelihood of a wildfire hazard occurrence within the jurisdiction.  The information provided by the SFMO identifies 56 structure fire responses, 27 vehicle fire responses, and 103 outside fire responses reported from 2011-2018.  The cause of the outside fires is not listed, so it is not known for certain whether all or some of these fires resulted due to a natural hazard occurrence or as a result of human behavior.  The Fire Marshal’s Office also provided information about the number of injuries and fatalities reported as a result of these fires.  According to the records, no civilian injuries or injuries to fire service providers occurred during 2011 and 2018.  Unfortunately, one civilian death occurred in 2013 in conjunction with these fires.

Table 4.6 identifies the number of fire department responses to structural, vehicle and outside fires that have been experienced within the county. It should be noted that the number of responses does not necessarily mean that there were 204 outside (wildfire) fires as some fires required multiple departments to respond. The data complied by the SMFO is not discriminate enough to determine whether a fire can be classified as an urban or wild-fire. The picture displayed on the following page is Kingsbury County as described in the South Dakota Wildland Urban Interface from the South Dakota State Hazard Mitigation Plan. This shows very little chance of a wildfire occurrence broadly over the entire county jurisdiction.

Table 4.6:

Kingsbury County Structural, Vehicle and Outside (Wildfire) Department Responses

| Year | Structural Fires | Vehicle Fires | Outside Fires |
| --- | --- | --- | --- |
| 2011 | 7 | 3 | 18 |
| 2012 | 2 | 3 | 12 |
| 2013 | 4 | 4 | 3 |
| 2014 | 5 | 5 | 13 |
| 2015 | 4 | 8 | 12 |
| 2016 | 15 | 3 | 18 |
| 2017 | 7 | 1 | 16 |
| 2018 | 12 | 0 | 11 |
| Total | 56 | 27 | 103 |

SOURCE: South Dakota State Fire Marshall Office

FLOOD

Flooding is a temporary overflow of water onto lands not normally covered by water producing measurable property damage or forcing evacuation of people and resources. Floods can result in injuries and even loss of life when quickly moving water is involved. Six inches of moving water is enough to sweep a vehicle off a road. Disruption of communication, transportation, electric service, and community services, along with contamination of water supplies and transportation accidents are very possible. Table 4.7 is a ten-year flood history in the County from 20019 to 2024.

Table 4.7:  Kingsbury County 10-year Flood History

| Location or County | Type | Date | Time | Property Damage |
| --- | --- | --- | --- | --- |
| Bancroft | Flash Flood | 05/05/2007 | 3:30 p.m. | 0 K |
| Arlington | Flash Flood | 03/22/2009 | 10:15 p.m. | 0 K |
| Arlington | Flood | 03/22/2009 | 10:30 p.m. | 0 K |
| Lake Preston Airport | Flash Flood | 09/02/2009 | 8:30 p.m. | 5 K |
| Iroquois | Flash Flood | 06/26/2010 | 4:59 p.m. | 0 K |
| Osceola | Flood | 03/16/2011 | 6:00 a.m. | 0 K |
| Osceola | Flood | 04/01/2011 | 00:00 a.m. | 1 M |

SOURCE: http://www.ncdc.noaa.gov/stormevents

Major Flood Occurrences:

- April 2011 - Flooding of lakes and lowlands in several counties in southeast South Dakota continued through April. The flooding included farmland and other lowlands, with some roads flooded and damaged. High water and groundwater levels resulting from record precipitation in the previous year contributed to the slowness of any improvement in the flooding situation.  While flooding of small streams abated, lake flooding, particularly of Lakes Thompson and Henry, worsened. Numerous roads remained flooded and several were closed. Several homes were flooded, especially along Lake Thompson.  The flooding led Kingbrook Rural Water to replace a line at Lake Thompson due to persistent flooding.  Total estimated damages were $1,000,000.

- 1997 – Kingsbury County was declared for FEMA SD-DR-1173 Presidential for severe flooding due to snowmelt and spring rains from over 90” of snow from the winter of 96/97. Damages reimbursed estimated at over $800,000 to the county, townships, cities and private Non-Profit’s such as Rural Electric Cooperatives.

- 1995 - Kingsbury County was declared for FEMA- SD-DR-1052 Presidential for severe flooding damaging homes, roads, streets, culverts and bridges. Damages reimbursed were estimated at $200,000.

- 1994 – Kingsbury County experienced heavy flooding after spring snowmelt and rains. The county and townships received funds from FEMA- SD-DR-1031 for approximately $150,000 in road and culvert damage.

- July, 1993 – Kingsbury County experienced heavy rains as did eastern SD; The County was part of FEMA Presidential Declaration SD-DR-999. Road, Bridge and culvert damage in the county, townships and the town of Oldham were reimbursed approximately $160,000.

HAIL

Table 4.8 indicates hail occurrences by location throughout the county.  However, the information provided by the NOAA and SHELDUS websites was incomplete due to inconsistent reporting after such hazards occur.  Obviously, with such a high number of occurrences it is reasonable to expect that at least some property or crop damage was sustained in the communities during some of the occurrences, even though the damage may not have been reported or recorded.  It is possible that such damage was not reported because it was believed to be insignificant at the time, or because those responsible for reporting such information did not report to the proper agencies.

Table 4.8: Kingsbury County 10-year Hail History

| Location or County | Date | Time | Type | Magnitude |
| --- | --- | --- | --- | --- |
| Iroquois | 04/21/2007 | 7:42 p.m. | Hail | 0.88 in. |
| De Smet | 04/24/2007 | 7:59 p.m. | Hail | 0.75 in. |
| Lake Preston | 04/21/2007 | 8:40 p.m. | Hail | 0.88 in. |
| Hetland | 09/20/2007 | 5:14 a.m. | Hail | 0.88 on. |
| Osceola | 06/11/2008 | 4:29 a.m. | Hail | 0.75 in. |
| Arlington | 06/20/2008 | 4:25 p.m. | Hail | 0.75 in. |
| Osceola | 08/14/2008 | 8:21 p.m. | Hail | 0.88 in. |
| Manchester | 05/31/2009 | 5:30 p.m. | Type | 1.00 in. |
| De Smet | 05/31/2009 | 5:45 a.m. | Hail | 1.00 in. |
| De Smet | 06/18/2009 | 7:40 p.m. | Hail | 0.88 in. |
| Oldham | 06/18/2009 | 7:41 p.m. | Hail | 1.50 in. |
| Oldham | 06/18/2009 | 7:54 p.m. | Hail | 2.00 in. |
| Oldham | 06/18/2009 | 8:00 p.m. | Hail | 0.75 in. |
| De Smet | 07/07/2009 | 3:05 p.m. | Hail | 1.00 in. |
| De Smet | 07/07/2009 | 3:05 p.m. | Hail | 1.00 in. |
| Oldham | 07/07/2009 | 3:28 p.m. | Hail | 1.00 in. |
| Elwin | 07/14/2009 | 2:00 p.m. | Hail | 1.00 in. |
| Iroquois | 06/26/2010 | 11:53 a.m. | Hail | 0.75 in. |
| De Smet | 06/26/2010 | 12:05 p.m. | Hail | 2.75 in. |
| Lake Preston | 06/26/2010 | 12:48 p.m. | Hail | 2.75 in. |
| Arlington | 06/26/2010 | 1:10 p.m. | Hail | 1.75 in. |
| Badger | 06/26/2010 | 2:49 p.m. | Hail | 1.25 in. |
| Lake Preston Airport | 07/06/2010 | 10:50 p.m. | Hail | 0.88 in. |
| Lake Preston | 07/06/2010 | 10:50 p.m. | Hail | 1.00 in. |
| Arlington | 07/10/2010 | 7:25 p.m. | Hail | 1.00 in |
| Arlington | 07/23/2010 | 8:30 p.m. | Hail | 1.00 in. |
| Esmond | 07/27/2010 | 4:39 p.m. | Hail | 1.25 in. |
| Esmond | 07/27/2010 | 4:40 p.m. | Hail | 1.00 in. |
| De Smet | 03/21/2011 | 10:52 p.m. | Hail | 1.25 in. |
| De Smet | 03/21/2011 | 10:56 p.m. | Hail | 1.25 in. |
| Esmond | 05/08/2011 | 6:40 a.m. | Hail | 1.25 in. |
| Oldham | 05/08/2011 | 7:21 a.m. | Hail | 1.00 in. |
| Arlington | 05/05/2012 | 11:20 a.m. | Hail | 0.88 in. |
| Badger | 05/05/2012 | 7:10 p.m. | Hail | 1.00 in. |
| Bancroft | 06/18/2012 | 10:41 p.m. | Hail | 1.25 in. |
| De Smet | 06/18/2012 | 11:00 p.m. | Hail | 2.75 in. |
| Elwin | 06/18/2012 | 11:00 p.m. | Hail | 1.75 in. |
| Elwin | 06/18/2012 | 11:05 p.m. | Hail | 1.50 in. |
| Elwin | 06/18/2012 | 11:06 p.m. | Hail | 1.75 in. |
| Lake Preston | 06/18/2012 | 11:07 p.m. | Type | 1.00 in. |
| Erwin | 06/18/2012 | 11:15 p.m. | Hail | 2.75 in. |
| Elwin | 07/24/2014 | 9:55 a.m. | Hail | 1.00 in. |
| Esmond | 06/09/2015 | 5:05 p.m. | Hail | 1.00 in. |
| Hetland | 06/03/2016 | 3:35 p.m. | Hail | 1.50 in. |
| Badger | 07/05/2016 | 3:45 p.m. | Hail | 1:00 in. |
| Location or County | Date | Time | Type | Magnitude |
| Badger | 07/05/2016 | 3:49 p.m. | Hail | 0.75 in. |
| Oldham | 08/18/2016 | 7:45 p.m. | Hail | 1.00 in. |
| Oldham | 06/13/2017 | 6:20 p.m. | Hail | 1.25 in. |
| Bancroft | 07/17/2017 | 4:25 p.m. | Hail | 1.00 in. |
| Iroquois | 07/17/2017 | 9:01 p.m. | Hail | 0.75 in. |
| De Smet | 07/21/2017 | 5:00 a.m. | Hail | 1.00 in. |
| De Smet Municipal Airport | 05/08/2018 | 7:32 p.m. | Hail | 1.00 in. |

SOURCE: http://www.ncdc.noaa.gov/stormevents

Major Hail occurrences:

- June 2010 –Thunderstorms produced a variety of severe weather and flash flooding in much of southeast South Dakota from late morning through the afternoon and into the early evening of June 26th. The first reports were mostly large hail and mainly north of Interstate 90, but by early evening the storms had also spread south of the interstate and produced a greater variety of severe weather. Widespread large hail, with numerous stones to baseball size, fell along a narrow path several miles long which included the town of De Smet. The hail heavily damaged numerous vehicles, denting vehicle bodies and smashing or cracking windows, and also heavily damaged roofs on homes and other buildings. Damage to siding and to windows on buildings was limited because the hail was accompanied by light winds. The hail damaged lights at the Laura Ingalls Wilder Pageant site. One large hailstone punched a hole in the roof of a metal building. Crop damage was suspected in the area, but the amount of crop damage was not known. Property damages were estimated at $300,000.

- July 2002 - Large hail broke windows, and heavily damaged vehicles and boats. Holes were punched by the hail in some of the boats. Two boaters on Lake Thompson were injured by the hail. One was taken to the hospital with a head injury, and the other suffered several welts on the back from hailstone hits. Crop damage also occurred, but the amount of crop damage was not known. Property damages were estimated at $500,000.

- July 2002- Large hail broke numerous windows in buildings and vehicles in Oldham and rural areas nearby and caused other damage to vehicles. The hail also caused or along with severe winds contributed to widespread crop damage in the area, with some crops totally destroyed. The amount of crop damage, as well as the part of the crop damage due to hail, could not be determined. However, thousands of acres were believed to be affected. Property damages were estimated at $500,000.

- May 2000 - Large hail caused extensive broken windows to both buildings and vehicles, dented many vehicles, and damaged roofs and sidings of homes in Lake Preston. Crop damage was also reported, but the amount of the damage could not be determined. Property damages were estimated at $2,000,000.

- July 1995- Large hail from Badger to Arlington caused extensive crop damage, with hail falling continuously for as long as 45 minutes. One farmer lost 740 acres of corn, beans, and wheat. The hail also broke some windows and otherwise damaged cars. Property damages were estimated at $500,000 while crop damages were estimated at $1,000,000.

LIGHTNING

The extent or severity of lightning can range from significant to insignificant depending on where it strikes and what structures are hit.  Water towers, cell phone towers, power lines, trees, and common buildings and structures all have the possibility of being struck by lightning.  People who leave shelter during thunderstorms to watch or follow lightning also have the possibility of being struck by lightning.  The lightning history for the past ten years denotes no occurrences where damage was reported; however, possibility exists that the information reported is incomplete. It is also important to note that while no damage was reported, lightning strikes are very common in all South Dakota counties.

TORNADO

The annual risk for intense summer storms is very high. The entire County is susceptible to summer storms. Warning time for summer storms is normally several hours, sufficient for relocation and evacuation if necessary. However, tornadoes may occur with little or no warning.  Between the years of 1950 and 2013, the County confirmed thirty-nine tornadoes. Table 4.9 includes the tornado history in the County over the course of the past ten years.

Table 4.9: Kingsbury County 10-year Tornado History

| Location | Date | Time | Type | Magnitude | Injuries | Property Damage |
| --- | --- | --- | --- | --- | --- | --- |
| Esmond | 04/21/2007 | 7:56 p.m. | Tornado | EF 0 | 0 | 0 K |
| Osceola | 06/21/2013 | 2:03 p.m. | Tornado | EF 0 | 0 | 0 K |
| De Smet Municipal Airport | 06/21/2013 | 2:10 p.m. | Tornado | EF 0 | 0 | 0 K |

SOURCE: http://www.ncdc.noaa.gov/stormevents

Major Tornado occurrences:

May 2006 - A tornado in Lake Preston destroyed three calf shelters and two hog shelters, killing two cows and about a dozen hogs. The tornado also lifted a calf feeder 50 feet and rolled it 200 yards, and damaged grain bins. The tornado was well observed and photographed, and was classified as a landspout type of tornado. Damages were estimated at 50,000.

June 2003 - A tornado destroyed or heavily damaged all buildings, other structures, and vehicles in the small town of Manchester. Propane and fuel oil tanks were destroyed. Many homes were stripped to the foundation. Of the six residents of the town, four were injured and were transported to hospitals. Three were deemed to be seriously injured, but none of the injuries were life threatening. One of the injured was in a basement, one was blown out of the home on the way to the same basement, and two were in a mobile home which was destroyed. The tornado damaged crops, trees, and power lines south of Manchester prior to reaching the town. The tornado also heavily damaged several farms north of Manchester, including two farms on which several buildings including the homes were destroyed. One of the farms was a "Centennial Farm". About 12 cattle were killed and others injured. The amount of crop damage was not known. During its path, the tornado was observed to have multiple vortices. The tornado was observed and videotaped by numerous storm chasers and researchers. Researchers also deployed weather sensors around the town of Manchester. One of these sensors recorded a 100 millibar pressure drop as the tornado passed. Damages were estimated up to $3,000,000. Esmond, Manchester and De Smet were affected by the tornado.

Each year, many storms and a few tornadoes affect the county. Summer storms in the County usually produce a wide range of damage making damage estimates very difficult. A complete listing of all summer storms having occurred within the county is not possible due to inaccurate reporting. The National Weather Service reports online were the primary source for this information.

EXTREME TEMPERATURES

Extreme temperatures in the County are common occurrences.  It is expected that at least two times each year there will be extreme heat or extreme cold in the area.  The following information was found on the SHELDUS and NOAA websites.  It is possible that people in the area have adapted to this type of extreme temperatures and thus such weather events are not reported as often as they occur.  It is also possible that the information has only in recent years been tracked or reported.  Table 4.10 identifies dates and times of the temperature extremes.

The location in table 4.10 is not specifically identified in the table by jurisdiction due to the vast area across the State of South Dakota affected by extreme temperatures.  On January 13, 2009, after a clipper system dropped from one to four inches of snow, Arctic air and blustery north winds pushed into the area. The coldest air and the lowest wind chills of the season spread across much of central and northeast South Dakota. Wind chills fell to thirty-five to fifty degrees below zero late in the evening of the thirteenth and remained through the fourteenth.  By the morning of January 15, 2009 the Arctic high pressure area settled in across northeast South Dakota, bringing wind chills as low as sixty degrees below zero.   Many vehicles did not start because of the extreme cold and several schools had delayed starts. Daytime highs remained well below zero across the area. This was one of the coldest days that most areas experienced since the early 1970s. The records were broken by 1 to as much as 7 degrees. Some of the record lows included, -31 degrees at Sisseton; -32 degrees at Milbank; -35 degrees near Summit; and -39 degrees at Castlewood.  Some near record low temperatures included     -29 degrees at Redfield and Victor; and -34 degrees at Watertown. With these types of temperature extremes the biggest concern for people is exposure because prolonged exposure means almost certain death.

The counterpart to extreme cold is extreme heat which also has dangerous implications to humans, livestock, and critical structures and facilities if certain conditions are present.  A temperature extreme occurrence took place between July 28 and July 30, 2006 when record heat and high humidity affected central, north central, and northeast South Dakota. Heat indices rose to 105 to 115 degrees across the area. Also in 2011, extreme heat and high humidity caused the deaths of many head of livestock in the County.

Table 4.10: Kingsbury County 10-year History of Extreme Temperatures

| Location | Date | Time | Type |
| --- | --- | --- | --- |
| Kingsbury County | 01/14/2009 | 6:00 p.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 01/07/2010 | 12:00 p.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 02/01/2011 | 00:00 a.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 07/15/2011 | 12:00 p.m. | Excessive Heat |
| Kingsbury County | 07/02/2012 | 11:00 a.m. | Excessive Heat |
| Kingsbury County | 07/16/2012 | 11:00 a.m. | Excessive Heat |
| Kingsbury County | 07/19/2012 | 11:00 a.m. | Excessive Heat |
| Kingsbury County | 12/23/2013 | 1:00 a.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 03/02/2014 | 2:00 a.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 01/16/2016 | 9:00 p.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 06/10/2016 | 11:00 a.m. | Excessive Heat |
| Kingsbury County | 07/20/2016 | 12:00 p.m. | Excessive Heat |
| Kingsbury County | 12/30/2017 | 8:00 a.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 01/01/2018 | 00:00 a.m. | Extreme Cold/ Wind Chill |
| Kingsbury County | 01/15/2018 | 0:00 a.m. | Extreme Cold/ Wind Chill |

SOURCE: http://www.ncdc.noaa.gov/stormevents

THUNDERSTORMS/HIGH WIND

Thunderstorms and high wind occurrences in the County are also very common.  According to the National Climatic Data Center Storm Events database, the County experienced thirty wind events from 2007-2018.  Table 4.11 denotes the extent and severity of such hazards occurring in the last ten years.  The County continues to educate residents of the dangers of such storms through public service announcements and other printed media.

Table 4.11:  Kingsbury County 10-year History for Thunderstorms/High Wind

| Location | Date | Time | Type | Mag |
| --- | --- | --- | --- | --- |
| Manchester | 05/05/2007 | 4:33 p.m. | Thunderstorm Wind | 65 kts. |
| Bancroft | 05/05/2007 | 5:00 p.m. | Thunderstorm Wind | 57 kts. |
| Esmond | 05/05/2007 | 7:00 p.m. | Thunderstorm Wind | 69 kts. |
| Kingsbury County | 10/26/2008 | 10:00 a.m. | High Wind | 39 kts. |
| Bancroft | 07/07/2009 | 2:38 p.m. | Thunderstorm Wind | 52 kts. |
| Badger | 07/07/2009 | 2:58 p.m. | Thunderstorm Wind | 52 kts. |
| Iroquois | 06/22/2010 | 11:30 p.m. | Thunderstorm Wind | 56 kts. |
| De Smet Municipal Airport | 06/22/2010 | 11:55 p.m. | Thunderstorm Wind | 52 kts. |
| De Smet Municipal Airport | 06/22/2010 | 11:56 p.m. | Thunderstorm Wind | 56 kts. |
| Location | Date | Time | Type | Mag |
| Oldham | 08/30/2010 | 6:55 p.m. | Thunderstorm Wind | 61 kts. |
| Kingsbury County | 10/26/2010 | 7:00 a.m. | High Wind | 52 kts. |
| Kingsbury County | 04/15/2012 | 7:00 p.m. | High Wind | 52 kts. |
| Lake Preston Airport | 06/18/2012 | 11:05 p.m. | Thunderstorm Wind | 61 kts. |
| Iroquois | 06/21/2013 | 2:05 p.m. | Thunderstorm Wind | 61 kts |
| Kingsbury County | 01/26/2014 | 12:00 p.m. | High Wind | 50 kts. |
| Kingsbury County | 06/22/2015 | 3:55 a.m. | High Wind | 70 kts. |
| De Smet | 07/25/2015 | 8:00 p.m. | Thunderstorm Wind | 52 kts. |
| Badger | 07/25/2015 | 8:01 p.m. | Thunderstorm Wind | 52 kts. |
| De Smet | 08/09/2015 | 4:55 p.m. | Thunderstorm Wind | 56 kts. |
| Hetland | 08/09/2015 | 6:14 p.m. | Thunderstorm Wind | 61 kts. |
| Kingsbury County | 02/19/2016 | 4:30 a.m. | High Wind | 50 kts. |
| Badger | 07/16/2016 | 8:50 p.m. | Thunderstorm Wind | 61 kts. |
| Kingsbury County | 12/25/2016 | 11:00 p.m. | High Wind | 35 kts. |
| Lake Preston Airport | 06/11/2017 | 4:07 a.m. | Thunderstorm Wind | 56 kts. |
| Lake Preston | 06/11/2017 | 4:07 a.m. | Thunderstorm Wind | 56 kts. |
| Elwin | 06/22/2017 | 6:02 a.m. | Thunderstorm Wind | 52 kts. |
| De Smet Municipal Airport | 07/17/2017 | 7:17 p.m. | Thunderstorm Wind | 52 kts. |
| Oldham | 07/17/2017 | 7:40 p.m. | Thunderstorm Wind | 61 kts. |
| Oldham | 07/17/2017 | 7:40 p.m. | Thunderstorm Wind | 61 kts. |
| Oldham | 07/17/2017 | 7:45 p.m. | Thunderstorm Wind | 61 kts. |

SOURCE: http://www.ncdc.noaa.gov/stormevents

Major Wind Storm Occurrences:

March 2005 - Sustained winds of 40 to 45 mph with gusts above 60 mph persisted from mid morning until late afternoon. The winds caused widespread tree damage with branches and smaller tree debris broken off. Several power lines were knocked down by the wind or by windblown debris. This resulted in several power outages, especially between the Missouri and James Rivers. Damages to buildings were mostly to shingles and gutters. However, a metal storage building was blown over at Mitchell. Also at Mitchell, construction barriers were blown over, and windows were broken in two vehicles by blowing rocks. An aluminum recycling cage was blown away at Woonsocket. A window was blown out at a school in Freeman. In Sioux Falls, there was damage to the airport tower. Damages were estimated at $530,000.

July 2002 - Thunderstorm winds caused widespread tree damage. The winds also blew down power lines and poles, including many in the town of Oldham. The winds, along with large hail, contributed to widespread crop damage, with some corn and soybean crops totally destroyed. The amount of crop damage, as well as the part due to the winds, could not be determined.  However, thousands of acres were believed to be affected. Property damages were estimated at $200,000.

July 1999- Thunderstorm winds from De Smet to Arlington destroyed a large garage, a 3200 bushel grain bin, at least two large barns, a pole barn, and a carport. A car in the carport was damaged. The winds also caused extensive tree damage. Damages were estimated at $100,000.

July 1997-Thunderstorm winds in Arlington caused widespread tree, power line, and pole damage. The winds also damaged a car wash under construction, blew down road signs, and broke windows. Some vehicles were damaged, mainly by trees or tree debris.
Damages were estimated at $200,000.

WINTER STORMS

Freezing Rain/Sleet/Ice and Heavy Snow are components of winter storms and included under this profile. Table 4.12 shows just how common snow and ice storms are in the County.  While such storms would be considered extreme in many parts of the State, the consistent nature of such weather hazards are expected in this area.  Thus, planning and response mechanisms for snow and ice storms are vital to the County and are routine procedures in the County due to the common nature of such storms. Winter storms in South Dakota are known to cover large geographical areas, often an entire county or multiple counties can be affected by a single storm. All of the storms identified in Table 4.12 were considered to have occurred countywide. Due to the multiple occurrences of winter storms each year, an exhaustive compilation is not possible.

Table 4.12 Kingsbury County 10-year History of Snow and Ice Storms

| Location | Date | Time | Type |
| --- | --- | --- | --- |
| Kingsbury County | 02/24/2007 | 10:00 a.m. | Winter Storm |
| Kingsbury County | 03/01/2007 | 1:00 a.m. | Blizzard |
| Kingsbury County | 12/01/2007 | 3:30 a.m. | Heavy Snow |
| Kingsbury County | 03/26/2008 | 9:00 p.m. | Heavy Snow |
| Kingsbury County | 04/10/2008 | 1:00 p.m. | Blizzard |
| Kingsbury County | 04/25/2008 | 6:00 a.m. | Heavy Snow |
| Kingsbury County | 11/06/2008 | 9:00 p.m. | Blizzard |
| Kingsbury County | 12/14/2008 | 6:00 a.m. | Blizzard |
| Kingsbury County | 12/20/2008 | 9:00 a.m. | Blizzard |
| Kingsbury County | 01/12/2009 | 10:00 a.m. | Blizzard |
| Kingsbury County | 03/31/2009 | 1:00 a.m. | Blizzard |
| Kingsbury County | 12/23/2009 | 4:00 p.m. | Blizzard |
| Kingsbury County | 01/06/2010 | 10:00 a.m. | Winter Storm |
| Kingsbury County | 01/25/2010 | 8:00 a.m. | Blizzard |
| Kingsbury County | 12/10/2010 | 11:00 p.m. | Blizzard |
| Kingsbury County | 12/31/2010 | 6:00 a.m. | Blizzard |
| Kingsbury County | 01/01/2011 | 00:00 a.m. | Blizzard |
| Kingsbury County | 02/20/2011 | 3:00 a.m. | Heavy Snow |
| Kingsbury County | 12/09/2012 | 6:00 a.m. | Blizzard |
| Kingsbury County | 02/10/2013 | 3:00 p.m. | Blizzard |
| Kingsbury County | 04/09/2013 | 2:00 a.m. | Winter Storm |
| Kingsbury County | 15/03/2013 | 4:00 p.m. | Winter Storm |
| Kingsbury County | 01/16/2014 | 10:00 a.m. | Blizzard |
| Location | Date | Time | Type |
| Kingsbury County | 03/18/2014 | 9:00 a.m. | Heavy Snow |
| Kingsbury County | 01/05/2015 | 11:00 a.m. | Winter Storm |
| Kingsbury County | 01/08/2015 | 1:40 p.m. | Blizzard |
| Kingsbury County | 11/30/2015 | 3:00 a.m. | Winter Storm |
| Kingsbury County | 12/01/2015 | 00:00 a.m. | Winter Storm |
| Kingsbury County | 12/25/2015 | 7:00 p.m. | Winter Storm |
| Kingsbury County | 11/18/2016 | 3:00 a.m. | Blizzard |
| Kingsbury County | 12/16/2016 | 10:00 a.m. | Winter Storm |
| Kingsbury County | 03/12/2017 | 5:00 p.m. | Heavy Snow |
| Kingsbury County | 03/05/2018 | 9:00 a.m. | Winter Storm |
| Kingsbury County | 04/13/2018 | 11:00 a.m. | Blizzard |

SOURCE: http://www.ncdc.noaa.gov/stormevents

Major Winter Storm Occurrences:

- November 2005 - Snowfall varying from 4 to 15 inches combined with winds gusting over 50 mph to produce blizzard conditions. The heaviest snowfalls were mostly near and west of the James River, in the area where a severe ice storm immediately preceded the blizzard. Heavy freezing rain coated roads, trees, power lines, and most other objects with ice up to 3 inches thick. Travel quickly became difficult to impossible. Many roads including Interstate Highways 90 and 29 were closed for extended periods of time. Most schools and businesses were forced to close. Electric power was lost over widespread areas when many miles of power lines and thousands of poles were knocked down, with more damaged. Strong winds which accompanied the ice storm and the immediately following blizzard combined with the weight of the ice to bring down many of the power lines and poles. Tens of thousands of households and businesses lost power, with the time power was out ranging from most of a day, to two or three weeks in some rural areas. Even a few communities were without power for extended periods, such as more than 5 days at Avon and Wessington Springs, and 9 days at Woonsocket. The damage to power poles and lines was so extensive that repairs done in the following days and weeks required assistance from crews which came from other states such as North Dakota, Minnesota, Iowa, Wisconsin, Nebraska, Montana, Missouri, and Kansas. The power loss resulted in numerous additional problems, including loss of refrigeration, freezing, and cooking capacity, lack of heating, loss of telephone service, and the loss of water service. Indirect damage also occurred, such as damage to computers caused by generator power fluctuations. The loss of heat and utilities and food problems forced many people to take emergency shelter during and after the storm in such varied places as schools, nursing homes, community centers, churches, fire stations, and courthouses where commercial or generator power was available. Medical care was made unavailable or seriously hampered by the lack of power and the difficulties or impossibility of transportation. Even mail delivery was temporarily halted in many areas. Tree damage was extensive, with some vehicles and buildings suffering damage from falling trees. Livestock losses were suspected because of difficulties in making food and water available, although emergency assistance in the days following the storm helped. Aside from law enforcement and other emergency personnel, the National Guard was activated for emergency operations including rescue work. A 79 year old man died from exposure three and a half miles north of Harrison in Douglas County when he became stuck in a barbed wire fence after the tractor he was driving on his farm became entangled in the fence late on the afternoon of the 28th Damages were estimated at $15,000,000.

- 1997 – FEMA declared a snow emergency statewide for SD-DR 1156 and 1173 and Kingsbury received snow removal assistance for cities, county, and townships. Estimated reimbursements were nearly $300,000 not including National Guard and State DOT assistance.

- October 1995 – An early winter storm caused widespread damage to power lines and poles due to heavy icing of lines. Kingsbury County Rural Electric had over 800 downed poles and was part of FEMA-SD-DR-1075 receiving over $100,000 in federal assistance for line and pole repair.

- 1969 – Most of South Dakota experienced over 100 inches of snow. The State of South Dakota implemented Plan Bulldozer to assist Kingsbury County and other counties to plow snow. Livestock losses were very heavy.

- 1966- Winds gusting 40/60 mph combined with snow cover and new snow causing whiteout conditions made travel extremely hazardous throughout eastern SD. Stranded motorists on I-29 suffered serious injury due to extreme cold.

Climate Change

Climate change is a global phenomenon. Human related activities are releasing increasing quantities of carbon dioxide and other greenhouse gases into the Earth’s atmosphere causing increases in temperatures worldwide. Dennis Todey, Extension State Climatologist, predicts increased precipitation in the northern Great Plains with more heavy precipitation events and flooding. Warmer temperatures will lengthen the growing season and increase the number of frost free days. Total snow fall accumulations will decrease. Overall, climate change will increase the number and intensity of weather hazards in the region.

ASSESSING VULNERABILITY: OVERVIEW

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B1.

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B2.

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B3.

Hazards were also analyzed in terms of the level of the community or county’s vulnerability to the hazard. Vulnerability to the hazard is the susceptibility of life, property, and the environment to injury or damage if a hazard occurs. Representatives from each participating jurisdiction and the PDM Planning Team were asked to complete worksheets that rated their perception to vulnerability of hazards for either their specific geographical location, or for county-wide risks.  A low vulnerability hazard is one that has very low damage potential to either life or property (minor damage to less than 5% of the jurisdiction).  A “medium” vulnerability hazard is unlikely to threaten human life, although some people may be at risk, but may pose moderate damage potential (causing partial damage to 5% to 10% of the jurisdiction, on an irregular occurrence).  A “high” vulnerability hazard may threaten human life, and more than ten percent of the jurisdiction may be at risk on a regular occurrence.  Table 4.13 below is an overall summary of vulnerability by jurisdiction produced from the FEMA worksheets completed by each participating jurisdiction and PDM Planning Team. Also See Tables 5.1-5.12 for additional strategies and solutions that jurisdictions are taking to mitigate high-priority hazards.

|  |  |  | Table 4.13: Overall Summary of Vulnerability by Jurisdiction |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Type of Disaster |  | Kingsbury County |  | City of Arlington | Town of Badger | Town of Bancroft | City of De Smet | Town of Erwin | Town of Hetland | City of Iroquois | City of Lake Preston | Town of Oldham |
| Dam Failure |  | L |  | N | N | N | N | N | N | N | N | N |
| Drought |  | M |  | L | M | M | M | M | M | L | L | H |
| Earthquake |  | N |  | N | N | N | N | N | N | N | N | N |
| Extreme Cold |  | L |  | L | L | L | L | L | L | L | L | H |
| Extreme Heat |  | L |  | L | L | L | L | L | L | L | L | L |
| Flood |  | M |  | L | L | M | L | M | M | L | L | M |
| Freezing Rain/Sleet/Ice |  | M |  | M | H | M | H | M | L | M | M | H |
| Hail |  | M |  | M | M | M | M | M | H | L | M | M |
| Heavy Rain |  | M |  | L | M | M | M | M | M | M | M | M |
| Heavy Snow |  | M |  | M | M | M | M | M | M | M | M | M |
| Ice Jam |  | L |  | N | N | L | N | N | N | L | N | N |
| Landslide |  | N |  | N | N | N | N | N | N | N | N | N |
| Lightning |  | L |  | L | L | L | L | L | L | L | L | L |
| Rapid Snow Melt |  | M |  | L | L | M | L | M | M | M | M | M |
| Strong Winds |  | M |  | M | M | M | M | M | H | M | M | M |
| Subsidence |  | N |  | N | N | N | N | N | N | N | N | N |
| Thunderstorm |  | L |  | L | L | L | L | M | L | L | L | L |
| Tornado |  | M |  | H | H | H | H | H | H | H | H | H |
| Urban Fire |  | L |  | L | L | L | L | M | L | M | L | L |
| Wild Fire |  | M |  | L | L | M | L | M | L | H | N | L |

| N | : Not applicable; not a hazard to the jurisdiction |
| --- | --- |
| L | : Low risk/vulnerability; little damage potential (minor damage to less than 5% of the jurisdiction) |
| M | : Medium risk/vulnerability; moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) |
| H | : High risk/vulnerability; significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) |

The following paragraphs summarize the description of the jurisdiction’s vulnerability to each hazard and the impact of each hazard on the jurisdiction.

Blizzards are characterized by high winds, blowing snow, cold temperatures, and low visibility.  Blizzards create conditions such as icy roads, closed roads, downed power lines and trees.  The County’s population is especially vulnerable to these conditions because people tend to leave their homes to get to places such as work, school, and stores rather than staying inside.  Traffic is one of the biggest hazards in the County during a blizzard because people often get stuck, stranded, and lost when driving their vehicles which usually prompts others such as family and or emergency responders to go out in the conditions to rescue them.

Drought can be defined as a period of prolonged lack of moisture. High temperatures, high winds, and low relative humidity all result from droughts and are caused by droughts. A decrease in the amount of precipitation can adversely affect stream flows and reservoirs, lakes, and groundwater levels. Crops and other vegetation are harmed when moisture is not present within the soil.

South Dakota's climate is characterized by cold winters and warm to hot summers. There is usually light moisture in the winter and marginal to adequate moisture for the growing season for crops in the eastern portion of the state. Semi-arid conditions prevail in the western portion. This combination of hot summers and limited precipitation in a semi-arid climatic region present a potential position of suffering a drought in any given year. The climatic conditions are such that a small departure in the normal precipitation during the hot peak growing period of July and August could produce a partial or total crop failure. South Dakota's economy is closely tied to agriculture only magnifies the potential loss which could be suffered by the state's economy during drought conditions.  Roughly every fifty years a significant drought is experienced within the county, while less severe droughts have occurred as often as every three years.

Earthquakes occur in the area but have not had a great enough magnitude or intensity in the past ten years to be reported.  The magnitude and intensity of an earthquake is measured by the Richter scale and the Mercalli scale. An earthquake of noteworthy magnitude has not occurred in the county for decades, but it would be reasonable to expect that a large earthquake would have comparative impact on the County as it would anywhere else.  The County does not have skyscrapers or very many tall buildings, but it also does not have codes in place that require homes or buildings to be retrofitted.

Extreme Cold temperatures often accompany a winter storm, so you may have to cope with power failures and icy roads.  Whenever temperatures drop decidedly below normal and as wind speed increases, heat can leave your body more rapidly.  These weather-related conditions may lead to serious health problems.  Extreme cold is a dangerous situation that can bring on health emergencies in susceptible people, such as those without shelter or who are stranded, or who live in a home that is poorly insulated or without heat.  Exposure is the biggest threat/vulnerability to human life, however, incidences of exposure are isolated and thus unlikely to happen in masses.

Extreme Heat Severe heat waves have caused catastrophic crop damage, thousands of deaths from hyperthermia, and widespread power failures due to increased use of air conditioning.  Loss of power and crop damage are the largest vulnerability to the county during extreme heat. Both have an effect on quality of life, however, neither are detrimental to the existence of the population of the County.

Flooding can result in injuries and even loss of life when quickly moving water is involved. Six inches of moving water is enough to sweep a vehicle off a road. Disruption of communication, transportation, electric service, and community services, along with contamination of water supplies and transportation accidents are very possible.

Most flooding occurs in the early spring when a quick spring snow melt or heavy spring rain causes lowland and flash flooding to county and township roads. As stated earlier, major flooding occurred in and around Lake Thompson in the mid 1980’s.  The flooding of that lake has persisted and largely stabilized, with the exception of the above described seasonal flooding.  In 2013, Kingsbury County worked with the State of South Dakota to establish an outlet elevation of 1,687.5 feet above sea level for Lake Thompson.

Freezing Rain causes adverse conditions such as slippery surfaces and extra weight buildup on power lines, poles, trees, and structures. The additional weight can often cause weak structures to cave in and cause tree branches and power lines to break and fall.  The County and the local jurisdictions within are susceptible to these conditions due to the types of structures and surfaces that exist in the county that cannot be protected from freezing rain.  Traffic on the roads and highways tend to be the biggest hazard during freezing rain conditions because vehicles often slide off the road which prompts emergency responders and others to have to go out on rescue missions in the adverse conditions.

Hail causes damage to property such as crops, vehicles, windows, roofs, and structures.  The County and its local jurisdictions are vulnerable to hail, like most other areas in the State due to the nature of the hazard.  Mitigating for hail is difficult and is usually found in the form of insurance policies for structures, vehicles, and crops.

Heavy Rain causes damage to property such as homes and roads.  Often when heavy rains occur in the County it may cause sewers to backup in homes due to excess water entering the wastewater collection lines.  The excess water sometimes has no place to go and thus basements fill up with water which results in damage to water heaters, furnaces, and damage to living quarters for people who live in basement apartments. Roads and bridges can be washed out, thus causing traffic hazards for travelers and commuters.  Many times the roads have to be closed causing rural traffic to have to take alternate routes which can sometimes be an additional five to ten miles out of the way.  All areas of the County are vulnerable when heavy rains occur.  Storm sewers are built for the typical storm and therefore do not accommodate for excessive or heavy rains.

Ice Jams cause damage to bridges, roads, and culverts due to water currents pushing large chunks of ice under or through small openings.  There are 34 bridges recognized by the South Dakota Department of Transportation and many more culverts throughout Kingsbury County which are at risk for ice jams.

Lightning often strikes the tallest objects within the area. In towns trees and poles often receive the most strikes. In rural areas, shorter objects are more vulnerable to being struck. Electrical lines and poles are also vulnerable because of their height and charge. In addition, many streetlights function with sensors. Since thunderstorms occur primarily during hours of darkness, lightning strikes close to censored lights cause the lights to go out, causing a potential hazard for drivers. Flickering lights and short blackouts are not at all uncommon in the county.

One of lightning’s dangerous attributes includes the ability to cause fires. Since the entire county is vulnerable to lightning strikes and subsequent fires, these fires will be treated under the fire section of this PDM.

Most injuries from lightning occur near the end of thunderstorms. Individuals who sought shelter leave those areas prior to the entire completion of the thunderstorm. Believing it is safe to freely move around, concluding lightning strikes catch them off guard.

Severe Winter Storms have a high risk of occurrence. Approximately five snowstorms each resulting in five to ten inches of snow occur in the County area annually. Heavy snow can immobilize transportation, down power lines and trees and cause the collapsing of weaker structures. Livestock and wildlife are also very vulnerable during periods of heavy snow. Most storms can be considered to have occurred countywide. Due to the multiple occurrences of winter storms each year, an exhaustive compilation is not possible.

Additionally, winter storms often result in some forms of utility mishaps. High voltage electric transmission/distribution lines run the length of the County. These lines are susceptible to breaking under freezing rain and icy conditions and severing during high blizzard winds.  Any electrical complications bring associated risk of food spoilage, appliance burnout, loss of water, and potential harm for in-house life support users. Limited loss of power is not uncommon on an annual basis. A typical power interruption lasts from one to three hours. Most residents are prepared to deal with this type of inconvenience.

The greatest danger during winter weather is traveling. Many individuals venture out in inclement weather. Reasons include the necessity of getting to work, going to school, going out just to see how the weather is, and to rescue stranded persons.

Snow Drifts are caused by wind blowing snow and cold temperatures. These drifts can be small finger drifts on roadways causing cautionary driving, or twenty to forty foot high drifts that block entire highways, roads, and farmyards for several days.

Populations at highest vulnerability for this type of hazard are rural homeowners, which account for approximately seventeen percent of the county, and the elderly. As with any weather event, those dependent upon healthcare supplies and other essentials will also bear the brunt of highway closures and slowed transportation due to snow and ice. Emergency services will also be delayed during winter storms.

Snow removal policies and emergency response is at excellent performance and no projects will be considered in this area. Generators provide back-up power to many critical facilities within the municipalities and in rural areas. However, some of the critical facilities that could be utilized in disaster situations do not have backup generators. Also, some facilities have generators that only power a portion of operations.

Strong Winds can be detrimental to the area.  Trees, poles, power lines, and weak structures are all susceptible and vulnerable to strong winds.  When strong winds knock down trees, poles, power lines, and structures it creates additional traffic hazards for travelers and commuters.  Strong winds are a common occurrence in all parts of the County. The farming community tends to be vulnerable because many old farm sites have weak, dilapidated, or crumbling structures or structures such as grain bins which can easily be blown over.  Another area of particular vulnerability would be those areas with dense tree growth where dead or decaying trees lose their stability and can be blown over or knocked down easily.

Thunderstorms cause lightening and sometimes large amounts of rain in a small timeframe.  The entire county experiences thunderstorms on a regular basis and is only vulnerable when weather events outside the norm occur.  Specific vulnerabilities are further identified in the paragraphs for “Lightening” and “Heavy Rains”.

Tornadoes present significant danger and occur most often in South Dakota during the months of May, June, and July. The greatest period of tornado activity (about 82 percent of occurrence) is from eleven a.m. to midnight. Within this time frame, most tornadoes occur between four p.m. and six p.m. The annual risk for intense summer storms is very high. Often associated with summer storms are utility problems. High voltage electrical transmission lines run the length of the County. These lines are susceptible to breaking during high winds and hail. Tall trees located near electrical lines can be broken in wind or by lightning strikes and land on electrical lines, severing connections. Any electrical complications bring associated risk of food spoilage, appliance burnout, loss of water, and potential harm to in-house life support dependents. Limited loss of power is common on an annual basis. Typical power interruptions last around one to three hours. Most residents are prepared to deal with this.

Wildfires occur primarily during drought conditions. Wildfires can cause extensive damage, both to property and human life, and can occur anywhere in the county.  Even though wildfires can have various beneficial effects on wilderness areas for plant species that are dependent on the effects of fire for growth and reproduction, large wildfires often have detrimental atmospheric consequences, and too frequent wildfires may cause other negative ecological effects.  Current techniques may permit and even encourage fires in some regions as a means of minimizing or removing sources of fuel from any wildfire that might develop.

Since there are no remote forested regions in the County, wildfires can be easily spotted and are capable of being maintained.  The County does not have any areas that are considered wildland-urban interface because property outside city limits is primarily agricultural land, thus, there are no urban interface areas of risk in the County. In addition, fire interference with traffic on highways is not a major concern.  The most important factor in mitigating against wildfires continues to be common sense and adherence to burning regulations and suggestions disseminated by the County.

Moisture amounts have the biggest impact on fire situations. During wet years, fire danger is low. More controlled burns are conducted and fewer mishaps occur. During dry years, severe restrictions are placed on any types of burns. For information on dealing with open/controlled burning within the county, see SDCL 34-29B and SDCL 34-35.

Climate Change is a global issue. Climate change exacerbates many of the identified weather hazards such as drought, extreme temperatures, severe storms, flooding, tornadoes, and wildfires. Current climate conditions in the northern Great Plains already put a strain on communities and cause millions of dollars in damages. Climate change will only add to these problems.

ASSESSING VULNERABILITY: NATIONAL FLOOD INSURANCE PROGRAM COMPLIANCE

Requirement 201.6(c)(3)(ii).  Local Mitigation Plan Review Tool – C2.

Kingsbury County is in a unique category of participation in the National Flood Insurance Program (NFIP).  The County is part of a coordinated project by FEMA to update and establish Flood Hazard Areas in eastern South Dakota. No official flood insurance rate map has been established for Kingsbury County at the current time. Therefore the entirety of the unincorporated area of the county is in Specific Flood Hazard Area Zone D.  Unfortunately for residents of Kingsbury County, regardless of where they live, this designation requires higher rates than would be paid by residents of the B, C, X, and even some A Districts.  Kingsbury County hopes to work with FEMA and the South Dakota Office of Emergency Management to identify the flood risk for residents of the county.  The principal area of flood risk is near Lake Thompson and has been identified as the first priority. The City of Iroquois has a flood insurance rate map (FIRM) which was updated as a portion of a study in the neighboring county in 2009 and maintains compliance with the NFIP.  The municipalities of De Smet, Lake Preston, and Oldham all maintain compliance with the NFIP, however all regulations are still based off of “Flood Hazard Boundary Maps” created in 1975 for the communities. Kingsbury County requires all structures constructed at Lake Thompson to be built three feet above the highest known elevation of Lake Thompson’s outlet despite no information provided by FEMA.

Since no portion (with the exception of the four communities listed above) of Kingsbury County has been mapped for the purpose of establishing flood hazard areas it is impossible to identify whether the non-participating communities would include flood hazard areas if they chose to participate. The communities of Arlington, Badger, Bancroft, Erwin, and Hetland are not aware of any NFIP Map in existence for their jurisdiction and therefore are listed as non-participating in Table 4.14. Those communities have noted that once updated Floodplain information is available, they review their participation in the NFIP program.

Floodplain management requirements are administered by the Floodplain Administrator as described in Table 4.17 and follow floodplain regulations described in the local jurisdiction’s zoning ordinance in the participating communities

Table 4.14:

Communities Participating in the National Flood Program, Kingsbury County, SD

| Community Name | Community ID | Current Map Effective Date |
| --- | --- | --- |
| Kingsbury County | 460275 | (All Zone D) |
| Arlington | Not Participating |  |
| Badger | Not Participating |  |
| Bancroft | Not Participating |  |
| De Smet | 460168 | (NSFHA) |
| Erwin | Not Participating |  |
| Hetland | Not Participating |  |
| Iroquois | 460121 | 06/02/09(M) |
| Lake Preston | 460189 | (NSFHA) |
| Oldham | 460129 | (NSFHA) |

Each individual participating community has a designated floodplain administrator that requires elevation certificates and issues floodplain development permits for structures constructed within Zone A of the identified flood hazard areas.  The DFIRMS are used to determine where the natural drainage occurs in Iroquois, and the original paper copies of the Flood Hazard Boundary Maps (FHBM) from 1975 are used in De Smet, Lake Preston, and Oldham.  No digital copies of the FHBM are available.

ADDRESSING VULNERABILTY: REPETITIVE LOSS PROPERTIES

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B4.

Due to various geomorphologic and topographical conditions, periodic flooding affects numerous areas in both incorporated and unincorporated areas of the County.  Residential development occurred adjacent to Lake Thompson, Lake Henry, Lake Whitewood, and Lake Albert.  Since no flood boundaries have been established for these lakes, the County has little guidance in determining what the lowest floor elevation should be on these lakes.  The drastic changes in the size of Lake Thompson have brought to light new flood prone areas that were not a consideration when the FHBM’s were made in 1975.  With very little area identified as Zone A in the rural areas or municipalities in the counties there are very few structures required to carry flood insurance.  Since Zone D insurance rates are high, property owners have been reluctant to purchase flood insurance in the rural areas of the county.  The County has a total of six (6) flood insurance policy holders.

Table 4.15:  Kingsbury County National Flood Insurance Program Statistics

| Community Name | Current NFIP Policies | Number of Claims Paid Since 1978 | Total Value of Claims Paid | Policies for Structures in A-Zones | Repetitive Loss Properties |
| --- | --- | --- | --- | --- | --- |
| City of De Smet | 2 | 0 | $0.00 | 0 | 0 |
| City of Lake Preston | 0 | 1 | $35,340.00 | 0 | 0 |
| Unincorporated areas of Kingsbury County | 4 | 32 | $329,662.00 | 0 | 0 |
| Totals | 6 | 33 | $365,002.00 | 0 | 0 |

SOURCE: South Dakota State NFIP Coordinator

The PDM Planning Team focused attention particularly on flood related issues.  An issue of primary concern the number of times specific properties and structures on those properties flood.  Fortunately for Kingsbury County there have been zero incidence of repetitive loss claims throughout the county.  Repetitive loss properties are those for which two or more losses of at least $1,000 each have been paid under the National Flood Insurance Program (NFIP) within any ten-year period.  A goal of the County is to protect specific areas in the county from flooding. This goal aims to protect properties prone to flood losses but does not discount the possibility that in some cases structures located in the floodplain may need to be removed.

ADDRESSING VULNERABILTY: SEVERE REPETITIVE LOSS PROPERTIES

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B4.

The Flood Insurance Reform Act of 2004 identified another category of repetitive loss, severe repetitive loss, and defined it as “a single family property (consisting of one-to-four residences) that is covered under flood insurance by the NFIP and has incurred flood-related damage for which four or more separate claims payments have been paid under flood insurance coverage with the amount of each claim payment exceeding $5,000 and with cumulative amount of such claims payments exceeding $20,000; or for which at least two separate claims payments have been made with the cumulative amount of such claims exceeding the reported value of the property.  Again, since Kingsbury County does not have any properties classified as “repetitive loss” there are none classified as “severe repetitive loss” either.

ASSESSING VULNERABILITY: IDENTIFYING STRUCTURES

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B3.

One of the primary purposes of this PDM is identifying critical facilities, emergency shelters, and summer storm shelters and equipping those facilities with the means to provide the necessary energy for access to sanitation and maintain important functions during a natural hazard occurrence.  In the event of a disaster as a result of severe summer of winter storms, a terrorist attack, or hazardous materials incident, the County and participating entities will have the ability to prevent further loss of life by generator powered critical facility shelters. The City of De Smet has many structures that are vital to emergency operations. Each jurisdiction was responsible for listing critical infrastructure within their communities.  Table 4.18 is a list of critical facilities that would cause the greatest distress in the county if destruction occurred.  The information provided in Table 4.18 was compiled via survey of the participating communities.

.

Table 4.16: Critical Structures in Kingsbury County

| Jurisdiction/ Entity | Location | Address | Sector | Sub sector | Name | Owner Type |
| --- | --- | --- | --- | --- | --- | --- |
| Matthews Township | Matthews Township | Intersection 215th St and SD HWY 25 | Non Emergency Response Facility | Building | Matthews Township Hall | Public |
| Arlington | City of Arlington | 202 W Elm Street | Emergency Services | Fire Department | Arlington Fire Department | Public |
| Arlington | City of Arlington | 202 W Elm Street | Non Emergency Response Facility | Building | Municipal Building | Public |
| Arlington | City of Arlington | 202 N 3rd Street | Government Facility | Emergency Fuel Facility | City Shop | Public |
| Arlington | City of Arlington | 203 S Main Street | Non Emergency Response Facility | Water Supply – Storage Tanks | Arlington Water Tower | Public |
| Arlington | City of Arlington | 45449 208th St | Non Emergency Response Facility | Sanitary Sewer | Wastewater Lagoon | Public |
| Arlington | City of Arlington | 45449 208th St | Non Emergency Response Facility | Sanitary Sewer | Lift Station | Public |
| Arlington | City of Arlington | W. Elm Street | Population to Protect | Park | Maxwell Park | Public |
| Arlington | City of Arlington | E. Elm Street | Population to Protect | Park | Baseball Park | Public |
| Arlington | City of Arlington | E. Ash St | Population to Protect | Park | Pool Park | Public |
| Arlington | City of Arlington | 311 S. 3rd St. | Population to Protect | School | Arlington Elementary and Junior High School | Public |
| Arlington | City of Arlington | 306 S. Main St. | Population to Protect | School | Arlington High School | Public |
| Arlington | Brookings County/ City of Arlington | 20624 454th Ave | Transportation | Airport | Arlington Airport | Public |
| Arlington | City of Arlington | 120 Care Center Rd | Population to Protect | Elderly Housing | Arlington Care Center | Private |
| Arlington | City of Arlington | 104 W. Birch St | Population to Protect | Clinic | Arlington Medical Center | Private |
| Arlington | City of Arlington | N 4th St & W Maple St | Utility | Electrical Supply | Substation | Public |
| Arlington | City of Arlington | 306 Main St N | Population to Protect | Manufactured Home Park | Mobile Homes | Private |
| Arlington | City of Arlington | 202 W Elm Street | Emergency Services | Emergency Electrical Supply | Back-up Generator | Public |
| Arlington | City of Arlington | 202 W Elm Street | Emergency Services | Ambulance | Ambulance Building | Public |
| Arlington | City of Arlington | 203 S Main Street | Emergency Services | Storm Siren |  | Pubic |
| Arlington | City of Arlington | N 4th St & W Maple St | Emergency Services | Storm Siren |  | Public |
| Arlington | City of Arlington | 215 S Main St | Population to Protect | Daycare | Arlington Daycare Facility | Private |
| Arlington | City of Arlington | 202 3rd St N | Population to Protect | Park | City Park |  |
| Badger | Town of Badger | 322 E. Main | Emergency Services | Fire Department | Badger Fire Department | Public |
| Badger | Town of Badger | 322 E. Main | Emergency Services | Storm Siren |  | Public |
| Badger | Town of Badger | 316 E. Main | Non Emergency Response Facility | Building | City Hall | Public |
| Badger | Town of Badger | 306 E. Main | Non Emergency Response Facility | Building | Legion (meeting) Hall | Public |
| De Smet | City of De Smet | 106 Calumet Ave. | Non Emergency Response Facility | Building | City Hall | Public |
| De Smet | City of De Smet | 102 SD HWY 25 South | Emergency Services | Fire Department | De Smet Fire Department | Public |
| De Smet | City of De Smet | 601 Front St. NW | Government Facility | Emergency Fuel Facility | City Shop | Public |
| Jurisdiction/ Entity | Location | Address | Sector | Sub sector | Name | Owner Type |
| De Smet | City of De Smet | 609 Front St. NW | Government Facility | Emergency Fuel Facility | City Shop | Public |
| De Smet | City of De Smet | 801 3rd St. SW | Population to Protect | Clinic | De Smet Community Health Center | Private |
| De Smet | City of De Smet | 801 3rd St. SW | Population to Protect | Hospital | De Smet Memorial Hospital | Private |
| De Smet | City of De Smet | 405 3rd St SW | Emergency Services | De Smet School District | Armory | Public |
| De Smet | City of De Smet | 405 3rd St SW | Population to Protect | School | De Smet High School | Public |
| De Smet | City of De Smet | 405 Ingalls Ave SW | Population to Protect | School | De Smet Elementary School | Public |
| De Smet | City of De Smet | N. Intersection of US HWY 14 and Prairie Ave. | Non Emergency Response Facility | Water Supply – Well | Well House #6 | Public |
| De Smet | City of De Smet | SD HWY 25 and Garland Ave. | Non Emergency Response Facility | Water Supply – Well | Well House #7 | Public |
| De Smet | City of De Smet | SD HWY 25 and 432nd Ave | Non Emergency Response Facility | Water Supply – Well | Well House #8 | Public |
| De Smet | City of De Smet | 3rd St and Prairie Ave. | Non Emergency Response Facility | Water Supply – Storage Tanks | De Smet Water Tower | Public |
| De Smet | City of De Smet | 4th Ave SE and Lyle Ave | Non Emergency Response Facility | Sanitary Sewer | Main Lift Station | Public |
| De Smet | City of De Smet | Calumet Ave. S | Non Emergency Response Facility | Sanitary Sewer | South Lift Station | Public |
| De Smet | City of De Smet | Front St NE | Non Emergency Response Facility | Sanitary Sewer | Prairie Park Lift Station | Public |
| De Smet | City of De Smet | 20351 SD HWY 25 | Transportation | Airport | Wilder Airport | Public |
| De Smet | City of De Smet | 411 Calumet Ave. NW | Population to Protect | Elderly Housing | Good Samaritan Center | Public |
| De Smet | City of De Smet | 513 Loftus Ave. SW | Population to Protect | Park | Swimming Pool | Public |
| De Smet | City of De Smet | 20351 SD HWY 25 | Transportation | Airport | Wilder Airport | Public |
| De Smet | Kingsbury County | 101 2nd St SE | Non Emergency Response Facility | Building | Courthouse | Public |
| De Smet | Kingsbury County | 204 2nd St SE | Emergency Services | Building | Kingsbury County Sheriff’s Office | Public |
| De Smet | City of De Smet | Wilder Lane | Population to Protect | Park | Washington Park | Public |
| De Smet | City of De Smet | Wilder Lane | Emergency Services | Emergency Shelter | Washington Park- Concession Stand | Public |
| De Smet | City of De Smet | 513 Loftus Ave. SW | Emergency Services | Emergency Shelter | Swimming Pool – Bath House | Public |
| De Smet | City of De Smet | 103 Olivet Ave. SE | Emergency Services | Emergency Shelter | 4-H Grounds | Public |
| De Smet | City of De Smet | 507 Front Street | Emergency Services | Emergency Shelter | Rose Vincent Memorial Park - Restrooms | Public |
| De Smet | Kingsbury County | 43189 HWY 14 | Non Emergency Response Facility | Emergency Fuel Supply | Kingsbury County Highway Shop | Public |
| De Smet | City of De Smet | Wilder Lane | Emergency Services | Emergency Shelter | Washington Park | Public |
| De Smet | City of De Smet | 310 Olivet Ave SE | Population to Protect | Day Care | Feltman Day Care | Private |
| De Smet | City of De Smet | 312 3rd St SW | Population to Protect | Day Care | Botkin Day Care | Private |
| De Smet | City of De Smet | 114 Front Street NW | Population to Protect | Day Care | Jackie’s Jumping Jellybeans | Private |
| Jurisdiction/ Entity | Location | Address | Sector | Sub sector | Name | Owner Type |
| De Smet | City of De Smet | Sherwood Ave and US HWY 14 | Population to Protect | Apartments | Spire Apartments | Private |
| De Smet | City of De Smet | US HWY 14 (Approx at Olivet Ave) | Population to Protect | Campground | SPOT | Private |
| De Smet | City of De Smet | Joliet Ave and 3rd St | Population to Protect | Apartments | Bee Hive Apartments | Private |
| De Smet | City of De Smet | Joliet Ave and 1rd St | Population to Protect | Low Income Housing | White Willow Estates Apartments | Private |
| De Smet | City of De Smet | Sherwood Ave and 1rd St | Population to Protect | Apartments | Michael Apartments | Private |
| De Smet | City of De Smet | 408 Calument Ave NE | Population to Protect | Apartments | Prairie Park | Private |
| De Smet | City of De Smet | 218 Calument Ave SW | Emergency Services | Storm Siren |  | Public |
| De Smet | City of De Smet | 3rd Street and Industrial Avenue | Emergency Services | Storm Siren |  | Public |
| De Smet | City of De Smet | Washington Park and Wilder Lane | Emergency Services | Storm Siren |  | Public |
| De Smet | City of De Smet | 309 Front Street | Emergency Services | Storm Siren |  | Public |
| De Smet | City of De Smet | 206 2nd St SE | Emergency Services | Storm Shelter | Emergency Management Basement | Public |
| De Smet | City of De Smet | 206 2nd St SE | Emergency Services | Storm Shelter | St. Thomas Aquinas Catholic Church Basement | Private |
| De Smet | City of De Smet | 206 2nd St SE | Emergency Services | Storm Shelter | Avera De Smet Memorial Hospital Basement | Private |
| De Smet | City of De Smet | 516-522 Calumet Ave | Population to Protect | Calumet Townhomes | Elderly Living | Private |
| De Smet | City of De Smet | 705 Wilder Lane | Population to Protect | Building | De Smet Event & Wellness Center | Public |
| De Smet | City of De Smet | 401 Ingalls Ave SW | Population to Protect | Building | Village Assisted Living | Private |
| Erwin | Town of Erwin | 102 Main St | Population to Protect | Building | Legion Hall | Private |
| Erwin | Town of Erwin | 100 Main St | Emergency Response Facility | Building | Fire Hall | Public |
| Erwin | Town of Erwin | 100 Main St | Emergency Services | Storm Siren |  | Public |
| Erwin | Town of Erwin | 100 Main St | Non Emergency Response Facility | Sanitary Services | Lift Station | Public |
| Hetland | Town of Hetland | North St and Main St | Non Emergency Response Facility | Building | Town Hall | Public |
| Hetland | Town of Hetland | Main St/S. of Railroad | Emergency Services | Emergency Siren | Storm Siren | Public |
| Hetland | Town of Hetland | Main St/N. of Railroad | Communications | Telephone, Cable, Internet | Cell Booster | Public |
| Hetland | Kingsbury County | 449th Ave (south of town) | Transportation | Bridge on Evacuation Route |  | Public |
| Hetland | Town of Hetland | North St & Main St | Non Emergency Response Facility | Building (Storm Shelter) | American Legion | Public |
| Hetland | Town of Hetland | North St & Main St | Non Emergency Response Facility | Population to Protect | Community Museum | Public |
| Iroquois | City of Iroquois | 111 Washita Street | Emergency Services | Storm Siren |  | Public |
| Jurisdiction/ Entity | Location | Address | Sector | Sub sector | Name | Owner Type |
| Iroquois | City of Iroquois | 120 Ottowa Street | Emergency Services | Fire Department | Iroquois Fire Department/ Rescue | Public |
| Iroquois | City of Iroquois | 330 Ottowa Street | Population to Protect | Campground | H & D Rental | Private |
| Iroquois | City of Iroquois | 710 Quapaw Street | Non Emergency Response Facility | Sanitary Sewer Services | Lift Station | Public |
| Iroquois | City of Iroquois | 111 Quapaw Street | Non Emergency Response Facility | Building | Kingsbury County Highway Shop | Public |
| Iroquois | City of Iroquois | 120 Ottowa Street | Non Emergency Response Facility | Building | Community Center | Public |
| Iroquois | City of Iroquois | 320 Washita Street | Non Emergency Response Facility | City Hall | Iroquois City Hall | Public |
| Iroquois | City of Iroquois | 320 Washita Street | Non Emergency Response Facility | Water Services | Water Distribution | Public |
| Iroquois | City of Iroquois | 200 Washita Street | Communications | Telephone, cable, Internet Service | US West - Building | Private |
| Iroquois | City of Iroquois | 111 Washita Street | Population to Protect | School | Iroquois Grade School and High School | Public |
| Iroquois | City of Iroquois | 150 Washita St E | Emergency Services | Emergency Shelter | Trinity Church | Public |
| Iroquois | City of Iroquois | Vinita St. | Population to Protect | Park | City Park | Public |
| Iroquois | City of Iroquois | 201 Quapaw St | Population to Protect | Apartments | Wienbar Apartments | Public |
| Iroquois | City of Iroquois | 203 Quapaw St | Population to Protect | Apartments | Wienbar Apartments | Public |
| Iroquois | City of Iroquois | 200 S. Creek St | Population to Protect | Apartments | Pesky Apartments | Private |
| Iroquois Township | City of Iroquois | S Sioux St | Communications | Tower | Cellular Tower | Private |
| Lake Preston | City of Lake Preston | Minden Ave & 5th St NW | Emergency Services | Storm Siren |  | Public |
| Lake Preston | City of Lake Preston | Fremont Ave N & US HWY 14 | Emergency Services | Storm Siren |  | Public |
| Lake Preston | City of Lake Preston | Walters Ave S. & 2nd St SE | Emergency Services | Storm Siren |  | Public |
| Lake Preston | City of Lake Preston | 111 3rd Street | Non Emergency Response Facility | City Hall | Lake Preston City Hall | Public |
| Lake Preston | City of Lake Preston | 111 3rd Street | Emergency Services | Building | Lake Preston Sheriff's Office | Public |
| Lake Preston | City of Lake Preston | 215 Main Avenue | Emergency Services | Fire Department | Lake Preston Fire Department | Public |
| Lake Preston | City of Lake Preston | 215 Main Avenue | Emergency Services | Building | Ambulance | Public |
| Lake Preston | City of Lake Preston | 194 Main Avenue N | Population to Protect | Apartments | Mainview West | Private |
| Lake Preston | City of Lake Preston | 205 Main Avenue N | Population to Protect | Apartments | Mainview Apartments | Private |
| Lake Preston | City of Lake Preston | 207 Fremont Avenue N | Population to Protect | Apartments | Dakota Apartments | Private |
| Lake Preston | City of Lake Preston | 306 Spring Ave N | Population to Protect | Apartments | Su – Ra Apartments | Private |
| Lake Preston | City of Lake Preston | 308 N Park Ave | Population to Protect | Day Care | Community Day Care | Private |
| Lake Preston | Rural Kingsbury | 20735 Orange Bridge Road | Non Emergency Response Facility | Sanitary Sewer | Wastewater Lagoon | Public |
| Jurisdiction/ Entity | Location | Address | Sector | Sub sector | Name | Owner Type |
| Lake Preston | City of Lake Preston | 120 Park Avenue S | Non Emergency Response Facility | Water Supply – Water Lines | Kingbrook water | Public |
| Lake Preston | City of Lake Preston | 111 3rd Street NE | Non Emergency Response Facility | Water Supply – Storage Tanks | Lake Preston Water Tower | Public |
| Lake Preston | City of Lake Preston | 511 Park Avenue N | Non Emergency Response Facility | Sanitary Sewer | Lift Station | Public |
| Lake Preston | City of Lake Preston | 106 Airport Dr | Non Emergency Response Facility | Sanitary Sewer | Lift Station | Public |
| Lake Preston | City of Lake Preston | 402 Main Avenue S | Non Emergency Response Facility | Sanitary Sewer | Lift Station | Public |
| Lake Preston | City of Lake Preston | 100 Park Avenue S | Population to Protect | Park | City Park/pool | Public |
| Lake Preston | City of Lake Preston | 610 Park Avenue S | Population to Protect | Assisted Living | Silver Plains | Private |
| Lake Preston | City of Lake Preston | Park Ave S. & 2nd St SE | Population to Protect | Recreation | Campground | Public |
| Lake Preston | City of Lake Preston | Walters Ave S. & 2nd St SE | Communications | Tower | Cellular Towner | Public |
| Lake Preston | City of Lake Preston | 300 1st St. NE | Population to Protect | School | Lake Preston Elementary and High School | Public |
| Lake Preston | City of Lake Preston | 715 4th Street | Population to Protect | Clinic | LP Clinic | Private |
| Lake Preston | City of Lake Preston | 4th Street NW | Utility | Electrical Supply | Ottertail Power - Substation | Private |
| Lake Preston | Rural Kingsbury | 729 Main Avenue S | Utility | Electrical Supply | Ottertail Power - Substation | Private |
| Oldham | Town of Oldham | 108 S Lillie Ave | Non Emergency Response Facilities | City Hall | Oldham City Hall | Public |
| Oldham | Town of Oldham | 134 N Railroad Avenue | Emergency Services | Fire Department | Oldham Fire Department | Public |
| Oldham | Town of Oldham | 110 S Lillie Ave | Non Emergency Response Facilities | Emergency Fuel Supplies | City Shop | Public |
| Oldham | Town of Oldham | 126 S Lillie Ave | Non Emergency Response Facilities | Water Services – Water Tanks | Oldham Water tower | Public |
| Oldham | Town of Oldham | Epton St | Population to Protect | Park | City Park | Public |
| Oldham | Town of Oldham | 134 N. Lillie Ave | Emergency Services | Storm Siren |  | Public |
| Oldham | Town of Oldham | Arthur St & Epton St | Population to Protect | Building | School/Gymnasium | Public |
| Oldham | Rural Kingsbury | 21730 445th Ave | Non Emergency Response Facilities | Sanitary Sewer Services | Wastewater lagoons | Public |
| Oldham | Rural Kingsbury | 21736 445th Ave | Non Emergency Response Facilities | Sanitary Sewer Services | Lift Station | Public |
| Oldham | Town of Oldham | Epton Avenue/Arthur Street | Population to Protect | Emergency Shelter | Lutheran Church | Private |
| Kingbrook Electric | Kingsbury County | 511 W HWY 14 | Non Emergency Response Facility | Electrical Services | Main Office | Private |
| Kingbrook Water | Rural De Smet | 20392 HWY 25 | Non Emergency Response Facilities | Water Services | Water Treatment Plant | Public |
| Kingbrook Water | Rural Lake Preston | 21147 441st St | Non Emergency Response Facilities | Water Services – Water Supply | Lake Preston Reservoir | Public |
| Sioux Valley Energy | Kingsbury County | Denver, Spring Lake & Whitewood Townships | Energy/Electricity | Power lines | Sioux Valley Energy | Private |
| Sioux Valley Energy | Kingsbury County | Spring Lake Township | Energy/Electricity | Substation | Sioux Valley Energy | Private |

ASSESSING VULNERABILITY: COMMUNITY CAPABILITIES

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B1.

Each community has a unique set of capabilities, including authorities, policies, programs, staff, funding, and other resources for accomplishing mitigation.  One important step in assessing the vulnerability of a given community is to objectively review the capabilities to implement mitigation strategies and to identify limiting factors.  Each community reviewed existing administrative documents, procedures, and policies.  This helped the communities and planning team to evaluate how existing capabilities contribute to the vulnerability by reducing or exacerbating disaster impacts.  Table 4.19 identifies whether each community has the specified administrative and technical capabilities, and who serves in such capacity.  Table 4.20 encapsulates the efficacy of the specified planning mechanisms with regard to disaster mitigation and to identify potential deficiencies in the specified plans.

Table 4.17: Administrative and Technical Capabilities

| Administrative/ Staff Composition | Local Jurisdiction |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Arlington | Badger | Bancroft | De Smet | Erwin |
| Board of Adjustment | Elected Officials | NA | Elected Officials | Elected Officials | NA |
| Building Official | NA | NA | NA | NA | NA |
| Community Planner | NA | NA | NA | Appointed | NA |
| Elected Officials | Aldermanic | Trustee | Trustee | Aldermanic | Trustee |
| Emergency Manager | NA | NA | NA | NA | NA |
| Engineer/Highway Superintendent | NA | NA | NA | Appointed | NA |
| Floodplain Administrator | NA | NA | NA | Finance Officer | NA |
| GIS Coordinator | NA | NA | NA | NA | NA |
| Planning Commission | Elected Officials | NA | Elected Officials | Elected Officials | NA |
| Zoning Officer | Finance Officer | NA | Finance Officer | Finance Officer | NA |
| Grant Writing Capability (Yes/No) | Yes* | Yes* | Yes* | Yes* | Yes* |
| Non-profit organizations focused on environmental protection. | Yes** | Yes** | Yes** | Yes** | Yes** |
| Public-Private partnership initiatives addressing disaster-related issues | No | No | No | No | No |
| NA: This jurisdiction has nobody serving in this role. *First District Association of Local Governments provides these services without cost. **East Dakota Watershed Development District. |

Table 4.17: Administrative and Technical Capabilities (continued)

| Administrative/ Staff Composition | Local Jurisdiction |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| Board of Adjustment | NA | Elected Officials | Elected Officials | Elected Officials | Elected Officials |
| Building Official | NA | NA | NA | NA | NA |
| Community Planner | NA | NA | NA | NA | NA |
| Elected Officials | Trustee | Aldermanic | Aldermanic | Trustee | Commission |
| Emergency Manager | NA | NA | NA | NA | Appointed |
| Engineer/Highway Superintendent | NA | NA | NA | NA | Appointed |
| Floodplain Administrator | NA | Finance Officer | Finance Officer | NA | Auditor |
| GIS Coordinator | NA | NA | NA | NA | NA |
| Planning Commission | NA | Elected Officials | Elected Officials | Elected Officials | Elected Officials |
| Zoning Officer | NA | Finance Officer | Finance Officer | Finance Officer | Appointed (Elected Official) |
| Grant Writing Capability (Yes/No) | Yes* | Yes* | Yes* | Yes* | Yes* |
| Non-profit organizations focused on environmental protection. | Yes** | Yes** | Yes** | Yes** | Yes** |
| Public-Private partnership initiatives addressing disaster-related issues | No | No | No | No | No |
| NA: This jurisdiction has nobody serving in this role. *First District Association of Local Governments provides these services without cost. **East Dakota Watershed Development District. |

Table 4.18: Capabilities of Growth Guidance Instruments

| Capabilities of Community Planning Mechanisms | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Does the Future Land-Use Map identify natural hazard areas? | Y | NA | Y | Y | NA | NA | NA | Y | N | Y |
| Do the land-use policies discourage development or redevelopment within natural hazard areas? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Does the plan provide adequate space for expected future growth in areas located outside natural hazard areas? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Does the transportation plan limit access to hazard areas? | N | NA | N | N | NA | NA | NA | N | N | N |
| Is transportation policy used to guide growth in safe locations? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Are movement systems designed to function under disaster conditions (e.g. evacuation)? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Are environmental systems that protect development from hazards identified and mapped? | N | NA | N | N | NA | NA | NA | N | N | N |
| Do environmental policies provide incentives to development that is located outside protective ecosystems? | N | NA | N | N | NA | NA | NA | N | N | N |
| Do environmental policies maintain and restore protective ecosystems? | N | NA | N | N | NA | NA | NA | N | N | N |
| Are the goals and policies of the comprehensive plan related to those of the FEMA Local Hazard Mitigation Plan? | N | NA | N | N | NA | NA | NA | N | N | N |
| Is safety explicitly included in the plan's growth and development policies? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Does the monitoring and implementation section of the plan cover safe growth objectives? | N | NA | N | N | NA | NA | NA | N | N | N |
| Does the Zoning Ordinance conform to the comprehensive plan in terms of discouraging development or redevelopment within natural hazard areas? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Does the zoning ordinance contain natural hazard overlay zones that set conditions for land use within such zones? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |

Table 4.18: Capabilities of Growth Guidance Instruments (continued)

| Capabilities of Community Planning Mechanisms | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Do rezoning procedures recognize natural hazard areas as limits on zoning changes that allow greater intensity or density of use? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Does the zoning ordinance restrict development within, or filling of, wetlands, floodways, and floodplains? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Do the subdivision regulations restrict the subdivision of land within or adjacent to natural hazard areas? | Y | NA | Y | Y | NA | NA | NA | Y | Y | Y |
| Do the subdivision regulations provide for conservation subdivisions or cluster subdivisions in order to conserve environmental resources? | N | NA | N | N | NA | NA | NA | N | N | N |
| Do the subdivision regulations allow density transfers where Hazard areas exist? | N | NA | N | N | NA | NA | NA | N | N | N |

NA: This jurisdiction does not have the specified document.

ASSESSING VULNERABILITY: ESTIMATING POTENTIAL LOSSES

Requirement 201.6(b)(3).  Local Mitigation Plan Review Tool – A4.

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B3.

Requirement 201.6(d)(3).  Local Mitigation Plan Review Tool – D1.

The 2014 Plan provided some specific information regarding potential losses.  As part of this Plan the Planning Team decided to include estimates for number of structures, value of structures, and the percentage of which are located within identified hazard areas.  These estimates shall be used in multiple ways, including the establishment of baseline statistics for future development and disaster mitigation plans.  The information provided in the following tables was collected from the Kingsbury County Director of Equalization. Michelle Nielson of Sioux Valley Energy Cooperative Inc. provided the information for Sioux Valley Energy.  Garry Hintz and Darcie Tolzin provided the information for Kingsbury Electrical Cooperative.  Inconsistencies and missing information result from lack of existing mechanisms, plans, and technical documents available.

The assessor’s office provided the assessed valuation of total structures on each property within the incorporated and rural areas of the county.  The data provides a total value for structures of a certain use on property.  It was not possible to discern the number of structures per lot so the actual number of structures is based on the number of parcels with the specified use type.  For the purposes of this plan only Residential, Commercial/Industrial, Agricultural, and Manufactured Homes were included.  More specifically, all agricultural structures were included; all residential structures (houses, apartments, ect.) and accessory residential structures such as sheds, lean-to’s, and garages were included. All commercial or industrial structures were included, whether considered primary or accessory structures. Public or quasi-public owned structures and other structures for which the Department of Equalization did not have assessed value were not included in the calculation. In some instances lots included structures of more than one use type.  Structures throughout the incorporated and unincorporated portions of the county were reviewed based upon updated flood hazard area (Zone “A”) boundaries and other discovery documents provided by FEMA in 2018. If it was determined any structures on the applicable lot were located within the flood hazard area, the total assessed value for structures on said lot was included in the value of structures in the hazard area. The information does not account for letters on map amendment of letters of map revision which may have been approved.

All properties with structures, whether owner occupied or not were included in the valuations provided in Tables 4.19 through 4.29.  The reports provided by the assessor’s office did not include the number of people in each structure; thus, many of the tables are missing this information.  The following tables also do not address information regarding religious, governmental, or utility structures.  Although not included in Tables 4.21 through 4.31, the State of South Dakota Hazard Mitigation Plan incorporated HAZUS analysis accounting for potential losses to those structures within Kingsbury County.

Table 4.19: Kingsbury County (Rural Area)

Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in County | # in HA | % in HA | $ in County | $ in HA | % in HA | # in Rural Areas | # in HA | % in HA |
| Residential | 1,042 | 5 | 0.48 | $94,655,754 | $143,388 | 0.15 | 2,043 | 9 | 0.44 |
| Commercial/Industrial | 43 | 1 | 2.33 | $7,214,765 | $7,740 | 0.11 |  |  |  |
| Agricultural | 884 | 7 | 0.79 | $33,066,648 | $221,486 | 0.67 |  |  |  |
| Mobile Homes | 75 | 1 | 1.33 | $2,331,526 | $7,200 | 0.31 | Included in “Residential” |  |  |
| Total | 2,044 | 14 | 0.68 | $137,268,693 | $379,814 | 0.28 | 2,043 | 9 | 0.44 |

Table 4.20: Arlington Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 378 | 0 | 0 | $31,454,489 | 0 | 0 | 907 | 0 | 0 |
| Commercial/Industrial | 70 | 0 | 0 | $8,131,979 | 0 | 0 |  |  |  |
| Agricultural | 7 | 0 | 0 | $63,652 | 0 | 0 |  |  |  |
| Manufactured Home | 20 | 0 | 0 | $648,058 | 0 | 0 | Included in “Residential” |  |  |
| Total | 475 | 0 | 0 | $40,298,178 | 0 | 0 | 907 | 0 | 0 |

Table 4.21: Badger Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 69 | 1 | 1.3 | $3,018,437 | $35,717 | 1.2 | 107 | 2 | 1.9 |
| Commercial/Industrial | 14 | 0 | 0 | $1,935,541 | 0 | 0 |  |  |  |
| Agricultural | 2 | 0 | 0 | $10,824 | 0 | 0 |  |  |  |
| Manufactured Home | 13 | 0 | 0 | $334,311 | 0 | 0 | Included in “Residential” |  |  |
| Total | 98 | 1 | 1.0 | $3,306,483 | $35,717 | 0.67 | 107 | 2 | 1.9 |

Table 4.22: Bancroft Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 13 | 0 | 0 | $455,407 | 0 | 0 | 19 | 0 | 0 |
| Commercial/Industrial | 3 | 0 | 0 | $21,698 | 0 | 0 |  |  |  |
| Agricultural | 0 | 0 | 0 | ------------- | 0 | 0 |  |  |  |
| Manufactured Home | 3 | 0 | 0 | $97,796 | 0 | 0 | Included in “Residential” |  |  |
| Total | 19 | 0 | 0 | $574,901 | 0 | 0 | 19 | 0 | 0 |

Table 4.23: De Smet Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 456 | 0 | 0 | $45,571,503 | 0 | 0 | 1,089 | 0 | 0 |
| Commercial/Industrial | 88 | 1 | 1.14 | $12,992,153 | $10,000 | 0.08 |  |  |  |
| Agricultural | 8 |  |  | $85,181 |  |  |  |  |  |
| Manufactured Home | 14 |  |  | $423,937 |  |  | Included in “Residential” |  |  |
| Total | 566 | 1 | 0.18 | $59,072,774 | $10,000 | 0.02 | 1,089 | 0 | 0 |

Table 4.24: Erwin Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 42 | 0 | 0 | $801,837 | 0 | 0 | 45 | 0 | 0 |
| Commercial/Industrial | 5 | 0 | 0 | $141,199 | 0 | 0 |  |  |  |
| Agricultural | 3 | 0 | 0 | $4,476 | 0 | 0 |  |  |  |
| Manufactured Home | 0 | 0 | 0 | $0 | 0 | 0 | Included in “Residential” |  |  |
| Total | 50 | 0 | 0 | $947,512 | 0 | 0 | 45 | 0 | 0 |

Table 4.25: Hetland Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA* | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 27 | 0 | 0 | $396,777 | 0 | 0 | 46 | 0 | 0 |
| Commercial/Industrial | 10 | 0 | 0 | $110,958 | 0 | 0 |  |  |  |
| Agricultural | 0 |  |  | ------------- | 0 |  |  |  |  |
| Manufactured Home | 1 | 0 | 0 | $23,100 | 0 | 0 | Included in “Residential” |  |  |
| Total | 38 | 0 | 0 | $530,835 | 0 | 0 | 46 | 0 | 0 |

Table 4.26: Iroquois Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA* | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 108 | 11 | 10.2 | $7,299,996 | $567,043 | 7.8 | 200 | 20 | 10.0 |
| Commercial/Industrial | 27 | 1 | 3.7 | $1,069,792 | $25,248 | 2.4 |  |  |  |
| Agricultural | 2 | 0 | 0 | $49,680 | 0 | 0 |  |  |  |
| Manufactured Home | 6 | 1 | 16.7 | $210,968 | $42,229 | 20.0 | Included in “Residential” |  |  |
| Total | 143 | 13 | 9.1 | $8,630,436 | $634,520 | 7.4 | 200 | 20 | 10.0 |

Table 4.27: Lake Preston Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 276 | 0 | 0 | $17,363,182 | 0 | 0 | 559 | 0 | 0 |
| Commercial/Industrial | 70 | 0 | 0 | $7,860,251 | 0 | 0 |  |  |  |
| Agricultural | 3 | 0 | 0 | $100,828 | 0 | 0 |  |  |  |
| Manufactured Home | 15 | 0 | 0 | $432,661 | 0 | 0 | Included in “Residential” |  |  |
| Total | 364 | 0 | 0 | $25,756,922 | 0 | 0 | 559 | 0 | 0 |

Table 4.28: Oldham Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in City | # in HA | % in HA | $ in City | $ in HA | % in HA | # in City | # in HA | % in HA |
| Residential | 89 | 18 | 20.22 | $2,515,063 | $409,551 | 16.28 | 133 | 27 | 20.3 |
| Commercial/Industrial | 19 | 7 | 36.84 | $1,735,072 | $77,736 | 4.48 |  |  |  |
| Agricultural | 3 | 1 | 33.33 | $55,734 | $870 | 1.56 |  |  |  |
| Manufactured Home | 0 | 0 | 0 | ------------- | 0 | 0 | Included in “Residential” |  |  |
| Total | 111 | 26 | 23.42 | $2,947,559 | $488,157 | 16.56 | 133 | 27 | 20.3 |

Table 4.29: Kingsbury County Estimated Potential Dollar Losses to Vulnerable Structures

| Type of Structure | Number of Structures |  |  | Value of Structures |  |  | Number of People |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | # in County | # in HA | % in HA | $ in County | $ in HA | % in HA | # in County | # in HA | % in HA |
| Residential | 2,500 | 35 | 1.40 | $203,532,445 | $1,155,699 | 0.57 | 5,148 | 58 | 1.13 |
| Commercial/Industrial | 349 | 11 | 3.15 | $41,213,408 | $120,724 | 0.29 |  |  |  |
| Agricultural | 912 | 8 | 0.88 | $33,437,023 | $222,356 | 0.66 |  |  |  |
| Manufactured Homes | 147 | 2 | 1.36 | $4,502,357 | $49,429 | 1.10 | Included in “Residential” |  |  |
| Total | 3,908 | 56 | 1.43 | $282,685,233 | $1,548,208 | 0.55 | 5,148 | 58 | 1.13 |

Notes:

# in HA: 	Number of structures in hazard area utilized county assessment data to identify the number of properties of a given use type, with structures located within the floodplain.  Aerial photography, Comprehensive Land Use Plans, and Discovery Map data (updated Zone A boundaries) provided by FEMA were used for identification.  Some structures included may have received LOMA’s, removing them from the flood plain, since the effective date of the current DFIRM.

$ in HA:	Value of structures in hazard area was estimated by extrapolating assessed valuations of structures on parcels which had a primary structure within the hazard area.  This data was provided by the Brookings County Department of Equalization and is classified by land use.

# in [Jurisdiction]: The number of people was based on the 2010 Census.

# in Hazard Area: 	The number of people in a hazard area was determined by multiplying the average household size of a given community as identified by the number of structures in the identified hazard area, and multiplying that number by the rate of occupancy for the community (All statistics from the US Census 2010).

Table 4.30: Sioux Valley Energy Vulnerable Structures

| Type of Structure | Total Number of Structures | Total Value of Structures* | HAZARDS |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Flood | Strong Winds | Tornado | Winter Storms |
| Poles | 1196 | $2,093,000 | Yes | Yes | Yes | Yes |
| Overhead Transformers | 41 | $41,000 | Yes | Yes | Yes | Yes |
| Underground Transformers | 81 | $243,000 | Yes | No | Yes | No |
| Underground Cabinets | 54 | $95,000 | Yes | No | Yes | No |
| Underground Pedestals | 34 | $34,000 | Yes | No | Yes | No |
| Miles of Underground Line | 27 | $1,998,000 | Yes | No | No | No |
| Miles of Overhead Line | 55 | $4,070,000 | Yes | Yes | Yes | Yes |
| Substations | 1 (Owned by East River) | N/A | Yes | No | Yes | Yes |

*Projected Replacement Value

Table 4.31: Kingsbury Electric Vulnerable Structures

| Type of Structure | Total Number of Structures | Total Value of Structures* | HAZARDS |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Flood | Strong Winds | Tornado | Winter Storms |
| Poles | 9748 | $1,049,215 | Yes | Yes | Yes | Yes |
| Overhead Transformers |  |  | No | Yes | Yes | No |
| Underground Transformers |  |  | Yes | No | Yes | No |
| Underground Cabinets |  |  | Yes | No | Yes | No |
| Underground Pedestals |  |  | Yes | No | Yes | No |
| Miles of Underground Line | 190.54 |  | No | No | No | No |
| Miles of Overhead Line | 482.06 |  | Yes | Yes | Yes | Yes |
| Substations |  |  |  |  |  |  |

As part of the State of South Dakota Hazard Mitigation Plan, data were prepared for specific hazard types.  Although the data is not current, the modeling used in the plan would be difficult to replicate or improve upon.  The following sections describing vulnerability to flooding and tornadoes is based largely on the corresponding sections in the State of South Dakota Hazard Mitigation Plan.

Flooding

Despite only a portion of Kingsbury County being within the Big Sioux River Watershed, Kingsbury County was included within the Big Sioux Region in the State of South Dakota Hazard Mitigation Plan.  Based on its history of flood problems, the County was deemed a high priority jurisdiction in South Dakota’s Plan.  For that reason HAZUS-MH analysis was performed in conjunction with the completion of the State’s Plan.  The results were based on flooding with a one percent chance of occurrence or commonly referred to as a “100-year flood” and display the potential base flood losses to the County.  The full results of HAZUS-MH analysis for the County are displayed in Table 4.33

FEMA updated the HAZUS modeling based on 2010 Census information as part of a nationwide study.  Data from Kingsbury County was extracted to produce a specified report for the purposes of this plan.  It should be noted that the data represented in Figure 4.1 is intended to identify those areas most prone to flooding in Kingsbury County, rather than to provide a precise prediction of losses in a base flood (1 percent chance).  Since no flood elevations have been established for any portion of Kingsbury County, the HAZUS data, though not precise is the best available data for projecting flood losses in Kingsbury County at the present time.

Figure 4.1:  HAZUS-MH Base Flood (1 Percent Chance) Loss Estimation Results (2010)

Table 4.32:  HAZUS-MH Base Flood (1 Percent Chance) Loss Estimation Results (2014)

| Building Damage | Loss Ratio* | Contents Damage and Inventory Loss | Total Economic Building Loss | Number of Displaced People | People Needing Shelter |
| --- | --- | --- | --- | --- | --- |
| 1,366,000 | 0.3% | 2,080,000 | 3,672,000 | 281 | 48 |

SOURCE: State of South Dakota Hazard Mitigation Plan.  p 3-182; Table 3-45. South Dakota Office of Emergency Management. 2014.

*Loss ratio is the percent of the total building inventory value that could be damaged from flooding in any given year.

Tornado

As part of the State of South Dakota Hazard Mitigation Plan HAZUS-MH analysis was performed calculating potential building exposure to tornadoes in the state.  Total value of structures lost due to tornadoes from 1950 – 2012 was calculated, inflated to current (2012) dollars.  A loss ratio was then calculated by dividing the total damage by the total building exposure.  Table 4.34 identifies data specific to the annualized losses from tornadoes for the County as identified in the State of South Dakota Hazard Mitigation Plan.

To provide additional insight into potential losses caused by tornadoes, historic loss data were also analyzed on a statewide scale. According to the National Climatic Data Center Storm Events database, there were 1,592 tornadoes in South Dakota between January 1950 and April 2010. Of those, 61 were rated as an F3 event, 6 as an F4, and 1 as an F5. Total property damage for these events is estimated at $643 million. This suggests that South Dakota experiences 10 tornadoes and $10.5 million in losses each year. There were 17 deaths and 441 injuries in this time period, which averages out to approximately eight injuries each year. Of these storms, five resulted in major disaster declarations, with a total relief cost estimated at $148,686,613 in 2008 dollars. This averages out to $29.737 million (also in 2008 dollars) per major disaster. Based on the frequency of events, South Dakota averages one major disaster level tornado every 318 events or approximately every 12 years. The total historic losses and annualized losses by county are presented.

Table 4.33: Kingsbury County Annualized Losses from Tornadoes

| Total Events 1950-2012 | Total Property Damage (inflated) 1950-2012 | Annualized Losses | Total Building Exposure | Loss Ratio |
| --- | --- | --- | --- | --- |
| 39 | 12,048,831 | 194,336 | 656,453,000 | 0.00030 |

SOURCE: State of South Dakota Hazard Mitigation Plan.  p. 3-217; Table 3-70. South Dakota Office of Emergency Management. 2014.

ASSESSING VULNERABILITY: ANALYZING DEVELOPMENT TRENDS

Requirement 201.6(b)(3).  Local Mitigation Plan Review Tool – A4.

Requirement 201.6(c)(3).  Local Mitigation Plan Review Tool – C1.

Requirement 201.6(d)(3).  Local Mitigation Plan Review Tool – D1.

Requirement 201.6(d)(3).  Local Mitigation Plan Review Tool – D2.

The land use and development trends for each jurisdiction were identified by the representatives from each of the jurisdictions.  Multiple communities within Kingsbury County are experiencing growth and have comprehensive land use plans which identified future areas for development. Four of the nine participating communities showed no growth. They have not issued any building permits for new homes or commercial structures. The other five communities issued building permits for twenty new homes including mobile homes and fifteen commercial structures over the last five years. The County issued fifty-six building permits for new homes and mobile homes plus fifteen building permits for commercial structure over the last five years. No major developments are being planned. Based on this information, there has been some growth but it was minimal. No major plan revisions were made from 2014.

In addition to Kingsbury County, the cities of Arlington, Bancroft, De Smet, Lake Preston, and Oldham all have adopted Comprehensive Land Use Plans with Future Land Use Maps adopted.  The Comprehensive Land Use Plans for each community were reviewed by each community utilizing one. Specifically, available undeveloped areas projected for residential, commercial, and industrial uses were reviewed.  Based upon their own projected density of development for each land use, the communities then identified the potential number of lots which could be created within flood hazard areas given current land use regulations and controls.  The only data that could be used to project vulnerable areas of future development are the 2018 discovery maps produced by FEMA, those maps were used to estimate the amount of land by development type in the identified flood hazard areas.  Although no base flood elevation(s) have been established within the rural portions of Kingsbury County, the county continues to enforce a Natural Resources Zoning District which restricts land use within a specified distance of some water bodies in the county.  In addition, the county has established an outlet elevation for Lake Thompson (the dominant water feature) and, as referenced in the mitigation projects, intends to require development near the lake to be more than three feet above that elevation.  Tables 4.34 – 4.39 identify the projected vulnerability for communities which have adopted land use plans.  Future Land Use Maps for each jurisdiction which have adopted Comprehensive Land Use Plans are included in Appendix G.

Table 4.34: Kingsbury County (Unincorporated Area)

Potential Floodplain Development – By Land Use Type

|  | Community Totals |  | Flood Hazard Area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land Use Category | Projected Development Density (Acres/Unit) | Acres of projected future development | Acres of future development in Hazard Area | % Area for future development | Potential # of Lots for future development | # of Undeveloped Lots Already Appropriately Zoned |
| Ag - Residential | 2 | N/A | N/A | N/A | 0 | 0 |
| Lake - Residential | 2 | N/A | N/A | N/A | 0 | 0 |
| Commercial | 2 | N/A | N/A | N/A | 0 | 0 |
| Industrial | 2 | N/A | N/A | N/A | 0 | 0 |
| N/A: Most of the rural area is planned to remain agricultural in use with varying degree of land use restrictions. |  |  |  |  |  |  |

Table 4.35: City of Arlington

Potential Floodplain Development – By Land Use Type

|  | Community Totals |  | Flood Hazard Area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land Use Category | Projected Development Density (Units/Acre) | Acres of projected future development | Acres of future development in Hazard Area | % Area for future development | Potential # of Lots for future development | # of Undeveloped Lots Already Appropriately Zoned |
| Residential | 2.5 | 76 | 3.0 | 3.9 | 5 | 0 |
| Commercial | 1 | 10 | 0.0 | 0 | 0 | 0 |
| Industrial | 0.25 | 34 | 0.0 | 0 | 0 | 0 |

Table 4.36: Town of Bancroft

Potential Floodplain Development – By Land Use Type

|  | Community Totals |  | Flood Hazard Area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land Use Category | Projected Development Density (Units/Acre) | Acres of projected future development | Acres of future development in Hazard Area | % Area for future development | Potential # of Lots for future development | # of Undeveloped Lots Already Appropriately Zoned |
| Residential | 2.5 | 20 | 0.0 | 0 | 0 | 0 |
| Commercial | 1 | 7 | 0.0 | 0 | 0 | 0 |
| Industrial | 0.25 | 4 | 0.0 | 0 | 0 | 0 |

Table 4.37: City of De Smet

Potential Floodplain Development – By Land Use Type

|  | Community Totals |  | Flood Hazard Area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land Use Category | Projected Development Density (Units/Acre) | Acres of projected future development | Acres of future development in Hazard Area | % Area for future development | Potential # of Lots for future development | # of Undeveloped Lots Already Appropriately Zoned |
| Residential | 2.5 | 129 | 2.0 | 1.6 | 4 | 0 |
| Commercial | 1 | 6.5 | 0.0 | 0 | 0 | 0 |
| Industrial | 0.25 | 75 | 10.0 | 13.3 | 1 | 1 |

Table 4.38: City of Lake Preston

Potential Floodplain Development – By Land Use Type

|  | Community Totals |  | Flood Hazard Area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land Use Category | Projected Development Density (Units/Acre) | Acres of projected future development | Acres of future development in Hazard Area | % Area for future development | Potential # of Lots for future development | # of Undeveloped Lots Already Appropriately Zoned |
| Residential | 2.5 | 44 | 0.0 | 0 | 0 | 0 |
| Commercial | 1 | 15 | 0.0 | 0 | 0 | 0 |
| Industrial | 0.25 | 18 | 0.0 | 0 | 0 | 0 |

Table 4.39: Town of Oldham

Potential Floodplain Development – By Land Use Type

|  | Community Totals |  | Flood Hazard Area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Land Use Category | Projected Development Density (Units/Acre) | Acres of projected future development | Acres of future development in Hazard Area | % Area for future development | Potential # of Lots for future development | # of Undeveloped Lots Already Appropriately Zoned |
| Residential | 2.5 | 9.1 | 6.3 | 69.2 | 15 | 13 |
| Commercial | 1 | 2.5 | 0.5 | 20.0 | .5 | 2 |
| Industrial | 0.25 | 40.0 | 0.0 | 0.0 | 0 | 0 |

UNIQUE OR VARIED RISK ASSESSMENT

Requirement 201.6(c)(2)(i).  Local Mitigation Plan Review Tool – B1.

Requirement 201.6(c)(2)(ii).  Local Mitigation Plan Review Tool – B3.

Requirement 201.6(d)(3).  Local Mitigation Plan Review Tool – D1.

After conducting the risk assessment for each jurisdiction, the PDM Planning Team decided that all areas of the county have an equal chance of a natural hazard occurrence in their area.  While the extent to which each jurisdiction is affected by such hazards varies slightly between the local jurisdictions, the implications are the same. Thus the PDM Planning Team decided that all jurisdictions in the County are equally affected by the types of hazards/risks that affect the PDM jurisdiction. Thus, the unique or varied risk requirement is not applicable to the Kingsbury County PDM.

On the following pages, a hazard vulnerability map is shown for each of the jurisdictions participating in this PDM. The maps identify critical infrastructure.  The floodplain is not identified on the maps since no digital data representing the 1975 FBHM has been produced.  Further, since the other major hazards facing the county are not geographically based.  Winter storms and severe summer storms are about as likely to occur in one part of the county as another.  Similarly, wildfires can occur almost anywhere in the county, although they are more likely to occur in areas with extensive grassland cover or shrubs.  While specific locations for above ground electrical distribution lines are not identified on the map(s), they are located throughout the County and are vulnerable to both flooding and severe weather. (See Figures 4.2 through 4.11).

Figure 4.2: Kingsbury County Hazard Vulnerability Map

Figure 4.3: City of Arlington Hazard Vulnerability Map

Figure 4.4: Town of Badger Hazard Vulnerability Map

Figure 4.5 Town of Bancroft Hazard Vulnerability Map

Figure 4.6: City of De Smet Hazard Vulnerability Map

Figure 4.7: Town of Erwin Hazard Vulnerability Map

Figure 4.8: Town of Hetland Hazard Vulnerability Map

Figure 4.9: City of Iroquois Hazard Vulnerability Map

Figure 4.10: City of Lake Preston Hazard Vulnerability Map

Figure 4.11: Town of Oldham Hazard Vulnerability Map

CHAPTER 5

MITIGATION STRATEGY

MITIGATION OVERVIEW

Requirement 201.6(c)(3)(i).  Local Mitigation Plan Review Tool – C3.

Requirement 201.6(c)(3)(ii).  Local Mitigation Plan Review Tool – C4.

Requirement 201.6(c)(3)(iii) & (iv).  Local Mitigation Plan Review Tool – C5.

Requirement 201.6(d)(3).  Local Mitigation Plan Review Tool – D3.

The State Hazard Mitigation Plan addresses several mitigation categories including warning and forecasting, community planning, and infrastructure reinforcement.  The County and participating entities’ greatest needs are mitigating high wind and flood hazards, backup generators for critical infrastructure, construction of storm shelters, and public awareness.

After the completion of the risk assessment (identification of hazards, probability of hazards and vulnerability to hazards), it was the mutual consensus of the PDM Planning Team that mitigation strategies of the PDM should focus on the following hazards: winter storms, severe summer storms, flooding, wildfires (urban/rural).

The PDM Planning Team first reviewed the goals, objectives and priorities of the previous Plan.  The goals and objectives of the previous plan were incorporated into the goals of this plan.  The PDM Planning Team completed the goal identification process by considering the county’s and participating jurisdiction’s vulnerability to each identified hazard, and the severity of the threat posed by each hazard. Much of the discussion focused on damage caused by past events, and what could be done to ensure that future damage will be lessened or eliminated. By reviewing each jurisdiction’s Comprehensive Land Use Plan (if available), the participants also considered how future development might affect the county’s and participating jurisdictions’ vulnerability to the hazards they face.  When identifying goals, numerous activities or projects were identified with broadly defined benefits to numerous jurisdictions within the County.  Numerous actions were agreed by the PDM Planning Team to have broad reaching benefits but due to scope or varying levels of importance to individual jurisdictions no specific cost, timeframe, or priority was assigned. Likewise, many infrastructure projects and policies throughout all communities would mitigate hazards but were not located in the most vulnerable areas.  All communities reviewed the activities/policies and corresponding problem statements to identify whether they applied to their respective jurisdiction. The results of the community review of those general activities/policies are displayed in Tables 5.1 – 5.12.  Specific projects for each community are listed in Table 5.13.  Those projects intended to mitigate problems at a specific location are represented in Figures 5.1 to 5.9.

Principal Goals

- Reduce the loss of life, property, infrastructure, critical facilities, cultural resources and impacts from severe weather, flooding and other natural disasters.

- Improve public safety during severe weather, flooding and other natural disasters.

- Improve the County’s Emergency Preparedness and Disaster Response and Recovery capabilities.

Mitigation Activities for Flooding Hazards

Goal #1: Protect specific areas of Kingsbury County from flooding.

Goal #2: Educate and inform Kingsbury County residents regarding flooding safety.

Goal #3:	Reduce the extent to which utility interruptions affect areas during flooding events.

- Actions/Projects to reduce flood risk through policy implementation (See Table 5.1)

  - Actions/Projects to change the characteristics or impacts of flood hazards (See Table 5.2)

  - Actions to reduce loss potential of infrastructure to flood hazards (See Table 5.3)

Mitigation Activities for Severe Weather Hazards (summer and winter)

Goal #1: Increase public awareness and education on severe weather issues.

Goal #2: Improve public safety during severe weather.

Goal #3: Reduce the extent to which utility interruptions affect areas during severe weather situations.

Goal #4: Reduce crippling effects of winter storms, especially regarding smaller communities.

- Actions/Projects to reduce severe weather risk through policy implementation (See Table 5.4)

  - Actions/Projects to change the characteristics or impacts of severe weather hazards (See Table 5.5)

  - Actions/Projects to reduce loss potential of infrastructure to sever weather hazards (See Table 5.6)

Table 5.1: Actions/Projects to Reduce Flood Risk through Policy Implementation

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Public is unaware of scope of flood risk and existing emergency plans | Public education. Disseminate information regarding how to deal with flooding. This would include transportation issues, home protection strategies, safety issues, and how to move forward after a flooding situation. |  |  |  |  |  |  |  |  |  |  |
|  | Encouraging homeowners in flood-prone areas to purchase flood insurance. |  |  |  |  |  |  |  |  |  |  |
| Jurisdiction is unaware potential hydrologic impacts of drainage/ development projects | Conduct necessary studies addressing drainage (storm water flow/runoff, etc). |  |  |  |  |  |  |  |  |  |  |
| Residents are not eligible for flood insurance | Begin participation in the National Flood Insurance Program. |  |  |  |  |  |  |  |  |  |  |

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Failure to comply with NFIP programs makes the community ineligible for flood insurance and certain funding | Ensure continued National Flood Insurance Program compliance by enforcing flood plain management ordinance. |  |  |  |  |  |  |  |  |  |  |
| Jurisdiction is unaware of opportunities to participate programs to assist in achieving mitigation goals | Work to improve the level of communication and coordination with the State NFIP coordinator. |  |  |  |  |  |  |  |  |  |  |
| Jurisdiction has no legal mechanism to regulate land use | Adoption and enforcement of land use regulation. |  |  |  |  |  |  |  |  |  |  |
| Need to continue to regulate minimum land use and development standards | Continue enforcement of zoning and subdivision ordinances. |  |  |  |  |  |  |  |  |  |  |
| Jurisdiction has little legal mechanism to regulate drainage | Developing a county/city drainage ordinance. |  |  |  |  |  |  |  |  |  |  |
| Need to continue to regulate minimum construction standards | Continue enforcement of building codes. |  |  |  |  |  |  |  |  |  |  |
| No technical analysis or identification of specific mitigation projects | Identify and prioritize capital/structural mitigation projects that are cost effective and technically feasible. |  |  |  |  |  |  |  |  |  |  |

Table 5.2: Actions/Projects to Change the Characteristics or Impacts of Flood Hazards

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Portions of storm sewer system is not designed to 100 year flood event | Installing or upgrading storm sewer piping. |  |  |  |  |  |  |  |  |  |  |
| Drainage patterns have changed, culverts are inadequate for conveyance of water | Installing or enlarging drainage culverts. |  |  |  |  |  |  |  |  |  |  |
| Certain streets have substandard or no curb and gutter | Curbing and guttering of city streets to improve storm water flow. |  |  |  |  |  |  |  |  |  |  |
| Capacity of rivers, streams, and retention areas is decreased due to accumulation of debris | Clean out debris in drainage areas, tributaries, etc to improve water flow |  |  |  |  |  |  |  |  |  |  |
| Sanitary and/or storm sewer are vulnerable to back-up in flood event | Install valves, plugs in sanitary and storm sewer system. |  |  |  |  |  |  |  |  |  |  |
| Potential for development in flood prone areas. | Preservation and expansion of open space along the river and enhancement of existing berm areas. |  |  |  |  |  |  |  |  |  |  |
|  | Work with property owners to implement deed restrictions for open lots/vacant properties in the flood hazard areas to prevent development. |  |  |  |  |  |  |  |  |  |  |

Table 5.3: Actions/Projects to Reduce Loss Potential of Infrastructure to Flood Hazards

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Many roads and bridges were built prior to identification of flood hazard areas | Replace and raise bridges |  |  |  |  |  |  |  |  |  |  |
|  | Elevating roads in flood-prone areas |  |  |  |  |  |  |  |  |  |  |
| Structures constructed in the floodplain prior to identification of flood hazard areas | Making structural retrofits to infrastructure |  |  |  |  |  |  |  |  |  |  |

Table 5.4: Actions/Projects to Reduce Severe Weather Risk through Policy Implementation

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Public is unfamiliar with certain disaster preparation measures | Public education. Disseminate information regarding how to deal with severe weather (summer/winter). Some of the issues that may be addressed within the information would include: safety issues on downed power lines, electrical and fire dangers, the necessity for generators and advice on using them, protecting property, survival strategies during storms, and purchasing of back-up power for various household and farming operations. |  |  |  |  |  |  |  |  |  |  |
| Lack of data regarding vulnerability to winter storms | Gather data to create a more precise loss estimate for winter storms. |  |  |  |  |  |  |  |  |  |  |
| Lack of data regarding vulnerability to summer storms | Gather data to create a more precise loss estimate for summer storms. |  |  |  |  |  |  |  |  |  |  |

Table 5.5: Actions/Projects to Change the Characteristics or Impacts of Severe Weather Hazards

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Certain areas and populations are not served by storm shelters | Construct tornado safe rooms or community shelters. |  |  |  |  |  |  |  |  |  |  |
|  | Construct storm shelters at manufactured home parks |  |  |  |  |  |  |  |  |  |  |
|  | Construct storm shelters at RV parks. |  |  |  |  |  |  |  |  |  |  |
| Critical facilities are vulnerable to power failure | Install backup generators |  |  |  |  |  |  |  |  |  |  |
| Certain areas are susceptible to snow drifting | Survey areas in need of snow shelterbelts and plant trees accordingly. |  |  |  |  |  |  |  |  |  |  |
|  | Install or plant living snow fences |  |  |  |  |  |  |  |  |  |  |
| Certain areas of town cannot hear storm sirens and other emergency warning systems | Construct new or improve existing warning systems |  |  |  |  |  |  |  |  |  |  |

Table 5.6: Actions/Projects to Reduce Loss Potential of Infrastructure to Severe Weather Hazards

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Utility lines and structures are subject to failure in high wind, heavy rain, ice events | Upgrading of utility lines. |  |  |  |  |  |  |  |  |  |  |
|  | Burial of utility lines when needed. |  |  |  |  |  |  |  |  |  |  |
|  | Require upgrading of overhead lines when age or disasters provide an opportunity. |  |  |  |  |  |  |  |  |  |  |
|  | Removal of trees near power lines. |  |  |  |  |  |  |  |  |  |  |
|  | Attachment of guy wires to dead-end poles. |  |  |  |  |  |  |  |  |  |  |
|  | Testing integrity of poles |  |  |  |  |  |  |  |  |  |  |
|  | Usage of anti galloping devices |  |  |  |  |  |  |  |  |  |  |
|  | Making structural retrofits to facilities. |  |  |  |  |  |  |  |  |  |  |

Mitigation Activities for Fire and Drought Hazards

Goal #1: Increase fire fighting capabilities.

Goal #2: Reduce the negative effects droughts have on Kingsbury County.

Goal #3: Reduce the negative effects wildfires have on Kingsbury County.

- Actions/Projects to reduce fire and drought risk through policy implementation (See Table 5.7)

  - Actions/Projects to reduce loss potential of infrastructure to fire and drought hazards (See Table 5.8)

  - Actions/Projects to change the characteristics or impacts of fire and drought hazards (See Table 5.9)

# General Mitigation Activities

Technological (See Table 5.10):

Planning (See Table 5.11):

Administration/Coordination (See Table 5.12)

Table 5.7: Actions/Projects to Reduce Fire and Drought Risk through Policy Implementation

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Community becomes vulnerable to fire hazard while staff is being trained. | Find funding sources to pay for persons to fill positions while individuals are at training courses. |  |  |  |  |  |  |  |  |  |  |
| Potential for development in areas vulnerable to wildfire or urban fire | Adoption and enforcement of property regulations in areas vulnerable to wildfire. |  |  |  |  |  |  |  |  |  |  |
|  | Establish/require minimum fire suppression standards for subdivisions |  |  |  |  |  |  |  |  |  |  |
| Community has no plan/policy for water rationing in emergency | Develop water rationing measures that will be implemented during a drought situation. |  |  |  |  |  |  |  |  |  |  |
| Public is unaware of benefits of conserving water | Educate residents on the benefits of conserving water at all times, not just during a drought. |  |  |  |  |  |  |  |  |  |  |

Table 5.8: Actions/Projects to Reduce Loss Potential of Infrastructure to Fire and Drought Hazards

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fire fighting equipment becomes out of date quickly | Ensure that fire departments are adequately equipped to respond to wildfires |  |  |  |  |  |  |  |  |  |  |
| Fire hydrants become unusable | Have rural fire departments locate dry fire hydrants. |  |  |  |  |  |  |  |  |  |  |

Table 5.9: Actions/Projects to Change the Characteristics or Impacts of Fire and Drought Hazards

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reservoirs are vulnerable to silting and decrease in efficient provision of water services in emergency situations | Dredge reservoirs to improve water quality. Reservoirs silt in and dredging, water can flow to more places, more quickly, and more easily. |  |  |  |  |  |  |  |  |  |  |
| Dead or dry plant material creates fire hazard/ location changes seasonally and annually | Burn areas to ensure a fire break rather than ignition fuel. |  |  |  |  |  |  |  |  |  |  |
| Local economy is very dependent on corn/soybean production | Educate farmers on the benefits of a diversified crop protection plan in the event of a drought |  |  |  |  |  |  |  |  |  |  |
|  | Work with local farmers to investigate the use of more drought resistant crops. |  |  |  |  |  |  |  |  |  |  |

Table 5.10: Technological Activities

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Current data and software can become obsolete or out of date | Continue utilizing a working computer aided mapping project for the County. This includes using overlays of GIS data, HazMat, and Roads. |  |  |  |  |  |  |  |  |  |  |
|  | Enhance existing computer aided dispatch. |  |  |  |  |  |  |  |  |  |  |
|  | Use HAZUS software to estimate losses in flooding situations. Information may also be able to be used for other hazard areas. |  |  |  |  |  |  |  |  |  |  |

Table 5.11: Planning Activities

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Maintenance of a mitigation plan is beyond the economic capability of this community | Find funding to review and update the regional and local disaster mitigation plans on a five-year cycle. |  |  |  |  |  |  |  |  |  |  |
| Disaster mitigation projects have not always been incorporated into other plans | Incorporate disaster mitigation actions into appropriate local and regional plans – Master Plans, land use, transportation, open space, and capital programming. |  |  |  |  |  |  |  |  |  |  |
|  | Integrate disaster mitigation concerns into subdivision, site plan review, and other zoning reviews. In particular require the consideration of downstream flooding impacts caused by new projects. |  |  |  |  |  |  |  |  |  |  |
|  | Integrate disaster mitigation concerns into transportation projects (e.g. drainage improvements, underground utilities, etc.). |  |  |  |  |  |  |  |  |  |  |
| This community's mitigation projects are not coordinated with other communities' projects | Develop a means for sharing information on a regional basis about successful disaster mitigation planning and programs. |  |  |  |  |  |  |  |  |  |  |

Table 5.12: Administration/Coordination Activities

| Problem Statements | Actions | Arlington | Badger | Bancroft | De Smet | Erwin | Hetland | Iroquois | Lake Preston | Oldham | Kingsbury County |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| This community is not staffed nor does it have funding mechanisms to apply for and administer funding sources for mitigation projects | Identify and pursue funding that builds local capacity and supports grant-writing for mitigation actions identified in the PDM. |  |  |  |  |  |  |  |  |  |  |
| Need to improve coordination of activities with other governmental jurisdictions and utility providers | Increase communication /coordination between federal, state, regional, county, municipal, private, and non-profit agencies in the area of pre-disaster mitigation. |  |  |  |  |  |  |  |  |  |  |
|  | Maintain and enhance working relationships with the utility providers. |  |  |  |  |  |  |  |  |  |  |

After meetings with the local jurisdictions and opportunities for public input, a series of mitigation goals were devised to best aid the County in reducing and lessening the effects of hazards. Projects previously identified in the 2014 PDM were carefully analyzed and discussed to determine which of the projects had enough merit to be included in the updated PDM and to determine if the projects meet the hazard mitigation needs of the county. These projects were evaluated based on a cost/benefit ratio and priority.  Although this PDM focuses on disaster mitigation rather than disaster preparedness, some communities discussed disaster preparedness projects as well. It was difficult for individual communities to recognize the difference between providing storm shelters and making sure the storm shelters function properly (for example). Actions considered in this category included the acquisition of emergency generators and erecting or replacing warning sirens in areas that currently are not well served.

Most of the mitigation actions proposed by the jurisdictions were identified by city council members, public works personnel, or PDM Planning Team members from the jurisdiction. Some actions were also proposed by townships and utility providers due to the direct impact of disasters on infrastructure and services they provide. Once each jurisdiction had its list of proposed actions complete, it was submitted to the Emergency Management Director. At the second PDM Planning Team meeting, the actions were reviewed.  At the third PDM Planning Team meeting a final opportunity was given for the jurisdictions to add any additional actions or refine information relating to previously identified projects.

Although in some cases additional data will be necessary, a timeframe for completion, oversight, funding sources, and any other relevant issues were addressed. These implementation strategies are geared toward the specific goal and area. Often, these projects will not encounter any resistance from environmental agencies, legal authorities, and political entities.   Table 5.13 is a presentation of the mitigation actions proposed by the PDM Planning Team, County, communities, townships, and utility providers. In addition to identifying the proposed actions, the table includes additional information about each action. Elected officials and staff of each municipality and the county were responsible for providing most of this information for actions in their community, but the other planning participants helped in this process. The following information is provided for each action:

- A statement regarding the specific problem the proposed action will mitigate.

- The local priority rating (discussed in the next section).

- The time frame to accomplish the action – “Short” means actions that are intended to be initiated within two years, “Medium” is for actions that should be started within five years, and “Long” is for actions that are not anticipated to be started for at least five years.

- The party(s) primarily responsible for implementing the action.

- The estimated cost - estimates for many of the actions were obtained from knowledgeable sources based on current information.  Estimates are subject to change due to specific details of specific projects.

- Potential sources of funding (discussed below).

- The primary hazard being addressed.

- The goal corresponding to the action.

As mentioned above, jurisdictions and entities integrally involved in the planning for disasters due to wide ranging implications to them include townships and most utility providers.  Some utility providers were represented on the PDM Planning Team.  Each utility provider was asked individually to submit their own mitigation actions.  The main mitigation activity proposed by utility providers was the burying of overhead lines in rural areas of the county.

Each individual township was provided maps upon which they were asked to identify potential mitigation activities and vulnerable roads or infrastructure.  Primarily these activities included replacing culverts with larger culverts, elevating or rip-rapping roads, and reconstructing roads.  Not all townships submitted the maps with potential activities; however the appendix includes maps of vulnerable sites and potential mitigation actions proposed by the townships in the County.

A High Priority Rating can be defined as a potential project that had received widespread support amongst the local governing body when asked during the planning process and would be first priority when planning future mitigation projects. A Medium Priority Rating also would receive general support amongst the governing body, but was not a first priority project compared to those deemed a High Priority. Low Priority received the least amount of support, but still were believed to be a necessary action to take for hazard mitigation. Where estimated project costs were available, they were considered in establishing priorities. However, no formal cost benefit analysis was performed on any specific project. Ultimately the prioritization of these projects were based upon the perceived needs of the local jurisdiction.

Particular attention needs to be paid to sources of funding for the actions. Given the existing financial reality of very tight county and municipal budgets, some of the proposed actions realistically cannot be implemented without substantial grant assistance. With such assistance, it is likely that many of the high priority projects can be undertaken without placing an onerous burden on local budgets. Resources for some of the actions available from FEMA through the South Dakota Office of Emergency Management include the Hazard Mitigation Grant Program, Pre-Disaster Mitigation grant program, and Flood Mitigation Assistance grant programs. Other possible sources of funding include:

Grant and loan programs/sources

- Community Development Block Grant program

- Economic Development Administration

- FEMA Assistance to Firefighters Grant program

- South Dakota Dept of Environment and Natural Resources

- South Dakota Dept of Transportation

- US Department of Agriculture Rural Development Office

Local resources

- General obligation bonds

- Revenue bonds

- Tax Increment Financing (TIF) districts

| Table 5.13: Proposed Mitigation Activities |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| KINGSBURY COUNTY PROBLEM STATEMENTS | KINGSBURY COUNTY ACTIONS | PRIORITY RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| The rural portions of the county do not have flood hazards mapped. | Establishment of floodplain boundaries for rural and incorporated portions of the county. | High | Short | Kingsbury County Zoning Officer | $100,000 | County, FEMA | Flooding | Protect Specific Areas of Kingsbury County from floods. |
| Development has occurred adjacent to lakes with no established floodplain. | Identify Base Flood (100-year) Elevation of | High | Short | Kingsbury County Zoning Officer | $50,000 | County, FEMA | Flooding | Protect Specific Areas of Kingsbury County from floods. |
| Drainage capacity of bridges/culverts/etc. is not coordinated through the county. | Identify location, elevation, size, and condition(s) of culvert and other drainage improvements in rights-of-way. | High | Short | Kingsbury County Commissioners | $75,000 | County, East-Dakota Watershed | Flooding | Protect Specific Areas of Kingsbury County from floods. |
| The elevation of Lake Thompson continues to rises, as does development pressure adjacent to the lake. | Establish lowest floor elevation for structures constructed near Lake Thompson. | High | Short | Kingsbury County Zoning Officer | Unknown | County | Flooding | Protect Specific Areas of Kingsbury County from floods. |

| CITY OF ARLINGTON PROBLEM STATEMENTS |  | CITY OF ARLINGTON ACTIONS |  | PRIORITY RATING |  | TIMEFRAME |  | CONTACT |  | COST |  | FUNDING SOURCE |  | HAZARD |  | GOAL |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The town does not have a Tornado Safe Emergency Shelter. |  | Construction of Tornado Shelter. |  | High |  | Medium |  | (Arlington) Finance Officer |  | $200,000 |  | HMGP |  | Tornado |  | Improve public safety during severe weather. |  |
| Storm Siren System does not serve the entirety of town and some have become obsolete. |  | Replace existing storm sirens. |  | Medium |  | Medium |  | (Arlington) Maintenance Supervisor |  | $25,000 |  | HMGP/OEM |  | Severe Weather Hazards (Summer and Winter) |  | Improve public safety during severe weather. |  |
| Old trees are vulnerable to high wind. They fall on buildings. |  | Tree replacement program. Offer economic assistance to replace old trees with new/ trim old trees. |  | Low |  | Medium |  | (Arlington) Finance Officer |  | $10,000 |  | HMGP/ Local |  | Severe Weather Hazards (summer and winter) |  | Improve public safety during severe weather. |  |
| Fire Hall and Ambulance Center do not adequately accommodate emergency services. |  | Construct new Fire Hall/Ambulance Center |  | High |  | Low |  | (Arlington) Finance Officer |  | $700,000 |  | FIRE/HMGP/Local |  | Severe Weather Hazards (summer and Winter) & Emergency Services |  | Improve public safety during severe weather |  |
| Storm Water Drainage through town is known to cause local flooding issues |  | Implement storm water drainage improvements |  | Medium |  | Medium |  | (Arlington) Maintenance Supervisor |  | $350,000 |  | HMGP/Local |  | Flooding |  | Protect Specific Areas of Arlington from Flooding. |  |
| TOWN OF BADGER PROBLEM STATEMENTS |  | TOWN OF BADGER ACTIONS |  | RATING |  | TIMEFRAME |  | CONTACT |  | COST |  | FUNDING SOURCE |  | HAZARD |  | GOAL |  |
| The town does not have a Tornado Safe Emergency Shelter. |  | Develop and implement emergency plan for Tornadoes. |  | High |  | Short |  | Town Board President |  | $500 |  | Local |  | Tornado |  | Improve public safety during severe weather. |  |
|  |  | Construction of Tornado Shelter. |  | Low |  | Long |  | Town Board President |  | $50,000.00 |  | HMGP |  | Tornado |  | Improve public safety during severe weather. |  |
| Wastewater System has several deficiencies that need restoration and repair |  | Upgrade Wastewater System |  | High |  | Long |  | Town Board President |  | $1,000,000 |  | Local/DENR/Federal/HMGP |  | Flooding |  | Protect Specific areas of Badger from Flooding |  |
| Road Culvert under Highway is in Disrepair |  | Replace Culvert to better facilitate better drainage |  | Medium |  | Long |  | Town Board President |  | $20,000 |  | Local/HMGP/PDM |  | Flooding |  | Protect Specific areas of Badger from Flooding |  |

| TOWN OF BANCROFT PROBLEM STATEMENTS | TOWN OF BANCROFT ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Town does not have a designated storm shelter for public use | Construction of Storm Shelter | Low | Long | Finance Officer | $200,000 | HMGP/RD/OEM | Severe Weather Hazards (summer and winter) | Improve public safety during severe weather events |
| Town does not have a storm siren warning system to alert town residents | Installation of storm sirens | Medium | Medium | Finance Officer | $50,000 | HMGP/Homeland Security | Severe Weather Hazards (summer and winter) | Improve public safety during severe weather events |

| CITY OF DE SMET PROBLEM STATEMENTS | CITY OF DE SMET ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Firefighting equipment is insufficient to adequately provide fire protection. | Purchase of pump truck | High | Medium | (De Smet) Fire Department | $200,000 | HMGP/ Homeland Security | Fire | Increase fire fighting capabilities. |
| The storm siren at City Hall (and some others) insufficiently serves the needs of residents. | Replace existing storm sirens. | Medium | Short | (De Smet) Fire Department | $17,000 | HMGP/OEM | Severe Weather Hazards (Summer and Winter) | Improve public safety during severe weather. |

| CITY OF DE SMET PROBLEM STATEMENTS | CITY OF DE SMET ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Portions of the city are inadequately served by current tornado shelters | Construction of Tornado Shelter. | Medium | Medium | (De Smet) Finance Officer | $50,000 | HMGP | Tornado | Improve public safety during severe weather. |
| Policies need to comply with this and other plans. | Update Comprehensive Land Use Plan and Zoning Regulations | Low | Long | (De Smet) Finance Officer | $5,000 | City | Flooding | Improve public safety during severe weather. |
| Fire Hall does not have adequate back up power in the event of an emergency | Install back up generator | High | Short | (De Smet) Finance Officer | $50,000 | Local/HMGP/RD/Homeland Security | Severe Weather Hazards (summer and winter) | Improve fire fighting capabilities and improve public safety |
| Event Center (emergency storm shelter) does not have a back-up generator in the event of an emergency | Install back-up generator | High | Medium | (De Smet) Finance Officer | $50,000 | Local/HMGP/RD/Homeland Security | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |

| TOWN OF ERWIN PROBLEM STATEMENTS | TOWN OF ERWIN ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sanitary Sewer System does not have emergency back up power in the event of power outage | Purchase Emergency Backup Generator | Medium | Short | Finance Officer | $10,000 | HMGP/Homeland Security/FEMA | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |

| TOWN OF HETLAND PROBLEM STATEMENTS | TOWN OF HETLAND ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The primary route in/out of town crosses an old bridge. | Replace bridge on 449th Ave. | High | Medium | Kingsbury County Highway Superintendent | $250,000 | HMGP/DOT/ County/ City | Flooding | Improve public safety during severe weather. |
| There is no tornado safe shelter in town. | Develop and implement emergency plan for Tornadoes. | High | Medium | Town Board President | $500 | Local | Tornado | Improve public safety during severe weather. |
|  | Retrofit American Legion/Museum Building to serve as storm shelter for community | Low | Long | Town Board President | $50,000.00 | HMGP | Tornado | Improve public safety during severe weather. |

| CITY OF IROQUOIS PROBLEM STATEMENTS | CITY OF IROQUOIS ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The town does not have a back-up generator for emergency use. | Purchase of Portable Back-up Generator for Critical Infrastructure | High | Short | (Iroquois) Mayor | $20,000 | HMGP/OEM | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |
| The public may be unaware of emergency facilities and storm procedures. | Develop and implement emergency plan for Tornadoes. | High | Medium | (Iroquois) Mayor | $500 | Local | Tornado | Improve public safety during severe weather. |
| Portions of the community are not served by a tornado shelter | Construction of Tornado Shelter. | Medium | Medium | (Iroquois) Mayor | $100,000.00 | HMGP | Tornado | Improve public safety during severe weather. |
| Culvert’s along HWY 14 are in deteriorating condition and require attention | Replace Culverts | Medium | Medium | (Iroquois) Mayor | $35,000 | HMGP/DOT/RD | Flooding | Improve public safety during severe weather. |
| Fire Department lacks proper and up to date equipment for all members | Purchase Fire Suits and Equipment | High | Medium | Iroquois Fire Chief | $30,000 | FIRE/OEM | Fire | Increase Fire Fighting Capabilities |

| CITY OF LAKE PRESTON PROBLEM STATEMENTS | CITY OF LAKE PRESTON ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lift Station requires improvements to ensure safety of operation during flooding events | Install Upgrades to Lift Station and Wastewater System | Medium | Medium | Lake Preston Finance Officer | $25,000 | HMGP/RD/DENR | Flooding | Improve public safety during severe weather. |

| SIOUX VALLEY ENERGY PROBLEM STATEMENTS | SIOUX VALLEY ENERGY ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Overhead lines are vulnerable to freezing rain/sleet/ice. | Bury power lines in ice prone areas where feasible | Medium | Medium | Sioux Valley Energy | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Improve public safety during severe weather |
| Overhead lines are vulnerable to freezing rain/sleet/ice. | Bury or rebuild critical overhead power lines to make them more resistant to damage from ice | High | Medium | Sioux Valley Energy | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |
| Overhead lines are vulnerable to ice and high wind events. | Bury power lines in areas of high traffic volume where feasible | Medium | Medium | Sioux Valley Energy | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Improve public safety during severe weather |
| SIOUX VALLEY ENERGY PROBLEM STATEMENTS | SIOUX VALLEY ENERGY ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| Overhead lines are vulnerable to ice and high wind events. | Bury power lines in heavily treed areas or rebuild overhead lines away from heavily treed areas | Medium | Medium | Sioux Valley Energy | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |
| Overhead lines and support structures are vulnerable to flooding. | Bury or rebuild overhead power lines away from flood-prone areas | Medium | Medium | Sioux Valley Energy | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Flooding | Reduce the extent to which utility interruptions affect areas during severe weather situations. |

| KINGSBURY ELECTRIC PROBLEM STATEMENTS | KINGSBURY ELECTRIC ACTIONS | RATING | TIMEFRAME | CONTACT | COST | FUNDING SOURCE | HAZARD | GOAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Overhead lines are vulnerable to freezing rain/sleet/ice. | Bury power lines in ice prone areas where feasible | Medium | Medium | Kingsbury Electric Coop. | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Improve public safety during severe weather |
| Overhead lines are vulnerable to freezing rain/sleet/ice. | Bury or rebuild critical overhead power lines to make them more resistant to damage from ice | High | Medium | Kingsbury Electric Coop. | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |
| Overhead lines are vulnerable to ice and high wind events. | Bury power lines in areas of high traffic volume where feasible | Medium | Medium | Kingsbury Electric Coop. | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Improve public safety during severe weather |
| Overhead lines are vulnerable to ice and high wind events. | Bury power lines in heavily treed areas or rebuild overhead lines away from heavily treed areas | Medium | Medium | Kingsbury Electric Coop. | Dependent on type of line and construction method | FEMA-HMGP / Utility Funds | Severe Weather Hazards (summer and winter) | Reduce the extent to which utility interruptions affect areas during severe weather situations. |

Figure 5.1: Kingsbury County Potential Mitigation Project Map

Figure 5.2: City of Arlington Potential Mitigation Project Map

Figure 5.3: Town of Badger Potential Mitigation Project Map

Figure 5.4 Town of Bancroft Potential Mitigation Project Map

Figure 5.5: City of De Smet Potential Mitigation Project Map

Figure 5.6 Town of Erwin Potential Mitigation Project Map

Figure 5.7: Town of Hetland Potential Mitigation Project Map

Figure 5.8: City of Iroquois Potential Mitigation Project Map

Figure 5.9: City of Lake Preston Potential Mitigation Project Map

IMPLEMENTATION OF MITIGATION ACTIONS

Requirement 201.6(c)(4)(ii).  Local Mitigation Plan Review Tool – C6.

Requirement 201.6(d)(3).  Local Mitigation Plan Review Tool – D3.

Upon adoption of the updated Kingsbury County PDM, each jurisdiction will become responsible for implementing its own mitigation actions. The planning required for implementation is the sole responsibility of the local jurisdictions and private businesses that have participated in the PDM update.  All of the municipalities have indicated that they do not have the financial capability to move forward with projects identified in the PDM at this time, however, all will consider applying for funds through the State and Federal Agencies once such funds become available.  If and when the municipalities are able to secure funding for the mitigation projects, they will move forward with the projects identified.   A cost-benefit analysis will be conducted on an individual basis after the decision is made to move forward with a project.

The 2006 PDM was the first approved mitigation plan that the County has ever had on file.  At the time the PDM was drafted it met the requirements for an approved mitigation plan. The 2006 PDM was not used or incorporated into other planning documents or mechanisms.  From a practical standpoint the 2014 PDM update required communities to reflect on past disasters, consider future disasters, and think about how or if future disasters would be handled differently, or better.  Information from the 2014 PDM plan was incorporated during the drafting of the 2019 PDM plan update. The FEMA approved methodology and format utilized for the 2019 Kingsbury PDM update is similar to counties neighboring Kingsbury County.

CHAPTER 6

PLAN MAINTENANCE

MONITORING, EVALUATING, AND UPDATING THE PLAN

Requirement 201.6(c)(4)(i).  Local Mitigation Plan Review Tool – A6.

Requirement 201.6(c)(4)(ii).  Local Mitigation Plan Review Tool – C6.

The County and all of the participating local jurisdictions thereof will incorporate the findings and projects of the PDM in all planning areas as appropriate.  Periodic monitoring and reporting of the PDM is required to ensure that the goals and objectives for the County PDM are kept current and that local mitigation efforts are being carried out.  Communities will establish an annual review of projects and infrastructure listed in the plan.  As funding becomes available, projects are completed, or the inevitable new project needs to be added, communities will report to the Kingsbury County Emergency Management Director.  Communities should adopt a schedule which corresponds with the annual report of the Emergency Management Director to the County Commissioners in November of each year.

During the process of implementing mitigation strategies, the county or communities within the county may experience lack of funding, budget cuts, staff turnover, and/or a general failure of projects.  These scenarios are not in themselves a reason to discontinue and fail to update the PDM.  A good plan needs to provide for periodic monitoring and evaluation of its successes and failures and allow for appropriate changes to be made.

CONTINUED PUBLIC PARTICIPATION/INVOLVEMENT

Requirement 201.6(c)(4)(ii).  Local Mitigation Plan Review Tool – C6.

During interim periods between the five year re-write, efforts will be continued to encourage and facilitate public involvement and input.  The PDM will be available for public view and comment at the Kingsbury County Emergency Management Office located in the Kingsbury County Sheriff’s Office and the First District Association of Local Governments office.  The PDM will also be available for review on the web at the First District Association of Local Governments homepage: www.1stdistrict.org. Comments will always be received whether orally, written or by e-mail.

All ongoing workshops and trainings will be open to the public and appropriately advertised. Ongoing press releases and interviews will help disseminate information to the general public and encourage participation.

As implementation of the mitigation strategies continues in each local jurisdiction, the primary means of public involvement will be the jurisdiction’s own public comment and hearing process.  State law as it applies to municipalities and counties requires this as a minimum for many of the proposed implementation measures.  Effort will be made to encourage cities, towns and counties to go beyond the minimum required to receive public input and engage stakeholders.

ANNUAL REPORTING PROCEDURES

Requirement 201.6(c)(4)(ii).  Local Mitigation Plan Review Tool – C6.

The PDM shall be reviewed annually, as required by the County Emergency Management Director, or as the situation dictates such as following a disaster declaration. The Kingsbury County Emergency Management Director will review the PDM annually in November and ensure the following:

- The County Elected body will receive an annual report and/or presentation on the implementation status of the PDM;

- The report will include an evaluation of the effectiveness and appropriateness of the mitigation actions proposed in the PDM; and

- The report will recommend, as appropriate, any required changes or amendments to the PDM.

FIVE-YEAR PDM REVIEW

Requirement 201.6(c)(4)(i).  Local Mitigation Plan Review Tool – A6.

Requirement 201.6(c)(4)(ii).  Local Mitigation Plan Review Tool – C6.

Every five years the PDM will be reviewed and a complete update will be initiated.  All information in the PDM will be evaluated for completeness and accuracy based on new information or data sources.  New property development activities will be added to the PDM and evaluated for impacts.  New or improved sources of hazard related data will also be included.

In future years, if the County relies on grant dollars to hire a contractor to write the PDM update, the County will initiate the process of applying for and securing such funding in the third year of the PDM to ensure the funding is in place by the fourth year of the PDM.  The fifth year will then be used to write the PDM update, which in turn will prevent any lapse in time where the county does not have a current approved PDM on file.

The goals, objectives, and mitigation strategies will be readdressed and amended as necessary based on new information, additional experience and the implementation progress of the PDM.  The approach to this PDM update effort will be essentially the same as the one used for the original PDM development.

The Emergency Management Director will meet with the PDM Planning Team for review and approval prior to final submission of the updated PDM.

PLAN AMENDMENTS

Requirement 201.6(c)(4)(ii).  Local Mitigation Plan Review Tool – C6.

PDM amendments will be considered by the Kingsbury County Emergency Management Director, during the PDM’s annual review to take place the end of each county fiscal year.  All affected local jurisdictions (cities, towns, and counties) will be required to hold a public hearing and adopt the recommended amendment by resolution prior to considerations by the PDM Planning Team.

INCORPORATION INTO EXISTING PLANNING MECHANISMS

Requirement 201.6(B)(3).  Local Mitigation Plan Review Tool – A4.

All towns with existing comprehensive land use plans will review mitigation projects annually when reviewing their comprehensive land use plan, as is recommended in each of their plans.  In addition, all municipalities, including the towns without comprehensive land use plans, will consider the mitigation requirements, goals, actions, and projects when it considers and reviews the budget and other existing planning documents.  Preparation of the budget is an opportune time to review the plan since municipalities are required by state law to prepare budgets for the upcoming year and typically consider any expenditure for the upcoming year at that time.

The local jurisdictions will post a permanent memo to their files as a reminder for them to incorporate their annual review of the mitigation actions identified into the budget preparation process.  This does not require the projects be included in the budget, it merely serves as a reminder to the City officials that they have identified mitigation projects in the PDM that should be considered if the budget allows for it.

POTENTIAL FUNDING SOURCES

Although all mitigation techniques will likely save money by avoiding losses, many projects are costly to implement.  None of the local jurisdictions have the funds available to more forward with mitigation projects at this time; thus, the Potential Funding Sources section was included so that the local jurisdictions can work towards securing funding for the projects.  Inevitably, due to the small tax base and small population most of the local jurisdictions do not have the ability to generate enough revenue to support anything beyond the basic needs of the community.  Thus mitigation projects will not be completed without a large amount of funding support from State or Federal programs.

The County jurisdictions will continue to seek outside funding assistance for mitigation projects in both the pre- and post-disaster environment.  Primary Federal and State grant programs have been identified and briefly discussed, along with local and non-governmental funding sources, as a resource for the local jurisdictions

Federal

The following federal grant programs have been identified as funding sources which specifically target hazard mitigation projects:

Title: Pre-Disaster Mitigation Program Agency: Federal Emergency Management Agency

Through the Disaster Mitigation Act of 2000, Congress approved the creation of a national program to provide a funding mechanism that is not dependent on a Presidential Disaster Declaration. The Pre-Disaster Mitigation (PDM) program provides funding to states and communities for cost-effective hazard mitigation activities that complement a comprehensive mitigation program and reduce injuries, loss of life, and damage and destruction of property. The funding is based upon a 75% Federal share and 25% non-Federal share. The non-Federal match can be fully in-kind or cash, or a combination. Special accommodations will be made for “small and impoverished communities”, who will be eligible for 90% Federal share/10% non-Federal. FEMA provides PDM grants to states that, in turn, can provide sub-grants to local governments for accomplishing the following eligible mitigation activities: State and local hazard mitigation planning, Technical assistance (e.g. risk assessments, project development), Mitigation Projects, Acquisition or relocation of vulnerable properties, Hazard retrofits, Minor structural hazard control or protection projects Community outreach and education (up to 10% of State allocation)

Title: Flood Mitigation Assistance Program Agency: Federal Emergency Management Agency

FEMA’s Flood Mitigation Assistance program (FMA) provides funding to assist states and communities in implementing measures to reduce or eliminate the long-term risk of flood damage to buildings, manufactured homes and other structures insurable under the National Flood Insurance Program (NFIP). FMA was created as part of the National Flood Insurance Reform Act of 1994 (42 USC 4101) with the goal of reducing or eliminating claims under the NFIP. FMA is a pre-disaster grant program, and is available to states on an annual basis. This funding is available for mitigation planning and implementation of mitigation measures only, and is based upon a 75% Federal share/25% non-Federal share. States administer the FMA program and are responsible for selecting projects for funding from the applications submitted by all communities within the state. The state then forwards selected applications to FEMA for an eligibility determination. Although individuals cannot apply directly for FMA funds, their local government may submit an application on their behalf.

Title: Repetitive Flood Claims Program Agency: Federal Emergency Management Agency

FEMA’s Repetitive Flood Claims (RFC) grant program was authorized by the Bunning-Bereuter-Blumenauer Flood Insurance Reform Act of 2004 (P.L. 108–264), which amended the National Flood Insurance Act (NFIA) of 1968 (42 U.S.C. 4001, et al). Up to $10 million is available annually for FEMA to provide RFC funds to assist States and communities reduce flood damages to insured properties that have had one or more claims to the National Flood Insurance Program (NFIP). FEMA may contribute up to 100 percent of the total amount approved under the RFC grant award to implement approved activities, if the Applicant has demonstrated that the proposed activities cannot be funded under the Flood Mitigation Assistance (FMA) program.

Title: Hazard Mitigation Grant Program Agency: Federal Emergency Management Agency

The Hazard Mitigation Grant Program (HMGP) was created in November 1988 through Section 404 of the Robert T. Stafford Disaster Relief and Emergency Assistant Act. The HMGP assists states and local communities in implementing long-term mitigation measures following a Presidential disaster declaration. To meet these objectives, FEMA can fund up to 75% of the eligible costs of each project. The state or local cost-share match does not need to be cash; in-kind services or materials may also be used. With the passage of the Hazard Mitigation and Relocation Assistance Act of 1993, federal funding under the HMGP is now based on 15% of the federal funds spent on the Public and Individual Assistance programs (minus administrative expenses) for each disaster. The HMGP can be used to fund projects to protect either public or private property, so long as the projects in question fit within the state and local governments overall mitigation strategy for the disaster area, and comply with program guidelines. Examples of projects that may be funded include the acquisition or relocation of structures from hazard-prone areas, the retrofitting of existing structures to protect them from future damages; and the development of state or local standards designed to protect buildings from future damages. Eligibility for funding under the HMGP is limited to state and local governments, certain private nonprofit organizations or institutions that serve a public function, Indian tribes and authorized tribal organizations. These organizations must apply for HMPG project funding on behalf of their citizens. In turn, applicants must work through their state, since the state is responsible for setting priorities for funding and administering the program.

Title: Public Assistance (Infrastructure) Program, Section 406 Agency: Federal Emergency Management Agency

FEMA’s Public Assistance Program, through Section 406 of the Robert T. Stafford Disaster Relief and Emergency Assistance Act, provides funding to local governments following a Presidential Disaster Declaration for mitigation measures in conjunction with the repair of damaged public facilities and infrastructure. The mitigation measures must be related to eligible disaster related damages and must directly reduce the potential for future, similar disaster damages to the eligible facility. These opportunities usually present themselves during the repair/replacement efforts. Proposed projects must be approved by FEMA prior to funding. They will be evaluated for cost effectiveness, technical feasibility and compliance with statutory, regulatory and executive order requirements. In addition, the evaluation must ensure that the mitigation measures do not negatively impact a facility’s operation or risk from another hazard. Public facilities are operated by state and local governments, Indian tribes or authorized tribal organizations and include: *Roads, bridges & culverts *Water, power & sanitary systems *Draining & irrigation channels *Airports & parks *Schools, city halls & other buildings Private nonprofit organizations are groups that own or operate facilities that provide services otherwise performed by a government agency and include, but are not limited to the following: *Universities and other schools *Power cooperatives & other utilities *Hospitals & clinics *Custodial care & retirement facilities *Volunteer fire & ambulance *Museums & community centers

Title: SBA Disaster Assistance Program Agency: US Small Business Administration

The SBA Disaster Assistance Program provides low-interest loans to businesses following a Presidential disaster declaration. The loans target businesses to repair or replace uninsured disaster damages to property owned by the business, including real estate, machinery and equipment, inventory and supplies. Businesses of any size are eligible; along with non-profit organizations.SBA loans can be utilized by their recipients to incorporate mitigation techniques into the repair and restoration of their business.

Title: Community Development Block Grants Agency: US Department of Housing and Urban Development

The community Development Block Grant (CDBG) program provides grants to local governments for community and economic development projects that primarily benefit low- and moderate-income people. The CDBG program also provides grants for post-disaster hazard mitigation and recovery following a Presidential disaster declaration. Funds can be used for activities such as acquisition, rehabilitation or reconstruction of damaged properties and facilities and for the redevelopment of disaster areas.

#### Local

Local governments depend upon local property taxes as their primary source of revenue.  These taxes are typically used to finance services that must be available and delivered on a routine and regular basis to the general public. If local budgets allow, these funds are used to match Federal or State grant programs when required for large-scale projects.

#### Non-Governmental

Another potential source of revenue for implementing local mitigation projects are monetary contributions from non-governmental organizations, such as private sector companies, churches, charities, community relief funds, the Red Cross, hospitals, Land Trusts and other non-profit organizations.

APPENDIX

Appendix A - Resolution of Adoption by Jurisdiction

Appendix B - PDM Planning Team Agendas, Sign-in Sheets, and Minutes

Appendix C – Community Meeting Agendas, Sign-in Sheets, and Minutes

Appendix D - Hazard Identification/Vulnerability Worksheets

Appendix E - Township Vulnerable and Potential Mitigation Project Site Maps

Appendix F – Comprehensive Land Use Maps

Appendix G – Review of 2014 PDM Mitigation Project Implementation

Appendix H - References

Appendix A

Resolution of Adoption by Jurisdiction

Kingsbury County Resolution

Reserved

City of Arlington Resolution

Reserved

Town of Badger Resolution

Reserved

Town of Bancroft Resolution

Reserved

City of De Smet Resolution

Reserved

Town of Erwin Resolution

Reserved

Town of Hetland Resolution

Reserved

City of Iroquois Resolution

Reserved

City of Lake Preston Resolution

Reserved

Town of Oldham Resolution

Reserved

Sioux Valley Energy Resolution

Reserved

Kingsbury Electric Resolution

Reserved

Appendix B

PDM Planning Team Agendas, Minutes, and Sign in Sheets

Kingsbury County

Pre-disaster Mitigation Plan Kickoff Meeting

1:00 p.m. Thursday, November 1, 2018

Kingsbury County Sheriff’s Office Basement

Agenda

- Introduction of team members

- What is mitigation planning

- Why is Kingsbury County updating the Pre-Disaster Mitigation Plan

- Review plan components

- Review timeline/scope

Minutes

Kingsbury County

Pre-disaster Mitigation Plan Kickoff Meeting

1:00 P.M. Thursday November 1, 2018

Kingsbury County Sheriff’s Office Basement

7 individuals were in attendance:

- Mike Warne, De Smet School District

- Tracey Larson, City of De Smet

- Sue Falconer, City of Arlington

- Cindy Bau, Kingsbury County Emergency Management

- Evan Buckmiller, Kingsbury Electric Co-Op

- Luke Muller, First District Association of Local Governments

- Michele Nielson, Sioux Valley Energy

Kingsbury County Emergency Management Director Cindy Bau welcomed those in attendance and had Team members introduce themselves and what entity they represented. Bau then introduced Luke Muller, of the First District Association of Local Governments.

Muller provided an overview of what is mitigation planning and why the county is required to update their Pre-Disaster Mitigation (PDM) Plan. Muller also provided a review of the components to be included within the plan (risk assessment, vulnerability, proposed mitigation actions).

Planning Team representatives provided information regarding mitigation activities within their own respective entities. A general review of the existing Pre-Disaster Mitigation Plan started by defining work responsibilities, having the First District doing background and research, and the PDM Team providing oversight and guidelines throughout the process. The timeline and scope of project were reviewed.

Meeting adjourned at 2:00 p.m. Date and time for the next meeting to be scheduled after meeting with communities

2nd Meeting Agenda

2nd Meeting Minutes

2nd Meeting Sign in Sheet

3rd Meeting Agenda

Reserved 
3rd Meeting Agenda

3rd Meeting Minutes

3rd Meeting Sign in Sheet

Appendix C

Community Meeting Agendas, Sign-in Sheets, and Minutes

Appendix C includes Agendas and “Sign-in Sheets” from the meetings held at the community level for the Kingsbury County Pre-Disaster Mitigation Plan.  Meetings were held at the regular monthly meetings for the following Towns:

Town	Date

Arlington	January 7, 2019

Badger	December 10, 2018

Bancroft	January 7, 2019

De Smet	December 12, 2018

Erwin	January 7, 2019

Hetland	December 19, 2018

Iroquois	December 17, 2018

Lake Preston	January 7, 2019

Oldham	March 5, 2019

At all of the previously described meetings each individual in attendance was asked to identify the probability of each specific hazard’s occurrence.  Following discussion on each individual hazard, Board members categorized these hazards as high probability to occur, low probability to occur, or unlikely to occur.  The result was recorded on a master sheet for each town.  Next, each individual in attendance was asked to identify the town’s vulnerability to each specific hazard.  Following discussion on each individual hazard, Board members classified the town’s vulnerability to each hazard as high vulnerability, low vulnerability, or noted that the hazard was not a hazard in the jurisdiction.  The result was recorded on a master sheet for each town.  Finally, the Town Board was asked to identify critical infrastructure within the community.  All master sheets compiled at those meetings can be found in Appendix E.  A master infrastructure list was compiled for each town (Table 4.16).

.

Agendas, Attendance sign-in sheets and Minutes for each of the above described meetings are included below.

Arlington Agenda

Arlington Sign in Sheet

Arlington Minutes

Badger Agenda

Badger Sign in Sheet

Badger Minutes

Bancroft Agenda

Bancroft  Sign in Sheet

Bancroft Minutes

De Smet Agenda

De Smet Sign in Sheet

De Smet Minutes

Erwin Agenda

Erwin Sign in Sheet

Erwin Minutes

Hetland Agenda

Hetland Sign in Sheet

Hetland Minutes

Iroquois Agenda

Iroquois Sign in Sheet

Iroquois Minutes

Lake Preston Agenda

Lake Preston Sign in Sheet

Lake Preston Minutes

Oldham Agenda

Oldham Sign in Sheet

Oldham Minutes

Appendix D - Hazard Identification/Vulnerability Worksheets

Appendix D includes master worksheets for Hazard Identification and Vulnerability for jurisdictions compiled at community meetings described in Appendix C for the other communities as described below:

Entity	Date

Arlington	January 7, 2019

Badger	December 10, 2018

Bancroft	January 7, 2019

De Smet	December 12, 2018

Erwin	January 7, 2019

Hetland	December 19, 2018

Iroquois	December 17, 2018

Lake Preston	January 7, 2019

Oldham	March 5, 2019

Master worksheets for Hazard Identification and Vulnerability for jurisdictions below. The probability of each hazard event differs from each community and overall county area based upon the local governing body opinions of the probability of an event occurring. Appendix D represents a subjective analysis of opinions regarding hazard identification and vulnerabilities by residents of the communities. The empirical data regarding probability of hazards is discussed in the hazard profile in Chapter 4. Overall, based upon the topography and similar weather patterns in the county the probability of future occurrences is expected to be the same across  Kingsbury County.

Kingsbury County PDM

Worksheet #1 (City of Arlington)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought | X |  |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (City of Arlington)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  |  | X |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  |  | X |  |
| Freezing Rain/Sleet/Ice |  | X |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  |  | X |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  |  | X |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire |  |  | X |  |

Kingsbury County PDM

Worksheet #1 (Town of Badger)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (Town of Badger)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  | X |  |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  |  | X |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire |  |  | X |  |

Kingsbury County PDM

Worksheet #1 (Town of Bancroft)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (Town of Bancroft)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  | X |  |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  | X |  |  |
| Freezing Rain/Sleet/Ice |  | X |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  | X |  |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  | X |  |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire |  | X |  |  |

Kingsbury County PDM

Worksheet #1 (City of DeSmet)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (City of DeSmet)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  | X |  |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  |  | X |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire |  |  | X |  |

Kingsbury County PDM

Worksheet #1 (Town of Erwin)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (Town of Erwin)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  | X |  |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  | X |  |  |
| Freezing Rain/Sleet/Ice |  | X |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  | X |  |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  | X |  |  |
| Tornado | X |  |  |  |
| Urban Fire |  | X |  |  |
| Wild Fire |  | X |  |  |

Kingsbury County PDM

Worksheet #1 (Town of Hetland)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood | X |  |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain |  | X |  |
| Heavy Snow |  | X |  |
| Ice Jam |  |  | X |
| Lightning |  | X |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  |  | X |

Kingsbury County PDM

Worksheet #2 (Town of Hetland)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  | X |  |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  | X |  |  |
| Freezing Rain/Sleet/Ice |  |  | X |  |
| Hail | X |  |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  | X |  |  |
| Strong Winds | X |  |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire |  |  | X |  |

Kingsbury County PDM

Worksheet #1 (Town of Iroquois)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt | X |  |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (Town of Iroquois)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  |  | X |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  |  | X |  |
| Freezing Rain/Sleet/Ice |  | X |  |  |
| Hail |  |  | X |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  | X |  |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  | X |  |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire | X |  |  |  |

Kingsbury County PDM

Worksheet #1 (City of Lake Preston)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (City of Lake Preston)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  |  | X |  |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  |  | X |  |
| Freezing Rain/Sleet/Ice |  | X |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  |  | X |
| Rapid Snow Melt |  | X |  |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado | X |  |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire | X |  |  |  |

Kingsbury County PDM

Worksheet #1 (Town of Oldham)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought | X |  |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain |  | X |  |
| Heavy Snow |  | X |  |
| Ice Jam |  | X |  |
| Lightning |  | X |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado |  | X |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (Town of Oldham)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought | X |  |  |  |
| Earthquake |  |  |  | X |
| Extreme Cold | X |  |  |  |
| Extreme Heat |  |  | X |  |
| Flood |  | X |  |  |
| Freezing Rain/Sleet/Ice | X |  |  |  |
| Hail |  | X |  |  |
| Heavy Rain |  | X |  |  |
| Heavy Snow |  | X |  |  |
| Ice Jam |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  | X |  |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  |  | X |  |
| Tornado |  | X |  |  |
| Urban Fire |  |  | X |  |
| Wild Fire |  |  | X |  |

Kingsbury County PDM

Worksheet #1 (Sioux Valley Energy)

Risk Assessment Worksheet – Hazard Identification

What is the probability of occurrence of the following hazards?

| Hazard | High Probability to Occur (At least once in a year) | Low Probability to Occur (Hazards that may have occurred in the past or could occur in the future but do not occur on a yearly basis) | Unlikely to Occur (Hazards or disasters that have never occurred in the area before and are unlikely to occur) |
| --- | --- | --- | --- |
| Dam Failure |  |  | X |
| Drought |  | X |  |
| Earthquake |  |  | X |
| Extreme Cold | X |  |  |
| Extreme Heat | X |  |  |
| Flood | X |  |  |
| Freezing Rain/Sleet/Ice | X |  |  |
| Hail | X |  |  |
| Heavy Rain | X |  |  |
| Heavy Snow | X |  |  |
| Ice Jam |  | X |  |
| Landslide |  |  | X |
| Lightning | X |  |  |
| Rapid Snow Melt |  | X |  |
| Strong Winds | X |  |  |
| Subsidence |  |  | X |
| Thunderstorm | X |  |  |
| Tornado | X |  |  |
| Urban Fire |  | X |  |
| Wild Fire |  | X |  |

Kingsbury County PDM

Worksheet #2 (Sioux Valley Energy)

Risk Assessment Worksheet – Hazard Vulnerability

How vulnerable is the community from the following hazard? In other words if the hazard occurs is there a potential to impact the community? If so, what would be impacted?

| Hazard | High Vulnerability Significant risk/major damage potential (for example, destructive, damage to more than 10% of the jurisdiction and/or regular occurrence) | Medium Vulnerability Moderate damage potential (causing partial damage to 5-10% of the jurisdiction, and irregular occurrence) | Low Vulnerability Little damage potential (minor damage to less than 5% of the jurisdiction) | NA Not a hazard to the jurisdiction |
| --- | --- | --- | --- | --- |
| Dam Failure |  |  |  | X |
| Drought |  |  |  | X |
| Earthquake |  |  |  | X |
| Extreme Cold |  |  | X |  |
| Extreme Heat |  |  | X |  |
| Flood |  |  | X |  |
| Freezing Rain/Sleet/Ice | X |  |  |  |
| Hail |  |  | X |  |
| Heavy Rain |  |  | X |  |
| Heavy Snow |  |  | X |  |
| Ice Jam |  |  | X |  |
| Landslide |  |  |  | X |
| Lightning |  |  | X |  |
| Rapid Snow Melt |  |  | X |  |
| Strong Winds |  | X |  |  |
| Subsidence |  |  |  | X |
| Thunderstorm |  | X |  |  |
| Tornado |  | X |  |  |
| Urban Fire |  |  |  | X |
| Wild Fire |  |  | X |  |

Appendix E

Township Vulnerable and Potential Mitigation Project Site Maps

In October of 2018 First District mailed a request to the Township Clerk or Road Supervisor of every township in Kingsbury County.  They were requested to list any critical infrastructure and identify (on a map) any areas which are most vulnerable to natural hazards, specifically flooding.  It was assumed that any townships which did not respond to the information request had no critical infrastructure or vulnerable areas which may require mitigation activities.  Of the 13 requests sent, 4 were returned with vulnerable areas identified (see table below).

| Township Name | Response |
| --- | --- |
| Badger Township | Not returned/ No vulnerabilities |
| Baker Township | Not returned/ No vulnerabilities |
| Denver Township | Identified vulnerabilities |
| De Smet Township | Not returned/ No vulnerabilities |
| Esmond Township | Identified vulnerabilities |
| Hartland Township | Not returned/ No vulnerabilities |
| Iroquois Township | Identified vulnerabilities |
| LeSueur Township | Not returned/ No vulnerabilities |
| Manchester Township | Not returned/ No vulnerabilities |
| Mathews Township | Not returned/ No vulnerabilities |
| Spirit Lake Township | Not returned/ No vulnerabilities |
| Spring Lake Township | Identified vulnerabilities |
| Whitewood Township | Not returned/ No vulnerabilities |

Further, maps identifying vulnerable areas for those townships which identified such areas are shown below.

Appendix F – Comprehensive Land Use Maps

Kingsbury County Future Land Use Map

City of Arlington Future Land Use Map

City of De Smet Future Land Use Map

City of Lake Preston Future Land Use Map

Appendix G – Review of 2014 PDM Mitigation Project Implementation

| COMMUNITY | POTENTIAL MITIGATION PROJECTS | HAZARD | INCLUDED IN 2019 PLAN? | STATUS |
| --- | --- | --- | --- | --- |
| Kingsbury County | Establish Floodplain Boundaries for all portions of the county | Flooding | Yes | Ongoing |
| Kingsbury County | Identify Base Flood Elevation of Lake Thompson | Flooding | Yes | Ongoing |
| Kingsbury County | Identify Culvert and Drainage Improvements in the County | Flooding | Yes | Ongoing |
| Kingsbury County | Establish Lowest floor elevation for structures near Lake Thompson | Flooding | Yes | Ongoing |
| City of Arlington | Purchase Generator for Lift Station | Severe Weather Hazards (summer and winter) | No | Completed |
| City of Arlington | Purchase Master Control panel for lift stations | Severe Weather Hazards (summer and winter) | No | Completed |
| City of Arlington | Construct Tornado Shelter | Tornado | No | Ongoing |
| City of Arlington | Replace existing storm sirens | Severe Weather Hazards (summer and winter) | No | Completed |
| City of Arlington | Tree Replacement program to old and damaged trees | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| Town of Badger | Develop and Implement emergency plan for Tornados | Tornado | No | Completed |
| COMMUNITY | POTENTIAL MITIGATION PROJECTS | HAZARD | INCLUDED IN 2019 PLAN? | STATUS |
| Town of Badger | Construct Tornado Shelter | Tornado | Yes | Ongoing |
| City of De Smet | Purchase Back Up Generator for Water Pump | Severe Weather Hazards (summer and winter) | No | Completed |
| City of De Smet | Purchase Back up generator for Sheriff’s Office (County Emergency Operations Center) | Severe Weather Hazards (summer and winter) | No | Completed |
| City of De Smet | Purchase of pump truck | Fire | Yes | Ongoing |
| City of De Smet | Replace existing storm sirens | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| City of De Smet | Construct Tornado Shelter | Tornado | Yes | Ongoing |
| City of De Smet | Update Comprehensive Land Use Plan and Zoning Regulations | Flooding | Yes | Ongoing |
| Town of Hetland | Replace Bridge on 449th Ave | Flooding | Yes | Incomplete |
| Town of Hetland | Develop and implement emergency plan for tornado | Tornado | Yes | Ongoing |
| Town of Hetland | Construct Tornado Shelter | Tornado | No | Ongoing |
| City of Iroquois | Purchase Backup generator | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| COMMUNITY | POTENTIAL MITIGATION PROJECTS | HAZARD | INCLUDED IN 2019 PLAN? | STATUS |
| City of Iroquois | Develop and implement emergency plan for tornado | Tornado | Yes | Ongoing |
| Town of Iroquois | Construct Tornado Shelter | Tornado | Yes | Ongoing |
| City of Lake Preston | Construct Tornado Shelter | Tornado | No | Completed |
| Town of Oldham | Update Comprehensive Land Use Plan and Update Zoning Regulations | Flooding | No | Completed |
| Sioux Valley Energy | Bury Power Lines in ice prone areas where feasible | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| Sioux Valley Energy | Bury or rebuild critical overhead power lines | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| Sioux Valley Energy | Bury power lines in areas of high traffic volume | Severe Weather Hazards (summer and winter | Yes | Ongoing |
| Sioux Valley Energy | Bury power lines in heavily treed areas or rebuild overhead lines | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| Sioux Valley Energy | Bury or rebuild overhead power lines away from flood-prone areas | Flooding | Yes | Ongoing |
| Kingsbury Electric | Bury power lines in ice prone areas | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| COMMUNITY | POTENTIAL MITIGATION PROJECTS | HAZARD | INCLUDED IN 2019 PLAN? | STATUS |
| Kingsbury Electric | Bury overhead powerlines in areas of high traffic volume | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| Kingsbury Electric | Bury power lines in heavily treed areas | Severe Weather Hazards (summer and winter) | Yes | Ongoing |
| Kingsbury Electric | Bury or rebuild overhead power lines to make them more resistant to damage from ice | Severe Weather Hazards (summer and winter) | Yes | Ongoing |

Appendix H - References

City of Arlington Comprehensive Land Use Plan, Zoning and Subdivision Ordinances – First District Association of Local Governments, 2001

City of De Smet Comprehensive Land Use Plan, Zoning and Subdivision Ordinances – First District Association of Local Governments, 2000

Flood Boundary Hazard Maps – Federal Emergency Management Agency 1975 (Cities of Arlington, De Smet, Lake Preston, and Oldham)

Kingsbury County Comprehensive Land Use Plan and Zoning Ordinance – First District Association of Local Governments, 2015

Kingsbury County Hazardous Materials Plan – 2012

Kingsbury County Multi-Hazard Pre-Disaster Mitigation Plan, 2006 & 2013

City of Lake Preston Comprehensive Land Use Plan, Zoning and Subdivision Ordinances – First District Association of Local Governments, 2003

Local Hazard Mitigation Planning Tool – Federal Emergency Management Agency. 2011.

NFIP Flood Insurance Rate Maps (City of Iroquois)

Town of Oldham Zoning Ordinance – First District Association of Local Governments, 2014